|  | MINISTRY OF EDUCATION AND TRAINING |
| --- | --- |

FPT UNIVERSITY

Capstone Project Document

IQGS

| GSU26SE52 |  |
| --- | --- |
| Group Members | Nguyễn Minh Nam - Leader - SE182871 Nguyễn Trung Hiền - Member - SE183609 Phan Thành Tú - Member - SE182945 Hoàng Đăng Khoa - Member - SE183522 |
| Supervisor | Phan Minh Tam |
| Ext Supervisor | N/A |
| Capstone Project code | SU26SE102 |

Ho Chi Minh, September 2026

CONTENTS

Acknowledgement	1

Definition and Acronyms	2

I. Project Introduction	3

1. Overview	3

1.1 Project Information	3

1.2 Project Team	3

2. Product Background	3

3. Existing Systems	5

3.1 HackerRank	5

3.2 Interview Query	7

4. Business Opportunity	8

5. Software Product Vision	9

6. Project Scope & Limitations	10

6.1 Major Features	10

6.2 Limitations & Exclusions	15

II. Project Management Plan	17

1. Overview	17

1.1 Cost & Time Estimations	17

1.2. Project Objectives	20

1.3 Project Risks	20

2. Management Approach	22

2.1 Project Process	22

2.2 Quality Management	25

2.3 Project Training Plan	27

3. Responsibility Assignments	29

3.1. Project Organisation	29

3.2 Responsibility	29

4. Project Communications	32

5. Configuration Management	35

5.1 Document Management	35

5.2 Source Code Management	36

5.3 Tools & Infrastructures	36

III. Software Requirement Specification	38

1. Product Overview	38

2. User Requirements	39

2.1 Actors	39

2.2 Use Cases	41

3. Functional Requirements	51

4. Non-Functional Requirements	179

4.1 External Interfaces	179

4.2 Quality Attributes	179

5. Requirement Appendix	180

5.1 Business Rules	180

5.2 Common Requirements	184

5.3 System Messages List	185

IV. Software Design Document	189

1. System Design	189

1.1 System Architecture	189

1.2 Package Diagram	190

1.2.1 Front-end Package Diagram	190

2. Database Design	193

2.1 Identity, Company & Access Control	194

2.2 Knowledge Base & RAG Vector Store	203

2.3 Question Set, Practice & AI Feedback	206

2.4 Recommendation, Invitation, Offer & Marketplace Engagement	217

2.5 Subscription & Payment	224

2.6 Gamification	230

2.7 Platform Configuration & Feedback	235

2.8 Interview Studio Module (AI Chat → Plan → Generate)	237

2.9 AI Interview Coach - Competency Framework & Roadmap	260

3. Detailed Design	284

3.1 Authentication Management	284

3.2 Profile Management	291

3.3 User and Role Management	294

3.4 HR Company Management	298

3.5 Job Description Management	302

3.6 Knowledge Base Management	307

3.7 AI Question Generation Management	312

3.8 Question Set Management	317

3.9 Marketplace Management	320

3.10 Practice Session Management	324

3.11 AI Answer Evaluation and Feedback Management	328

3.13 HR Analytics Management	332

3.14 Subscription and Payment Management	333

3.15 Audit Log and Error Handling Management	333

3.16 System Configuration Management	335

V. Testing Documentation	361

1. Scope of Testing	361

1.1 In-Scope Items	361

1.2 Out-of-Scope Items	363

1.3 Test Levels and Responsibilities	363

1.4 Assumptions and Constraints	364

2. Test Strategy	364

2.1 Testing Types	364

2.2 Test Levels	366

2.3 Supporting Tools	367

3. Test Plan	367

3.1 Human Resources	367

3.2 Test Environment	367

3.3 Test Milestones	368

4. Test Cases	369

5. Test Reports	372

VI. Release Package and User Guides	375

1. Deliverable Package	375

2. Installation Guides	375

2.1 System Requirements	375

2.2 Installation Instructions	376

3. User Manual	378

3.1 Overview	378

3.2 Workflow 1 Knowledge ingestion	378

3.3 Workflow 2 Studio generation	380

3.4 Workflow 3 Studio chat and refinement	383

3.5 Workflow 4 Manual question builder	384

3.6 Workflow 5 Candidate overview and recruitment	387

3.7 Workflow 6 CV upload and profile	388

3.8 Workflow 7 Marketplace practice	389

3.9 Workflow 8 AI feedback	393

3.10 Workflow 9 Dashboard and history	395

3.11 Workflow 10 Admin knowledge and RAG operations	396

3.12 Workflow 11 Subscription upgrade	397

3.13 Workflow 12 JD fit review and hiring publication	400

3.14 Workflow 13 AI Coach diagnostic	402

3.15 Workflow 14 Roadmap drills and reassessment	403

# Acknowledgement

The project team would like to express our sincere gratitude to FPT University for providing a professional learning and working environment. In particular, we would like to express our deep gratitude to our supervisor, Mr. Phan Minh Tam, who enthusiastically instructed, guided, and gave valuable advice to help the team complete this project

We would also like to thank our friends and lecturers in the Software Engineering department for their support and feedback throughout the project implementation process. Sincerely, IQGS Project Team

# Definition and Acronyms

| Acronym | Definition |
| --- | --- |
| AI | Artificial Intelligence |
| API | Application Programming Interface |
| CV | Curriculum Vitae |
| HR | Human Resources |
| JD | Job Description |
| JWT | JSON Web Token |
| LLM | Large Language Model |
| RAG | Retrieval-Augmented Generation |
| RBAC | Role-Based Access Control |
| SDD | Software Design Description |
| SRS | Software Requirement Specification |
| WBS | Work Breakdown Structure |

# I. Project Introduction

## 1. Overview

### 1.1 Project Information

- Project name: IQGS - AI-Powered Interview Question Generation System Using RAG and LLM

- Project code: SU26SE102

- Group name: GSU26SE52

- Software type: Web Application

### 1.2 Project Team

For this project, our team consists of four members and one supervisor. Detailed information about the team members is presented in the table below:

| Full Name | Role | Email | Mobile |
| --- | --- | --- | --- |
| Phan Minh Tam | Lecturer | tampm@fe.edu.vn | 0903 016 480 |
| Nguyễn Minh Nam | Leader | namnmse182871@fpt.edu.vn | 0827 828 553 |
| Nguyễn Trung Hiền | Member | hienntse183609@fpt.edu.vn | 0379 125 305 |
| Phan Thành Tú | Member | tuptsE182945@fpt.edu.vn | 0982 413 244 |
| Hoàng Đăng Khoa | Member | khoahdse183522@fpt.edu.vn | 0703 843 532 |

Table 1: Project team

## 2. Product Background

IQGS is a web application for preparing technical interview questions, practising answers and connecting candidates with recruiters through assessment results. It serves three roles: Administrator, HR Manager and Candidate. The platform combines a recruiter Interview Studio, published practice and hiring question sets, and a personal AI Coach for IT candidates

Recruiters need interview material that reflects the responsibilities and skills in a job description (JD). A reusable question bank alone does not explain why each question is relevant to a particular vacancy. IQGS therefore supports JD analysis, configurable skill coverage, an interview plan that HR can review and approve, and question generation with source references, sample answers and evaluation criteria. HR can revise the resulting material before publication

Candidates need both opportunities to practise and a way to identify what to improve. IQGS provides published question sets, timed sessions, saved answers and AI feedback after completion. Its AI Coach uses CV information and a confirmed career target to create a diagnostic assessment, identify skill gaps and recommend a learning roadmap with follow-up drills and reassessment. Candidate-generated personal sets remain separate from the public marketplace

The hiring workflow connects published assessments to recruiter review. HR can publish a set for general practice or as a hiring assessment with job information. For a hiring set, the first completed attempt is treated as the official result; later attempts support practice. Eligible results can produce candidate recommendations when the candidate permits recruiter visibility and the relevant subscription and score conditions are met. HR reviews the evidence and sends interview invitations, which candidates may accept or reject

The application uses a Next.js and React frontend, an ASP.NET Core 8 backend and a Python FastAPI RAG service. The backend manages accounts, permissions, business records, subscription rules and background jobs. The RAG service parses documents, retrieves relevant passages from PostgreSQL with pgvector, and calls a configurable language model. Original documents are stored in Azure Blob Storage. The browser accesses these capabilities through the backend rather than calling the internal RAG API directly

Retrieval-Augmented Generation (RAG) supplies context from the system knowledge base and selected HR-owned documents. The generation workflow retains source excerpts and distinguishes knowledge sources from model-generated content so that HR can review its basis. Background processing and job status tracking support long-running generation and document ingestion. These mechanisms support traceability and continuity, but do not guarantee that generated questions or AI scores are correct

## 3. Existing Systems

HackerRank and Interview Query provide useful reference points for technical assessment and interview preparation. Both already offer AI-related capabilities. IQGS therefore positions its contribution around the particular workflow it implements: JD-based planning with source references, HR publication, candidate practice, consent-based recruiter recommendations and personalised coaching. The following comparison uses the vendors’ public product information accessed on 22 September 2026 [1-4]

### 3.1 HackerRank

Figure 1: HackerRank

HackerRank provides technical screening and interview products for employers. Its supported formats include coding, database, repository, code-review, subjective and other question types. Its assessment scope extends beyond algorithm exercises [1]

Main features

  - Employers can use library questions or create custom assessment content across multiple technical skill areas [1]

  - HackerRank Interview supports live work in code repositories, including observation of how candidates use AI during problem solving [2]

  - Its candidate mock interviews provide timed practice and AI-generated feedback [3]

Advantages

  - The range of technical question formats and repository-based tasks can support practical engineering assessment [1, 2]

  - Live observation and candidate feedback provide evidence beyond a final code-correctness score [2, 3]

Comparison with IQGS

HackerRank is a strong reference for coding assessment and live technical interviews. IQGS focuses on a narrower workflow in which an HR-owned JD and selected documents inform a reviewable plan and question set, followed by candidate practice and recruiter review. IQGS does not implement a comparable live collaborative IDE or sandboxed code execution. Its distinction should be evaluated through this workflow, rather than a claim that competing platforms lack AI

### 3.2 Interview Query

Figure 2: Interview Query

Interview Query focuses on preparation for data-related interviews. Its public platform includes company-oriented question practice, learning paths, an in-browser editor, mock interviews, coaching, an AI interviewer and a job board [4]

Main features

  - Candidates can practise interview questions and use learning paths covering areas such as SQL, data science, analytics and data engineering [4]

  - The platform offers adaptive practice recommendations, peer mock interviews and AI interview practice with feedback [4]

Advantages

  - Company-oriented preparation and subject-specific learning paths help candidates organise their study around a target role [4]

  - Practice, coursework and interview simulation are available within the same candidate-facing product [4]

Comparison with IQGS

Interview Query is a useful benchmark for candidate preparation. IQGS combines candidate learning with an HR workspace for JD analysis, question-set publication and review of eligible assessment results. Its AI Coach connects a confirmed candidate target with diagnostic results, skill gaps, drills and reassessment. The intended value is the integration of these activities with the recruiter workflow; feature overlap in AI feedback and personalised preparation is acknowledged

## 4. Business Opportunity

IQGS targets IT recruiters who need reusable, role-relevant interview material and candidates who want structured practice linked to a career goal. Its commercial opportunity depends on whether these users find the combined preparation and recruitment workflow useful enough to adopt and pay for. Adoption, time savings and hiring improvements remain outcomes to measure rather than established results

Value for recruiters

Interview Studio organises JD analysis, plan approval, question generation, editing and publication in one workspace. Selected HR knowledge documents can add company context. Published-set results and candidate recommendations give recruiters a starting point for reviewing applicants and deciding whom to invite

Value for candidates

The marketplace and hiring listings provide access to employer-published material. Personal practice sets and AI Coach add preparation based on the candidate’s CV, target role and demonstrated skill gaps. Practice history, feedback and roadmaps can help candidates decide what to study next

Revenue model

The implemented subscription model separates HR Free, HR Premium, Candidate Free and Candidate Premium. Features and usage limits are enforced by the backend. Premium entitlements can expand HR generation and export access and provide candidates with detailed feedback and AI Coach access. SePay supports subscription upgrade payments, subject to deployment configuration. Prices and limits are configurable and should be evaluated alongside model, storage and operating costs

Future commercial development

Potential partnerships with universities, training providers and technology employers remain future opportunities. Initial validation should measure completion rates, repeat practice, question and feedback usefulness, and conversion from free access to paid plans

## 5. Software Product Vision

In the short term, IQGS aims to provide a coherent web platform that connects technical interview preparation with recruiter review. The current scope includes role-based authentication, HR Interview Studio, knowledge ingestion, publication of practice and hiring sets, candidate sessions and AI feedback, consent-based candidate recommendations, interview invitations, personal AI coaching, and subscription administration. The product gives HR control over generated content and gives candidates a way to review their progress and respond to recruiter interest

The next development priority is to improve reliability and evidence quality across that workflow. This includes evaluating generation relevance, source attribution, scoring consistency, document extraction and background-task recovery, while replacing remaining demonstration metrics with authoritative operational data. Candidate privacy, understandable feedback and explicit handling of AI failures remain necessary parts of the user experience

Longer-term opportunities include broader IT competency coverage, more consistent multilingual feedback, integrations with recruitment and learning systems, and more comprehensive reporting. Support for additional languages, non-IT professions, native mobile applications and live coding environments would require separate development and validation. They are outside the current delivery scope

## 6. Project Scope & Limitations

### 6.1 Major Features

The current scope covers the four groups below. Feature availability depends on user role, ownership, platform configuration and subscription entitlements. Administrative capabilities exposed only through backend APIs are identified separately from portal workflows

6.1.1 Administrator

- FE-01: User and Company Management

  - View and search user accounts; inspect profiles and activate or deactivate account access

  - Manage company records, including creation, updates and removal. User roles are predefined rather than configured through a general permission editor

- FE-02: System Knowledge Base Management

  - Upload PDF, DOCX and TXT documents, and import supported JSONL question-and-answer data into the system knowledge base

  - Organise knowledge documents, review ingestion status and errors, retry processing where supported, and remove outdated documents

- FE-03: Marketplace and Feedback Moderation

  - Inspect published question sets and marketplace statistics; pin selected sets or withdraw unsuitable published material

  - Review and manage platform feedback, including its content and publication status

- FE-04: Platform Settings and RAG Status

  - Configure publication requirements, marketplace pinning and trending thresholds, and the platform anti-cheat switch and tab-leave limit

  - View RAG service status. The AI Configuration page is read-only; model and provider settings are managed outside the current portal

- FE-05: Subscription Administration

  - Manage subscription plans, prices and feature limits; inspect user entitlements, usage and subscription transactions

  - Grant, update or revoke Premium access and view subscription statistics and the SePay overview

- FE-06: Competency and Roadmap Data Administration

  - Use administrator APIs to validate and import competency frameworks, manage their status, and maintain role families, scoring policies and level rules

  - Import and manage roadmap-node data to support candidate coaching; the knowledge interface provides a roadmap import panel

6.1.2 HR Manager / Recruiter

- FE-07: JD Analysis and Interview Planning

  - Create an Interview Studio project and supply a JD as text or a PDF, DOCX or TXT file. The service validates its document type and IT relevance and extracts interview requirements

  - Configure question counts, difficulty, types, focus skills and output language; review, refine and approve the interview plan before generating questions

- FE-08: RAG Question Generation and Source Review

  - Generate questions from the approved plan, with skills, sample answers, evaluation criteria and available source references

  - Track background generation, inspect run history, edit questions and regenerate individual questions. Studio chat supports plan and configuration refinement

- FE-09: HR Knowledge Documents

  - Upload and manage HR-owned technical documents; review processing status and select documents for the current Studio project

  - Use selected documents together with system knowledge and JD context while retaining owner-based access boundaries

- FE-10: Question Builder and Set Management

  - Create manual draft sets or save Studio output; add, edit, reorder and remove questions, attach supported images and configure time limits

  - Rename, bookmark or delete owned sets, export Excel when entitled, and request an AI review of a set against its JD. Published question content must be unpublished before editing

- FE-11: Practice and Hiring Publication

  - Publish selected questions from a draft or withdraw a published set. Choose general practice or hiring assessment mode

  - For hiring sets, maintain public JD content, job location, workplace type, salary and other posting details; configure anti-cheat and recommendation settings

- FE-12: HR Analytics and Candidate Review

  - View dashboard summaries, published-set insights, practitioner lists, session feedback and question-set ratings within the HR user’s permitted scope

  - For hiring sets, distinguish official assessment results from later practice attempts; inspect eligible candidate profiles and CVs subject to access and consent checks

- FE-13: Candidate Recommendations and Invitations

  - Filter, compare, shortlist, dismiss or restore recommended candidates. Automatic recommendations use configured score thresholds, candidate consent, eligible subscriptions and published-set rules

  - Send interview invitations from recommendations or eligible practitioners and review candidate responses. The backend also supports emailed interview offers with token-based acceptance

6.1.3 Candidate

- FE-14: Practice Marketplace and Hiring Listings

  - Browse, search, filter and bookmark published question sets; inspect company information, skill tags, difficulty and time limits

  - Use the dedicated hiring listings to view job metadata and public JD information and enter an assessment

- FE-15: Practice Sessions and Hiring Assessments

  - Start or resume a session, submit and update text answers, and complete the session. Timed sessions support deadline-based submission

  - The first completed attempt on a hiring set is the official test result. When enabled by both platform and HR settings, hiring sessions include browser and camera checks and tab-leave enforcement

- FE-16: AI Feedback and Practice History

  - After completion, receive answer scores and feedback describing strengths, improvements and suggestions, together with available session-level insights

  - Review previous sessions and skill statistics. Free accounts can complete sessions but receive limited feedback previews; detailed feedback depends on subscription entitlements

- FE-17: CV and Personal Question Sets

  - Upload, parse or remove a CV and configure the supported synchronisation of extracted information with the candidate profile

  - Generate personal question sets from CV and JD context when entitled; track their generation jobs and practise privately

- FE-18: AI Coach and Learning Roadmaps

  - Confirm a target role and level, review skills and start a diagnostic assessment. Supported competency frameworks or an adaptive IT-role pathway guide question selection

  - Review readiness and skill gaps, accept a roadmap, practise skill drills and take reassessments. Coach retains assessment history and supports resetting a learning run. Generation requires Candidate Premium

- FE-19: Recruiter Visibility and Invitation Responses

  - Control whether eligible results and profile information may be recommended to recruiters

  - View HR invitations and accept or reject them; an acceptance may include an optional message and phone number. Candidate-initiated contact-request submission is outside this workflow

- FE-20: Progress and Motivation

  - View dashboard progress, practice activity and skill trends, and track XP, levels, achievements and practice streaks

  - Use the leaderboard and saved question sets to continue preparation; submit ratings and comments on practised sets where eligible

6.1.4 All Users

- FE-21: Authentication and Access Control

  - Register with email and password, verify email, sign in and recover or change passwords. Google and GitHub sign-in are also supported

  - Apply role and ownership checks to protected data and operations, with JWT authentication, refresh tokens and logout or account-deactivation handling

- FE-22: Profile and Preferences

  - View and update role-appropriate profile information. Candidates maintain career targets and technical skills; HR users maintain recruiter and company-related information

  - Use Vietnamese or English interface preferences. Candidate recruiter-visibility controls govern participation in the recommendation workflow

- FE-23: Subscription and Payment

  - HR and Candidate accounts have separate Free and Premium plans. View current subscription and usage, request an upgrade and follow SePay payment status when payment integration is enabled

  - The backend validates payment notifications before activating Premium and records transaction details. Cancelling a paid subscription preserves access until the current period ends

- FE-24: Platform Feedback

  - HR and Candidate users can submit feedback about the platform. Administrators manage submitted feedback and its public visibility

  - Public pages can display approved feedback; this is separate from candidate ratings of individual question sets

### 6.2 Limitations & Exclusions

The following boundaries apply to the current version. They distinguish supported product behaviour from future work and from capabilities that require additional operational validation

- LI-01: Domain and Delivery Scope. IQGS targets IT and software-related roles through a web application. Non-IT content can be rejected by document classification. Native mobile applications and general-purpose recruitment across all industries are outside scope

- LI-02: Language Coverage. Vietnamese and English are supported for the interface and configurable question-generation output. Current answer-evaluation prompts request Vietnamese feedback, so the complete assessment and coaching experience is not uniformly bilingual. Other languages are outside the defined scope

- LI-03: AI and Knowledge Quality. Generated questions, citations, CV extraction and feedback require review. Their quality depends on uploaded material, retrieved context and the configured model. AI scores and Coach readiness are advisory indicators, not professional certification or an automatic hiring decision

- LI-04: Document Extraction. The implemented parser extracts text from supported files; it does not provide a general OCR pipeline for scanned documents or guarantee complete extraction of tables, diagrams and complex layouts. Ingestion also depends on document relevance checks and embedding availability

- LI-05: Assessment Environment. Answers are submitted as text, including written responses to code-related questions. Sandboxed code execution, a live collaborative coding IDE, recorded video interviews and automatic grading by executable test cases are outside scope

- LI-06: Integrity Monitoring. Camera and browser checks assist hiring assessments only when the relevant switches are enabled. These checks depend on browser permissions and client behaviour and do not establish candidate identity or guarantee detection of every form of cheating

- LI-07: Publication and Recruitment Boundaries. HR sets use draft and published states; independent Public, Link-only and Private visibility modes are not implemented. Candidate personal sets are separate. Recruitment uses recommendations and HR-initiated invitations, not a candidate contact-request inbox or a complete applicant-tracking system

- LI-08: Account and Company Verification. The account flow uses email verification and role-based access. A mandatory manual administrator approval step before HR generation is not enforced by the current flow. Company information is not automatically verified against business registries; two-factor authentication is outside scope

- LI-09: Payment Scope. Subscription upgrades use the configured SePay integration and VND transaction data. The system stores amounts, status, provider references and confirmation details, but does not provide a full accounting or tax-invoicing system. Automated refund processing is outside scope

- LI-10: Administration and Reporting. The AI Configuration portal reports RAG status rather than editing model/provider settings. Some administrative dashboard aggregates have demonstration-data fallbacks and must not be treated as verified operating metrics. Comprehensive audit-log browsing and a general user-role editor are not part of the current portal

- LI-11: Evaluation and Feature Availability. A production workflow for controlled RAG-versus-zero-shot experiments and blinded reviewer studies is not implemented. Per-question Ask AI APIs exist, but the corresponding question-card control is disabled in the current frontend. Some competency administration is available through APIs rather than a complete portal interface

- LI-12: External Dependencies and Processing. Generation, feedback, email, file storage and payment confirmation depend on their configured services. Long-running work can fail or time out; job status and recovery paths do not constitute an uptime or throughput guarantee. RAG background work also requires appropriate recovery after a process restart

# II. Project Management Plan

## 1. Overview

### 1.1 Cost & Time Estimations

This plan defines the work, quality controls, responsibilities and configuration practices for IQGS across the Next.js frontend, ASP.NET Core backend and Python RAG service

The revised WBS estimates 100 person-days across initiation, planning, four development iterations and release preparation, including Interview Studio, candidate practice, hiring, AI Coach and payments; these are planning estimates rather than recorded effort, and the team must confirm capacity and calendar dates before committing to delivery

| # | WBS Item | Complexity | Efforts (person-days) |
| --- | --- | --- | --- |
| 1 | Initiation |  | 1 |
| 1.1 | Project scope confirmation with supervisor | Simple | 1 |
| 2 | Planning |  | 3 |
| 2.1 | Scope, risk and requirement traceability review | Medium | 1 |
| 2.2 | Architecture, interfaces and release planning | Medium | 2 |
| 3 | Sprint 1 - Foundation and Authentication |  | 13 |
| 3.1 | Cross-service architecture and API contracts | Medium | 2 |
| 3.2 | Environment, deployment configuration and CI review | Medium | 3 |
| 3.3 | PostgreSQL, pgvector and EF Core migrations | Medium | 2 |
| 3.4 | Registration, OTP, local login and OAuth | Medium | 3 |
| 3.5 | JWT refresh, password recovery and role checks | Medium | 2 |
| 3.6 | Foundation unit and integration verification | Medium | 1 |
| 4 | Sprint 2 - Interview Studio and Question Sets |  | 23 |
| 4.1 | JD input, parsing, analysis and Studio settings | Medium | 3 |
| 4.2 | System and HR knowledge ingestion, scoped retrieval and citations | Complex | 6 |
| 4.3 | Plan refinement, approval and asynchronous question generation | Complex | 7 |
| 4.4 | Draft or published sets, manual builder and Excel export | Medium | 4 |
| 4.5 | Editing, regeneration, revisions and publication checks | Medium | 3 |
| 5 | Sprint 3 - Practice and Hiring |  | 23 |
| 5.1 | Marketplace, hiring search and bookmarks | Medium | 3 |
| 5.2 | Timed practice, evaluation and conditional anti-cheat | Complex | 5 |
| 5.3 | Feedback, history, skill statistics and gamification | Medium | 4 |
| 5.4 | HR analytics and first-attempt hiring results | Complex | 4 |
| 5.5 | Consent, recommendations, shortlist and recruiter invitations | Complex | 5 |
| 5.6 | Practice and hiring integration verification | Medium | 2 |
| 6 | Sprint 4 - AI Coach and Platform Management |  | 29 |
| 6.1 | CV parsing and private candidate question generation | Complex | 5 |
| 6.2 | Coach diagnostics, competency scoring and roadmaps | Complex | 7 |
| 6.3 | Role-specific plans, quotas and administration | Medium | 5 |
| 6.4 | SePay payments, callbacks and transaction history | Complex | 4 |
| 6.5 | Administration, moderation and cross-service regression | Complex | 5 |
| 6.6 | Defect resolution and technical documentation | Medium | 3 |
| 7 | Release Preparation |  | 8 |
| 7.1 | FE, BE and RAG deployment and rollback readiness | Complex | 3 |
| 7.2 | Security, performance and full system verification | Complex | 3 |
| 7.3 | User acceptance review and handover evidence | Medium | 2 |
|  | TOTAL ESTIMATED EFFORT (person-days) |  | 100 |

Table 1: Scope and Estimation

### 1.2. Project Objectives

| # | Testing Stage | Test Coverage | No. of Defects | % of Defect | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Review | 100% scope reviewed | 0 blockers | Measure after review | Planning target, with scope and design review records |
| 2 | Unit Test | Target 75% service coverage | 0 open critical defects | Measure after execution | xUnit and pytest exist, coverage and pass rate require measured evidence |
| 3 | Integration Test | 100% critical integration scenarios | 0 open critical defects | Measure after execution | Cover ownership, callbacks, plans, sessions, invitations and payments |
| 4 | System Test | 100% agreed critical user journeys | 0 release blockers | Measure after execution | Run FE, BE and RAG together before acceptance; these are targets, not achieved results |

Table 2: Quality Targets

### 1.3 Project Risks

The risk register covers technical dependencies, data protection and delivery constraints in the current implementation; owners review mitigation progress during weekly meetings and escalate risks that affect an iteration goal

| # | Risk Description | Impact | Possibility | Response Plans |
| --- | --- | --- | --- | --- |
| 1 | Insufficient RAG, pgvector or model-provider experience | High | Medium | Nam and Hiền schedule guided work and peer review before Studio integration |
| 2 | Model service outage, cost or long response times | High | Medium | Nam monitors usage, sets a team-approved budget and tests timeout and recovery with the configured provider |
| 3 | Scope growth from Coach and hiring workflows | High | High | Nam re-estimates the backlog and confirms priorities and calendar dates with the supervisor |
| 4 | FE, BE and RAG schema or callback mismatch | High | Medium | Hiền coordinates schema changes and tests callbacks, invalid payloads and service restarts |
| 5 | Migration or source merge conflicts | Medium | High | All members use reviewed pull requests and coordinate schema ownership and migration order |
| 6 | Private document or candidate-data exposure | High | Medium | Hiền reviews owner filters, consent and role boundaries with adversarial integration cases |
| 7 | Duplicate or forged payment notifications | High | Medium | Nam tests notification authentication, transaction matching and duplicate processing |
| 8 | Weak AI answers, citations or Coach scoring | High | Medium | Khoa and Hiền curate evaluation cases and compare model dimensions with backend scoring rules |
| 9 | Incomplete deployment stack or lost RAG background work | High | Medium | Nam verifies pgvector and all services, documents recovery and tests backup and rollback before release |

Table 3: Project Risk

## 2. Management Approach

### 2.1 Project Process

Figure 1: Scrum Model Process (Link)

The team will use the Scrum process illustrated above to deliver and review IQGS in increments spanning the frontend, backend and RAG service, with acceptance criteria covering both the user workflow and cross-service behaviour

The project manager maintains the prioritised backlog and assigns an owner and reviewer to each item, using the planned Jira workflow To Do, In Progress, In Review and Done; repository evidence does not establish the current Jira board or remote branch protection settings

The four iterations below are a revised sequencing plan for the current scope, replacing the original June to August calendar baseline; iteration durations and release dates require team approval because 100 person-days already represent 5 full-capacity working weeks for four members before availability and contingency allowances

- Sprint 1: Foundation, infrastructure and authentication

- Sprint Planning: Define acceptance criteria for WBS items 3.1 to 3.6 and confirm FE, BE and RAG interfaces, configuration owners and database migration responsibilities

- Implementation: Establish Next.js, the four backend layers and FastAPI integration, PostgreSQL with pgvector, account registration and email OTP, local and OAuth login, JWT refresh, password recovery, roles and account status checks

- Daily Scrum: Review progress and blockers across all three codebases and coordinate interface or migration changes before implementation

- Sprint Review: Demonstrate authentication and role-specific access with documented test evidence and collect supervisor feedback

- Sprint Retrospective: Revisit estimates, integration delays and ownership gaps, then update the backlog and risk register

- Testing: Run the relevant xUnit tests and API checks for registration, OTP, token refresh, password reset, OAuth failures and inactive accounts, recording the actual results rather than assuming complete coverage

- Sprint 2: Interview Studio, knowledge ingestion and question sets

- Sprint Planning: Define acceptance criteria for WBS items 4.1 to 4.5, including document ownership, generation recovery and publication rules

- Implementation: Support text and PDF, DOCX or TXT job descriptions, system and HR knowledge sources, chunking and pgvector retrieval, plan generation and refinement, approval and asynchronous generation through Hangfire and RAG callbacks, with citations, question editing, draft or published sets and Excel export

- Daily Scrum: Track model access, embedding compatibility, parsing failures and FE progress updates for asynchronous jobs

- Sprint Review: Demonstrate the complete Studio workflow and confirm that question sources remain within the permitted knowledge scope

- Sprint Retrospective: Review retrieval relevance, citation quality, generation latency and recovery from interrupted background tasks

- Testing: Exercise plan revisions, owner-scoped retrieval, JSONL ingestion, callbacks, generation failures, rubric requirements and publication limits using relevant xUnit, pytest and API scenarios

- Sprint 3: Practice marketplace, hiring and analytics

- Sprint Planning: Define acceptance criteria for WBS items 5.1 to 5.6, covering practice completion, official hiring attempts and candidate consent

- Implementation: Deliver browsing and bookmarks, timed text-answer sessions, AI feedback and practice history, HR analytics, hiring assessments, candidate recommendations, shortlist and comparison, recruiter invitations and candidate responses, with configurable camera and tab monitoring where enabled

- Daily Scrum: Resolve session state, evaluation delays and permission mismatches between candidate and recruiter views

- Sprint Review: Demonstrate practice and hiring flows, including first completed official attempts, consent checks and invitation acceptance or rejection

- Sprint Retrospective: Review feedback quality, query performance and session recovery, prioritising measured issues rather than assuming a caching layer

- Testing: Verify timeout submission, repeated attempts, recommendation eligibility, candidate privacy, invitation transitions, analytics and anti-cheat events when enabled

- Sprint 4: AI Coach, subscriptions, administration and release readiness

- Sprint Planning: Define acceptance criteria for WBS items 6.1 to 6.6 and 7.1 to 7.3, with explicit owners for cross-service release checks

- Implementation: Complete CV parsing and personal question generation, Coach diagnostics, competency scoring and roadmaps, role-specific Free and Premium plans, SePay payments, administration and feedback moderation, then integrate all modules and prepare deployment configuration

- Daily Scrum: Track payment reconciliation, quota enforcement, Coach scoring and outstanding deployment dependencies

- Sprint Review: Demonstrate the agreed release scope and review unresolved defects, test evidence and deployment prerequisites before recommending acceptance

- Sprint Retrospective: Record lessons learned, actual effort and model or infrastructure constraints for the final report

- Testing: Run regression and controlled payment tests, assess external dependency failures and benchmark representative workloads, then record release decisions and unresolved limitations without treating source implementation as proof of production readiness

### 2.2 Quality Management

2.2.1 Defect Prevention

The following preventive controls are planned for each iteration

- Nam coordinates sprint priorities, acceptance criteria and risk review with the team and supervisor

- Training covers Next.js and TypeScript, ASP.NET Core, FastAPI, pgvector and the configured LLM and embedding providers, with extra review for unfamiliar components

- Maintain a checklist for ownership filters, secrets, async callbacks, payment idempotency, EF Core migrations and embedding dimensions

2.2.2 Reviewing

- Before coding, confirm user outcomes, error states and acceptance criteria across FE, BE and RAG

- Review the implemented product scope against the approved requirements and the existing-system analysis in Report 1

- Assign at least two reviewers to major reports and record feedback and approval before supervisor submission

- Review interfaces against DomainLayer, ApplicationLayer, InfrastructureLayer and WebAPI, together with the separate Python RAG boundary

- Require peer review before merging shared release work and verify repository protection settings with the maintainer; this document states the intended policy rather than a verified GitHub configuration

2.2.3 Unit Testing

- Prioritise business rules and edge cases in authentication, plans, sessions, invitations, payments and scoring, with a proposed 75% service coverage target measured by an agreed coverage tool

- The backend contains xUnit unit and integration test projects and RAG contains pytest suites; the inspected workflow supports backend deployment, so test automation on every pull request remains a configuration task until demonstrated

- Each defect record should include severity, affected module, reproduction steps, expected and actual results, and an assigned owner

- Resolve release-blocking defects before acceptance and explicitly defer lower-priority issues with an owner and reason

2.2.4 Integration Testing

  - Run the relevant unit suites before validating affected integration paths and record environment, revision and results

  - Verify backend integration with RAG, PostgreSQL and pgvector, Azure Blob Storage, identity and email providers and SePay, including timeout, retry and invalid-response behaviour

  - Maintain test cases and execution evidence in the agreed shared tracker, linking defects to the relevant source revision

  - Define preconditions, isolated test accounts, representative documents, controlled database state, execution steps and expected results for each scenario

  - Use Swagger or Postman for API checks alongside the existing integration suites; add automated collection execution only when a maintained collection and runner are available

2.2.5 System Testing

  - Require an integration review and a known defect list before end-to-end acceptance testing

  - Trace the agreed user stories to test scenarios across administrator, recruiter and candidate workflows, recording measured coverage instead of asserting an unverified story count

  - Benchmark page loading and AI job latency separately, with a proposed 50-user workload only after environment sizing; validate access control, knowledge isolation, callback authentication, payment replay handling and camera permissions, and record thresholds before execution

### 2.3 Project Training Plan

The training plan supports the revised scope and assigns sessions before the relevant iteration rather than implying that historical training was completed; participants may waive a session only after demonstrating the required capability to the designated reviewer

| Training Area | Participants | When, Duration | Waiver Criteria |
| --- | --- | --- | --- |
| Git, pull requests and interface review | Nam, Hiền, Tú, Khoa | Before Sprint 1, 1 day | Reviewed sample pull request |
| .NET 8, EF Core, JWT and Hangfire | Nam, Hiền | Before Sprint 1, 3 days | Demonstrate tested API and migration |
| Next.js, TypeScript and role-based UI | Tú, Khoa | Before Sprint 1, 3 days | Demonstrate page, API and error states |
| FastAPI, pgvector and source isolation | Nam, Hiền | Before Sprint 2, 3 days | Pass retrieval and ownership exercises |
| Studio plans, callbacks and model quality | All members | Before Sprint 2, 2 days | Trace and review complete generation job |
| Practice, hiring consent and Coach scoring | All members | Before Sprints 3 and 4, 2 days | Explain session and scoring acceptance cases |
| SePay, deployment and test evidence | All members | Before release, 2 days | Demonstrate callback and recovery tests |

Table 4: Training plan

## 3. Responsibility Assignments

### 3.1. Project Organisation

The organisation model below retains the supervisor and four-member team from the project baseline, with shared analysis, development and testing responsibilities; the matrix assigns proposed delivery ownership and does not infer authorship from source files

Figure 2: Project Organisation

### 3.2 Responsibility

The responsibility matrix uses the D-R-S-I model to identify implementation, review, support and information responsibilities for the revised scope

- D (Do) - performs the task

- R (Review) - reviews and evaluates the task

- S (Support) - assists with the task

- I (Informed) - receives progress and decisions

Every work item has a delivery owner, and cross-service changes require a reviewer from the affected module

| Responsibility | NamNM | TuPT | HienNT | KhoaHD |
| --- | --- | --- | --- | --- |
| Document and Report |  |  |  |  |
| Project Introduction Document | D | S, R | S, R | S, R |
| Project Management Plan Document | D | D | S, R | S, R |
| Software Requirements Specification (SRS) Document | D | D | S, R | S, R |
| Software Design Document | D, R | D, R | D, R | D, R |
| Testing Document | D, R | D, R | D, R | D, R |
| User Manual / System Usage Guide | S, R | S, R | D | S, R |
| Final Project Report | S, R | S, R | S, R | D |
| Presentation Slides | S, R | S, R | S, R | D |
| Analysis & Design |  |  |  |  |
| Context Diagram | D | I | I | I |
| Use case diagram | D | D | S, R | S, R |
| Main workflow | D | S, R | D | S, R |
| Screen flow diagram | S, R | S, R | D | S, R |
| Entity relationship diagram | D | S, R | S, R | S, R |
| System architecture diagram | D | S, R | S, R | S, R |
| Sequence diagram | D, R | D, R | D, R | D, R |
| Class diagram | D, R | D, R | D, R | D, R |
| Database design | D | S, R | S, R | S, R |
| UI design | R | D | R | S |
| Package diagram | R | R | D | R |
| Implementation |  |  |  |  |
| Source code management | D | D | D | I |
| Code Front-end | I | D | I | D |
| Code Back-end | D | I | D | I |
| Python RAG, retrieval and model services | S | I | D | R |
| Interview Studio and question-set workflow | R | D | D | S |
| Practice, hiring and candidate privacy | D | S | R | D |
| AI Coach and competency scoring | R | S | D | D |
| SePay, subscriptions and release configuration | D | I | R | S |
| Deploy web | S | D | D | S |
| Testing |  |  |  |  |
| Develop the Test Plan | R | D | I | I |
| Create Unit Test Cases and Execute Testing | D | I | I | D |
| Create Integration Test Cases and Execute Testing | D, R | D, R | D, R | D, R |
| Create System Test Cases and Execute Testing | D, R | D, R | D, R | D, R |
| Prepare Test Reports | S, R | D | S | S |

Table 5: Responsibility

## 4. Project Communications

| Communication Item | Who / Target | Purpose | When / Frequency | Type, Tool, Method(s) |
| --- | --- | --- | --- | --- |
| Daily Meeting | All team members | To quickly update yesterday's progress, today's tasks, and flag technical blockers so the team can support immediately | Daily (Mon - Fri)8:00 - 8:30 | Online Voice calls via Google Meet; updating tasks on the Jira Board |
| Weekly Meeting | All team members | To review weekly results, lock current Sprint progress, discuss FE-BE integration issues, and distribute the workload evenly for the next week | Every Saturday or Sunday evening | Hybrid (Online/Offline) Google Meet or face-to-face meetings at the campus library |
| Meeting with Supervisor | All team members and Mr. Phan Minh Tâm | To report milestone progress, get feedback on the RAG pipeline | Weekly (Thursdays or scheduled in advance with the supervisor) | Offline or Online On-campus meetings or online via Google Meet |
| Iteration Review | All team members | To accept completed features, run system demos | At the end of each agreed iteration | Online Google Meet discussion paired with Jira evaluation |
| Emergency Meeting | Relevant members or the whole team | To handle critical unexpected issues immediately (e.g., Azure deployment server crash, heavy Git merge conflicts, or sudden requirement changes) | Whenever a critical emergency occurs | Urgent Online Meeting Quick notification via pinned Zalo messages, moving instantly to Google Meet |
| Code Review | Developer and designated Reviewer | To verify code conventions and optimize logic | Whenever a feature or bugfix is completed on GitHub | Asynchronous Pull Request (PR) creation on GitHub; discussion via line comments or Zalo |
| Document Review | All team members (evenly distributed sections) | To cross-review chapters in Report 2 and the SRS to catch typos, formatting errors, or inconsistencies between FE and BE descriptions | Before submission deadlines or document freezing dates | Asynchronous Comments and "Suggesting" mode directly on Google Docs |
| UI/UX Discussion | All team members | To align on User Flows for all actors | Early project phases or before starting a sprint with new user interfaces | Online Visual Reviewing designs on Figma while discussing via Google Meet |

## 5. Configuration Management

### 5.1 Document Management

The project retains Google Drive and the shared document workflow from the management baseline, with Word report copies stored in the agreed submission folder; access rights and remote history must be maintained by the team

- Google Drive: Organise requirements, design, reports, meeting records and test evidence by document type and revision (Link)

- Google Docs: Collaborate on report drafts and meeting records before producing the submission copy (Link)

- Google Sheets: Maintain estimates, requirement traceability and test execution records

- Canva: Prepare presentation material from the approved report content

- Our document management process includes:

- Version History: Keep reviewable document revisions and record the source baseline used for code-aligned updates

- Access and Sharing: Assign viewer, commenter and editor permissions according to team responsibilities

- Document Approval: Resolve reviewer comments, record the approving member and preserve a separate final submission copy

### 5.2 Source Code Management

Use Git and GitHub to trace source changes across all three components, with compatible releases recorded together rather than treating each repository independently

- Component Repositories: Maintain frontend, backend and RAG source boundaries, recording the exact commit or working-tree state used for each test and release

- Frontend:FE/AI_Interview_Question_Generation_RAG_LLM_FE contains Next.js routes, interface components and API clients  GitHub Frontend

- Backend and RAG: IQGS-SEP490-Backend contains .NET application layers and migrations, while RAG contains FastAPI routes, retrieval and model services GitHub Backend

- Branching Strategy: Agree a shared integration branch and use short-lived feature or fix branches with pull requests

- Release Branch: Promote a reviewed revision only after the required checks pass and record the release identifier

- Integration Branch: Coordinate FE contracts, BE DTOs and RAG schemas before merging interdependent changes

- Feature Branches: Link each branch and pull request to a backlog item and include affected modules and verification evidence

- Configuration: Keep secrets outside source control, document required environment keys and coordinate migrations, embedding dimensions and provider settings

- Release Control: Verify branch protection, preserve rollback revisions and database backups, and deploy FE, BE and RAG with compatible configuration and health checks

### 5.3 Tools & Infrastructures

The table distinguishes technologies present in source from collaboration tools retained as the team plan and infrastructure that still requires release verification

| Category | Tools / Infrastructure |
| --- | --- |
| Communication | Planned team channels: Zalo, Messenger and Google Meet |
| Technology | Next.js 16, React 19 and TypeScript; ASP.NET Core .NET 8; Python FastAPI |
| Database | PostgreSQL, EF Core and pgvector |
| IDEs/Editors | Visual Studio Code and Visual Studio |
| Diagramming | Drawio |
| Design tool | Figma |
| Documentation | Word , Google Docs, Sheets and Canva collaboration |
| Version Control | GitHub for FE, BE and RAG |
| Testing | xUnit with Moq, pytest, frontend typecheck and build, Swagger |
| Deployment server | Azure Blob Storage integration and backend deployment workflow exist; current Compose covers BE and plain PostgreSQL only, so FE, RAG and pgvector provisioning require separate release configuration |
| Project management | Jira |

Table 7: Tools & Infrastructures

# III. Software Requirement Specification

## 1. Product Overview

IQGS (Interview Question Generation System) is a web platform for HR interview-question creation and candidate practice. The deployed code has a Next.js frontend, an ASP.NET Core API and a private FastAPI RAG service. HR users build question sets from job descriptions or manual input; candidates practice published sets and review AI feedback. Administrative screens manage accounts, companies, plans, knowledge documents and runtime settings

HR can enter a JD or upload a supported file, configure question types, skills, difficulty and count, and work through the Project Studio plan and approval flow. The backend coordinates generation jobs with the private RAG service. RAG validates and parses the JD, retrieves relevant SYSTEM knowledge plus only explicitly selected HR documents from PostgreSQL pgvector, then calls a configurable chat LLM. Chat generation can use Ollama or OpenRouter; embeddings remain on Ollama. The resulting plan and questions are reviewed and edited before a set is published

HR can also create question sets manually, manage drafts and published sets, export sets when the subscription permits, and inspect practice activity. Publishing requires the current minimum question count; a published set must return to draft before editing

Candidates browse published sets, save sets, start or resume timed practice, submit written answers and review per-question feedback and session results. Free subscriptions receive a limited feedback teaser; Premium entitlement controls full evaluation and related features. Candidates can manage CV, privacy consent, invitations, personal question sets and the AI Coach diagnostic and roadmap. HR sees eligible candidate recommendations and can shortlist, invite or send an offer when the backend rules allow it

The subscription system serves HR and Candidate audiences with separate plan limits. The backend applies entitlement snapshots and usage gates. SePay handles paid upgrades through expiring orders and a verified, idempotent payment callback; the frontend also receives payment status through SignalR

Figure 1: Context Diagram (Link)

## 2. User Requirements

### 2.1 Actors

The principal human actors are Guest, Candidate, HR Manager and Administrator. Supporting services include the private RAG API, chat and embedding models, PostgreSQL/pgvector, Azure Blob Storage, email delivery and SePay. The table below defines the four human actors; these supporting services are implementation dependencies, not additional human roles

|  | Actor | Description |
| --- | --- | --- |
| 1 | Guest | An unauthenticated visitor who can view the landing page, browse subscription plan pricing, register as Candidate or HR, and initiate the login/forgot-password flow. Guests cannot access the marketplace, generate questions, or start practice sessions |
| 2 | Candidate | Authenticated Candidate. Can browse and save published sets, practice and review entitled AI feedback, manage CV and privacy consent, receive invitations, discover jobs and use AI Coach |
| 3 | HR | Approved HR account. Can use Studio and manual authoring, manage knowledge documents and question sets, inspect practitioners and candidate recommendations, invite candidates and send eligible offers |
| 4 | Administrator | Administrator. Manages accounts, companies, subscription plans, marketplace, SYSTEM knowledge documents, platform settings and AI/RAG runtime configuration |

### 2.2 Use Cases

#### 2.2.1 Diagrams

Figure 2: Use Case Diagram (Link)

#### 2.2.2 Descriptions

| UC ID | Use Case Name | Actors | Description |
| --- | --- | --- | --- |
| 1 | View Home Page | Guest | Guest views the platform's public landing page |
| 2 | Register as Candidate | Guest | Guest registers a new Candidate account; includes Verify Email |
| 3 | Register as HR | Guest | Guest registers a new HR account; includes Verify Email |
| 4 | Login | Guest | Guest logs into the system; extended by Forgot Password |
| 5 | Verify Email | Guest | Guest verifies the registered email address; included by Register as Candidate and Register as HR |
| 6 | Forgot Password | Guest | Guest recovers access when login fails; extends Login and includes Reset Password |
| 7 | Reset Password | Guest | Guest resets the account password; included by Forgot Password |
| 8 | Logout | Authenticated User | Authenticated user logs out of the system |
| 9 | Update Profile | Authenticated User | Authenticated user updates their profile information |
| 10 | Change Password | Authenticated User | Authenticated user changes their password |
| 11 | View Subscription Plans | Guest, Candidate, HR | Guest, Candidate, or HR views the available subscription plans |
| 12 | Upgrade Subscription | Candidate | Candidate upgrades through the supported subscription and SePay payment flow when an upgrade is available |
| 13 | View Transaction History | Candidate | Candidate views their transaction history |
| 14 | Browse Marketplace | Candidate | Candidate browses the question set marketplace; includes Search and Filter Sets, View Question Set Detail, and Bookmark Question Set |
| 15 | Search and Filter Sets | Candidate | Candidate searches and filters question sets; included by Browse Marketplace |
| 16 | View Question Set Detail | Candidate | Candidate views the detail of a question set; included by Browse Marketplace, extended by Bookmark Question Set, and leads to Start Practice Session |
| 17 | Bookmark Question Set | Candidate | Candidate bookmarks a question set; extends View Question Set Detail and is included by Browse Marketplace |
| 18 | Start Practice Session | Candidate | Candidate starts a practice session from a question set; includes Submit Answers |
| 19 | Submit Answers | Candidate | Candidate saves answers during an active session; completion or expiry triggers evaluation under the current entitlement |
| 20 | View AI Feedback | Candidate | Candidate views the graded answers and feedback made available by the current subscription |
| 21 | View Interview Summary | Candidate | Candidate views a summary of the practice session; included by View AI Feedback |
| 22 | Manage Practice History | Candidate | Candidate lists and opens prior sessions and can retry an eligible published set |
| 23 | View Practice Session Detail | Candidate | Candidate views the detail of a past practice session; included by Manage Practice History and extends Upgrade Subscription |
| 24 | Retry Practice Session | Candidate | Candidate retries a past practice session; included by Manage Practice History |
| 25 | Input Job Description | HR | HR inputs a job description; included by Generate Questions |
| 26 | Configure Generation | HR | HR configures question generation settings; included by Generate Questions |
| 27 | Generate Questions | HR | HR generates interview questions; includes Input Job Description, Configure Generation, and View Generated Questions |
| 28 | View Generated Questions | HR | HR views the generated questions; included by Generate Questions, extended by Edit Generated Questions and Save to Question Set |
| 29 | Edit Generated Questions | HR | HR edits the generated questions; extends View Generated Questions |
| 30 | Save to Question Set | HR | HR saves generated questions to a question set; extends View Generated Questions |
| 31 | Manage Question Sets | HR | HR manages their question sets; includes View Question Sets Detail, Bookmark Question Sets, Publish/Unpublish Question Sets, View Practitioners, and Delete Question Sets; associated with Export Question Sets |
| 32 | View Question Sets Detail | HR | HR views the detail of a question set; included by Manage Question Sets |
| 33 | Bookmark Question Sets | HR | HR bookmarks question sets; included by Manage Question Sets |
| 34 | Publish/Unpublish Question Sets | HR | HR publishes or unpublishes question sets; included by Manage Question Sets |
| 35 | View Practitioners | HR | HR views the candidates who practiced a question set; included by Manage Question Sets |
| 36 | Delete Question Sets | HR | HR deletes question sets; included by Manage Question Sets |
| 37 | Export Question Sets | HR | HR exports an owned question set as Excel only when its subscription has CanExport. Candidate question-set export is not implemented |
| 38 | Manage Candidate Recommendations | HR | HR manages candidate recommendations; includes View/Filter Candidate Score and Give Offer to Candidate |
| 39 | View/Filter Candidate Score | HR | HR views and filters candidate scores; included by Manage Candidate Recommendations and extended by View Candidate Profile |
| 40 | View Candidate Profile | HR | HR views a candidate's profile; extends View/Filter Candidate Score |
| 41 | Give Offer to Candidate | HR | HR gives an offer to a candidate; included by Manage Candidate Recommendations |
| 42 | View Dashboard | HR | HR views their dashboard |
| 43 | Manage Users | Administrator | Administrator manages user accounts; includes View User Account Detail |
| 44 | View User Account Detail | Administrator | Administrator inspects an account and performs the supported grant, revoke or disable actions according to backend state rules |
| 45 | Grant Premium Subscription | Administrator | Administrator grants a premium subscription to a user; included by View User Account Detail |
| 46 | Revoke Premium Grant | Administrator | Administrator revokes an eligible Premium grant or returns the account to its applicable Free entitlement |
| 47 | Disable Account | Administrator | Administrator disables a user account; included by View User Account Detail |
| 48 | Manage Knowledge Base | Administrator | Administrator manages the knowledge base; extended by View Ingestion Status |
| 49 | View Ingestion Status | Administrator | Administrator views the ingestion status; extended by Manage Knowledge Base |
| 50 | View System Analytics | Administrator | Administrator views system analytics |
| 51 | Manage Subscription Plans | Administrator | Administrator manages subscription plans |
| 52 | Manage System Config | Administrator | Administrator manages system configuration |
| 53 | Manage Companies | Administrator | Administrator manages companies; includes Create Company, View Company List, and Delete Company |
| 54 | Create Company | Administrator | Administrator creates a company; included by Manage Companies |
| 55 | View Company List | Administrator | Administrator views the list of companies; included by Manage Companies |
| 56 | Delete Company | Administrator | Administrator deletes a company; included by Manage Companies |
| 57 | Manage Feedbacks | Administrator | Administrator manages feedback; includes View Feedbacks and Delete Feedbacks |
| 58 | View Feedbacks | Administrator | Administrator views feedback; included by Manage Feedbacks |
| 59 | Delete Feedbacks | Administrator | Administrator deletes feedback; included by Manage Feedbacks |
| 60 | Manage Marketplace | Administrator | Administrator manages the marketplace; includes View Question Sets, Unpublish Question Set, and Pin Question Set |
| 61 | View Question Sets | Administrator | Administrator views question sets in the marketplace; included by Manage MarketPlaces |
| 62 | Unpublish Question Set | Administrator | Administrator unpublishes a question set; included by Manage MarketPlaces |
| 63 | Pin Question Set | Administrator | Administrator pins a question set; included by Manage MarketPlaces |
| 64 | Manage Studio Projects | HR | Create and reopen an interview project and keep its JD, plan, generation settings and question runs together |
| 65 | Select HR Knowledge Sources | HR | Select owner-scoped knowledge documents for a Studio run; RAG omits HR retrieval when none are selected |
| 66 | Review and Approve Interview Plan | HR | Review, refine and approve a generated plan before starting its question run |
| 67 | Use Studio AI Chat | HR | Ask plan or question-generation questions within the Studio project and persist the conversation |
| 68 | Manage HR Knowledge Documents | HR | Upload, list, inspect ingestion status and delete owned knowledge documents |
| 69 | Compare Candidate Recommendations | HR | Filter, compare and inspect eligible candidates and their available practice records |
| 70 | Manage Hiring Actions | HR | Shortlist, dismiss or restore a recommendation, invite an eligible candidate and send an offer under backend state rules |
| 71 | Manage Candidate CV | Candidate | Upload or replace a CV, parse skills and update the candidate profile |
| 72 | Manage Recruiter Consent | Candidate | Enable or disable recruiter recommendation visibility in privacy settings |
| 73 | Use AI Coach | Candidate | Confirm goals, start a diagnostic, review the competency report and inspect suggested roadmaps |
| 74 | Generate Personal Practice Set | Candidate | Create a personal question set or submit a source file and poll the generation job |
| 75 | Discover Jobs | Candidate | Browse job listings and view job details in the candidate portal |
| 76 | View Leaderboard | Candidate | View gamification standings and progress exposed by the Candidate API |
| 77 | Manage AI Runtime | Administrator | Read or update supported RAG provider, model and retrieval settings and request configuration reload |
| 78 | Manage Competency Framework | Administrator | Maintain Coach role-family, framework and policy data through the administrator APIs |
| 79 | Manage Platform Marketplace | Administrator | Inspect published sets and pin or unpin eligible sets subject to platform limits |
| 80 | Review Platform Feedback | Administrator | List and manage submitted feedback through the administration interface |

### 3. Functional Requirements

#### 3.1 System Functional Overview

##### 3.1.1 Screens Flow

The existing diagram shows the main role workspaces. The implemented route groups are public pages, /candidate/*, /hr/* and /admin/*. Additional Studio, hiring, Coach and administration screens are specified in section 3.2.4; the existing diagram is retained as supplied

Figure 3.1.1: Screens Flow ( Link )

##### 3.1.2 Screen Descriptions

The existing figures show selected screen layouts. Section 3.2.4 lists other implemented routes and workflows whose screenshots are not included here

Table 3.1.2: Screen Inventory

| No. | Actor | Screen | Main function |
| --- | --- | --- | --- |
| 1 | HR | HR Dashboard | The HR dashboard reads owner-scoped activity and navigation data; it does not generate questions by itself |
| 2 | HR | Generate Questions - Studio | Project Studio stores interview projects, JD content, selected HR knowledge, chat, settings, plan approval and generation runs. BE calls the private RAG service for validation, retrieval and generation |
| 3 | HR | Manual Question Creation | Manual authoring creates an owned question set without invoking the RAG generation job or consuming its AI generation quota |
| 4 | HR | Question Set Management (History) | History retrieves HR-owned drafts and published sets, with details and management actions; export is subject to CanExport |
| 5 | Candidate | Candidate Dashboard | The dashboard reads the candidate's practice activity, recent results and navigation targets |
| 6 | Candidate | Question Set Marketplace (Practice Now) | The marketplace lists published question sets and applies the available search and filter controls |
| 7 | Candidate | Question Set Detail | The detail view reads the selected published set, questions visible under the current entitlement and practice eligibility |
| 8 | Candidate | Company Info Modal | The company modal displays company information associated with the question set without writing company data |
| 9 | Candidate | Practice Session (Mock Interview) | The practice screen stores answers in an owned in-progress session and uses the backend's time limit and subscription rules |
| 10 | Candidate | Exit Practice Confirmation Dialog | The exit dialog protects an in-progress session from an accidental navigation away |
| 11 | Candidate | Submit Session Confirmation Dialog | The submit dialog confirms the candidate's intention to finalize the active session |
| 12 | Candidate | AI Feedback & Result Report | The result reads stored answers, scores, available feedback and insight according to the active subscription snapshot |
| 13 | Candidate | Practice History | History lists the candidate's previous sessions and links each completed one to its result |
| 14 | Candidate | Saved Sets (Bookmarks) | Bookmarks are stored per candidate and reference published sets |
| 15 | Candidate | Interview Invitations | The invitation page reads invitations for the authenticated candidate and exposes the valid response actions |
| 16 | Candidate | Candidate Profile | The profile updates personal fields and CV; a replacement CV can be parsed for skills by the private RAG service |
| 17 | Candidate | Settings - General | General settings expose language, appearance and the notification controls implemented by the frontend |
| 18 | Candidate | Settings - Security | The Security tab submits a password change through the authenticated users API |
| 19 | Candidate | Settings - Privacy & Data | Privacy settings include AllowRecruiterRecommendation, which controls HR recommendation visibility |
| 20 | Candidate | Settings - Billing & Subscription | Billing reads the current plan and entitlement snapshot and presents an available upgrade flow |
| 21 | Candidate | Upgrade to Premium Modal | The upgrade modal starts the SePay payment flow and observes the backend's payment state |
| 22 | Candidate | Notification Bell | The notification bell summarizes available recent account activity and links to relevant candidate pages |
| 23 | Administrator | Admin Dashboard | The dashboard combines API-backed counts with any explicitly identified placeholder widgets |
| 24 | Administrator | User Management | The user list supports account inspection and administrative status or HR approval actions |
| 25 | Administrator | Knowledge Base Management | The knowledge page manages SYSTEM-scope documents and their indexing state |
| 26 | Administrator | System Configuration | System configuration displays the platform settings that are actually exposed by the backend |
| 27 | Administrator | Admin Dashboard | This second dashboard figure is another view of the same route, not a separate backend feature |
| 28 | Administrator | User Management | This second user-management figure shows the same account-management route with additional controls |
| 29 | Administrator | Company Management | Company management uses administrator APIs for creating, listing, editing and deleting company records |
| 30 | Administrator | AI / RAG Configuration | AI Config reads and updates supported RAG runtime settings, including chat provider, model and retrieval counts |
| 31 | Administrator | Platform Settings | Settings exposes platform-wide parameters and the tabs implemented in the frontend |
| 32 | Administrator | Subscription Plan Management | Plan management updates HR and Candidate plan definitions and future entitlements |
| 33 | Administrator | Knowledge Base Management (System-wide) | This second knowledge figure covers the same SYSTEM-scope corpus and document-status route |
| 34 | Administrator | Marketplace Management | Marketplace administration lists published sets and controls pinning within MaxPinnedSets |
| 35 | Guest | Public Home | The landing page explains the service and routes visitors to login or registration |
| 36 | Guest | Login | Email/password and supported Google or GitHub OAuth paths call /api/auth; the returned role selects the workspace |
| 37 | Guest | Candidate and HR Registration | Separate API endpoints register Candidate or HR; HR registration requires company information and later administrative approval |
| 38 | Guest | Verify Email | The verification form submits email and OTP to /api/auth/verify-email and supports a resend action |
| 39 | Guest | Recover Password | Password recovery requests a reset and submits a new credential through the auth API |
| 40 | Authenticated user | Account Profile and Password | Own-profile and password changes use /api/users/me endpoints with role-specific profile fields |

##### 3.1.3 Screen Authorization

The frontend uses role route guards for the Candidate, HR and Administrator workspaces, and ASP.NET Core API controllers enforce role authorization. A frontend redirect is a usability measure; the API remains the authorization boundary. Public authentication and informational pages are available without a role

| No | Application Area (Route Prefix) | Guest | Candidate | HR | Administrator |
| --- | --- | --- | --- | --- | --- |
| 1 | Public (/, /login, /register, /register/jobseeker, /forgot-password, /reset-password, /verify-email, /terms, /privacy) | Yes | Yes | Yes | Yes |
| 2 | Candidate workspace (/candidate/*) | No | Yes | No | No |
| 3 | HR workspace (/hr/*; Studio at /hr/generate-question) | No | No | Yes | No |
| 4 | Administrator workspace (/admin/*) | No | No | No | Yes |

Table 3.1.3: Screen Authorization Matrix

Company administration is available to Administrator; HR has its own company/profile settings. Route names in this matrix follow the current Next.js app directory

##### 3.1.4 Non-Screen Functions

The backend runs asynchronous generation and knowledge ingestion jobs through Hangfire. Registered recurring jobs check stuck knowledge ingestion every 15 minutes, expired practice sessions every minute and pending upgrade orders every 5 minutes. A legacy question-generation watchdog is registered but currently skips execution; it does not protect Studio runs

| No | Function | Trigger | Description |
| --- | --- | --- | --- |
| 1 | Knowledge document ingestion | On HR or Admin upload | Queues an asynchronous RAG parse, chunk and embed operation, then records completion or failure through the internal callback |
| 2 | Plan generation | HR submits a JD or approves Studio input | Creates a generation plan through the backend and RAG service; Studio preserves approval and settings state |
| 3 | Question generation | HR starts an approved generation run | Generates questions asynchronously from the approved plan and selected sources; status is available for polling |
| 4 | Knowledge ingestion watchdog | Every 15 minutes | Fails knowledge documents stuck in Processing beyond the configured threshold (90 minutes by default) |
| 5 | Expired practice session watchdog | Every minute | Finalizes in-progress sessions whose time limit has elapsed |
| 6 | Pending upgrade order expiry | Every 5 minutes | Expires unpaid SePay upgrade orders past their deadline. The separate legacy generation watchdog is registered but currently skips work |

Table 3.1.4: Non-Screen Functions (Background Jobs)

##### 3.1.5 Entity Relationship Diagram

Figure 3.1.5: Entity Relationship Diagram (Core Schema) (Link)

Table 3.1.5: Entity Types Mapped by the Current EF Core Code

| No | Entity | Purpose |
| --- | --- | --- |
| 1 | Role | Fixed authorization role used by account access checks |
| 2 | User | Account credentials, provider links, verification, status and role |
| 3 | Company | Company profile associated with HR users and question sets |
| 4 | Feedback | Feedback submitted by a platform user for admin handling |
| 5 | HRProfile | HR account details, company link and recommendation preferences |
| 6 | CandidateProfile | Candidate details, CV fields, skills, goals and recruiter consent |
| 7 | KnowledgeDocument | SYSTEM or HR knowledge file, owner, source metadata and ingest status |
| 8 | KnowledgeChunk | Parsed knowledge text, metadata and pgvector embedding |
| 9 | QuestionSet | Owned question-set metadata, status and publication details |
| 10 | QuestionSetQuestion | Ordered question content, answer method, criteria and citations in a set |
| 11 | CandidatePersonalSetJob | Asynchronous job for a candidate personal question set |
| 12 | CandidateSkillPlan | Cumulative AI Coach competency profile for a candidate |
| 13 | CandidateSkillPlanItem | Per-skill score, target, status and evidence in that profile |
| 14 | CompetencyFramework | Role, technology and level competency framework catalog entry |
| 15 | CompetencyFrameworkSkill | Skill definition, weight and target within a framework |
| 16 | CompetencyRoleAlias | Normalized role-name alias used to resolve a framework |
| 17 | CompetencyRoleFamily | Software-engineering role family used by adaptive Coach resolution |
| 18 | CompetencyRoleFamilyAlias | Alternate name used to resolve a role family |
| 19 | CompetencyScoringPolicy | Configurable global weights and thresholds for Coach scoring |
| 20 | CompetencyLevelRule | Global requirements for an achieved competency level |
| 21 | CandidateAssessment | Candidate AI Coach diagnostic or reassessment record |
| 22 | CandidateAssessmentSkillResult | Per-skill result belonging to a candidate assessment |
| 23 | CandidateRoadmap | Suggested or confirmed AI Coach learning roadmap |
| 24 | CandidateRoadmapItem | Topic or action item in a candidate roadmap |
| 25 | RoadmapNode | Catalog node used to recommend roadmap learning content |
| 26 | QuestionSetBookmark | Candidate bookmark of a question set |
| 27 | HrQuestionSetBookmark | HR bookmark of a question set |
| 28 | QuestionSetFeedback | Feedback associated with a published question set |
| 29 | QuestionSetJdFitReview | Latest JD-fit review and content hash for a question set |
| 30 | PracticeSession | Timed candidate attempt on a question set |
| 31 | CandidateAnswer | Candidate answer to a question in a practice session |
| 32 | AiFeedback | AI score and explanation attached to an evaluated answer |
| 33 | CandidateRecommendation | Candidate practice-based recommendation visible to eligible HR |
| 34 | CandidateInvitation | Invitation from HR to a candidate and its response state |
| 35 | CandidateOffer | HR offer, acceptance token and offer state |
| 36 | PlatformSettings | Platform-wide publication, marketplace and practice parameters |
| 37 | SubscriptionPlan | HR or Candidate plan template, price and limits JSON |
| 38 | Subscription | User's active plan period and entitlement snapshot JSON |
| 39 | UsageCounter | Consumption of a metered subscription feature |
| 40 | SubscriptionTransaction | Paid-upgrade order and payment-processing state |
| 41 | UserProgress | Candidate XP, level, streak and activity counters snapshot |
| 42 | XpTransaction | Idempotent audit record of an XP award or deduction |
| 43 | DailyProgress | Candidate XP and practice activity for one local date |
| 44 | UserAchievement | Achievement unlocked by a candidate |
| 45 | InterviewProject | Studio project containing the JD, plan, settings and questions |
| 46 | JobDescription | JD text and source stored within a Studio project |
| 47 | StudioKnowledgeDocument | Knowledge-document selection attached to a Studio project |
| 48 | AiChatSession | Conversation session for Studio AI assistance |
| 49 | AiChatMessage | Individual user or AI message in a Studio chat session |
| 50 | InterviewPlan | Studio generation plan and approval state |
| 51 | PlanSection | Structured section within an interview plan |
| 52 | PlanFocusArea | Skill or topic focus area within an interview plan |
| 53 | PlanApprovalHistory | Audit record of a Studio plan approval change |
| 54 | StudioSettings | Question-generation configuration for a Studio project |
| 55 | StudioFocusArea | Project focus area and weighting configured in Studio |
| 56 | InterviewQuestion | Editable question created within a Studio project |
| 57 | QuestionGenerationRun | Execution status and output of a Studio question run |
| 58 | ProjectShare | Sharing record and permission for a Studio project |

#### 3.2 Web Application

The screens below were captured from the deployed web application on 23 September 2026 using the supplied HR, Candidate and Administrator test accounts. Routes and available actions were checked against the current frontend and backend code. A screenshot records the state reachable with these accounts; where data or a prerequisite is absent, the actual empty or gated state is identified instead of an invented screen

##### 3.2.1 Authentication and Public Entry

3.2.1.1 Sign In

Route: /login. Guest enters an existing account and is routed to the workspace for its role. The API authenticates the account; the frontend redirects after login

Figure 3.2.1. Sign-in form for Candidate, HR Manager and Administrator

3.2.1.2 Candidate and HR Registration

Route: /register/jobseeker; /register. The two registration pages collect role-specific account information. Email verification and HR approval determine when an account can use protected workflows

Figure 3.2.2. Candidate registration form

Figure 3.2.3. HR registration form

3.2.1.3 Password Recovery

Route: /forgot-password; /reset-password. The recovery page accepts an email address and starts the reset process. The reset page is usable only with a valid reset token; no password was changed for this documentation capture

Figure 3.2.4. Forgot-password form

##### 3.2.2 HR Manager Workspace

3.2.2.1 Dashboard

Route: /hr/dashboard. Shows the HR recruitment funnel and question-generation activity, with links into Studio, question sets, talent and settings. The captured account has Premium access

Figure 3.2.5. HR dashboard with activity and recruitment funnel

3.2.2.2 Project Studio: Job Description and Knowledge

Route: /hr/generate-question. HR creates a Studio project, enters a job description and may select owned knowledge documents. The captured completed project shows the stored JD and detected skills. HR01 has no owned knowledge documents, as shown in the HR knowledge-library state below

Figure 3.2.6. Stored job description and detected skills

3.2.2.3 Project Studio: Plan and Approval

Route: /hr/generate-question. Studio generates an interview plan from the JD, displays sections and focus areas, and requires approval before generating questions. The captured plan is approved and contains ten question slots and RAG-derived focus areas

Figure 3.2.7. Approved interview plan and skill coverage

3.2.2.4 Project Studio: Generate and Review Questions

Route: /hr/generate-question. After approval, Studio runs question generation asynchronously. HR reviews the generated questions and their RAG references, then edits or regenerates an individual question before publishing

Figure 3.2.8. Generated questions and source references

Figure 3.2.9. Edit a generated question

Figure 3.2.10. Regenerate a question

3.2.2.5 Manual Question Builder

Route: /hr/generate-question/manual. The manual builder creates or selects a draft set, chooses question type and difficulty, and provides content, answer, rubric and optional classification fields. It does not invoke Studio generation

Figure 3.2.11. Manual builder before selecting a draft

Figure 3.2.12. Manual builder with an existing draft selected

3.2.2.6 Publish Practice or Hiring Set

Route: /hr/generate-question. The publish dialog separates practice and hiring use. Hiring publication exposes assessment duration and anti-cheat controls. The capture records the dialogs without publishing a new set

Figure 3.2.13. Practice publication settings

Figure 3.2.14. Hiring publication settings

Figure 3.2.15. Hiring time-limit options

Figure 3.2.16. Hiring anti-cheat options

3.2.2.7 Question Set History and JD Fit

Route: /hr/history; /hr/history/[id]. History lists owned sets and opens their detail. The JD-fit action evaluates question coverage against the stored JD and returns a verdict, missing topics and suggested changes

Figure 3.2.17. HR question-set history

Figure 3.2.18. Question-set detail

Figure 3.2.19. AI JD-fit review

3.2.2.8 Published Sets

Route: /hr/published; /hr/published/[id]. The published-set workspace lists HR-owned sets available to candidates. HR01 currently has no published sets, so the actual empty state is shown; detail and practitioner routes require an owned published set

Figure 3.2.20. Published-set empty state for HR01

3.2.2.9 HR Knowledge Documents

Route: /hr/knowledge. The HR knowledge screen manages the account's document sources for RAG. HR01 currently has no owned documents; this empty state is distinct from the system-wide Admin knowledge library

Figure 3.2.21. HR knowledge-library empty state

3.2.2.10 Candidate Recommendations and Talent

Route: /hr/candidate-recommendations; /hr/talent. Recommendation results depend on matching practice evidence, eligibility and consent. The recommendation view is empty for HR01; the talent view exposes a candidate with prior practice results and drill-down to its profile and session evidence

Figure 3.2.22. Candidate recommendation empty state

Figure 3.2.23. Talent list with practice evidence

Figure 3.2.24. Candidate practice profile

Figure 3.2.25. Candidate session review for HR

3.2.2.11 HR Settings and Subscription

Route: /hr/settings. The HR settings view provides account profile, preferences, security and billing tabs. Password change is a separate protected action; the documentation capture records the form only

Figure 3.2.26. HR profile settings

Figure 3.2.27. HR preferences

Figure 3.2.28. HR security settings

Figure 3.2.29. HR Premium subscription

##### 3.2.3 Candidate Workspace

3.2.3.1 Dashboard and Marketplace

Route: /candidate/dashboard; /candidate/practice. The dashboard summarizes practice and progress. The marketplace lists published sets with search and filters; it is the entry point for practice

Figure 3.2.30. Candidate dashboard

Figure 3.2.31. Question-set marketplace

3.2.3.2 Question-Set Detail

Route: /candidate/sets/[id]. The detail page shows company, difficulty, question mix, skills, estimated duration and practice action before an attempt begins

Figure 3.2.32. Published question-set detail

3.2.3.3 Timed Practice and Submission

Route: /candidate/practice/[id]. A candidate answers text and code questions in a timed session. Answers save during the attempt; completion requires all available questions and a confirmation before AI scoring

Figure 3.2.33. Text-answer question in an active session

Figure 3.2.34. Code-answer question in an active session

Figure 3.2.35. Submit-session confirmation

3.2.3.4 AI Result and Practice History

Route: /candidate/practice/[id]/result; /candidate/history. The completed result shows overall score, AI insight, skill dimensions, improvement plan and per-question review. History lists completed and unfinished sessions with links back to results

Figure 3.2.36. AI result for a completed live practice session

Figure 3.2.37. Per-question AI feedback and improvement advice

Figure 3.2.38. Practice history with two completed sessions

3.2.3.5 Recruitment Listings and Detail

Route: /candidate/jobs; /candidate/jobs/[id]. The recruitment view lists live openings and shows a selected role beside the list. The full detail page shows the JD, skills, company information and assessment entry

Figure 3.2.39. Recruitment list with selected role

Figure 3.2.40. Full role detail

3.2.3.6 AI Coach: Skill Profile and Diagnostic

Route: /candidate/coach; /candidate/practice/[id]?mode=coach. AI Coach builds a skill profile from CV or entered technologies, confirms the role and level target, then generates a framework-based diagnostic set. The captured test account used C#, SQL and .NET skills; the UI noted that the diagnostic inferred questions from blueprint/CV because the account's test-candidate system folder had no knowledge documents. The diagnostic has 15 timed questions and does not award XP. The legacy /candidate/roadmap route redirects to Coach

Figure 3.2.41. AI Coach CV entry

Figure 3.2.42. Analyzed skill profile

Figure 3.2.43. Role and level confirmation

Figure 3.2.44. Diagnostic question generation

Figure 3.2.45. Framework diagnostic ready

Figure 3.2.46. Coach diagnostic in progress

Figure 3.2.47. Diagnostic submission confirmation

3.2.3.7 AI Coach: Result and Roadmap

Route: /candidate/practice/[id]/result?mode=coach; /candidate/coach?step=6; /candidate/coach/roadmaps/[id]. The completed 15-question diagnostic produced an AI-scored result with per-question feedback. Coach subsequently calculated readiness and suggested a 5-skill, 20-topic roadmap for the selected .NET Backend Developer Junior target. The test account accepted the roadmap, revealing ordered topic drills and a reassessment gate. The application warned that roadmap topics were inferred from the framework because no matching system knowledge was retrieved. Once a roadmap exists, the current frontend locks earlier Coach steps, including its report tab; readiness remains visible in the Coach context panel and the scored diagnostic result remains accessible from practice history

Figure 3.2.48. AI Coach diagnostic score and feedback

Figure 3.2.49. Suggested skill roadmap before acceptance

Figure 3.2.50. Accepted skill roadmap and topic progress

Figure 3.2.51. Skill roadmap detail and reassessment gate

3.2.3.8 Saved Sets and Invitations

Route: /candidate/saved; /candidate/invitations. Candidates bookmark published sets for later practice and review interview invitations. The saved-set view was captured after saving a live set; this account has no current invitations

Figure 3.2.52. Saved question set

Figure 3.2.53. Invitation empty state

3.2.3.9 Leaderboard and Profile

Route: /candidate/leaderboard; /candidate/profile. The leaderboard ranks candidate XP and streaks. Profile displays practice statistics, XP progress, achievements and editable personal details

Figure 3.2.54. Candidate leaderboard

Figure 3.2.55. Candidate profile and progress

3.2.3.10 Candidate Settings

Route: /candidate/settings. Settings include profile, general preferences, password security, recruiter recommendation consent, XP history and subscription billing. The captured account has Candidate Premium; no payment or cancellation was made

Figure 3.2.56. Profile tab

Figure 3.2.57. General preferences

Figure 3.2.58. Security tab

Figure 3.2.59. Privacy and recruiter-consent tab

Figure 3.2.60. XP transaction history

Figure 3.2.61. Candidate Premium billing view

3.2.1.1 Sign In

Route: /login. Guest enters an existing account and is routed to the workspace for its role. The API authenticates the account; the frontend redirects after login

Figure 3.2.1. Sign-in form for Candidate, HR Manager and Administrator

3.2.1.2 Candidate and HR Registration

Route: /register/jobseeker; /register. The two registration pages collect role-specific account information. Email verification and HR approval determine when an account can use protected workflows

Figure 3.2.2. Candidate registration form

Figure 3.2.3. HR registration form

3.2.1.3 Password Recovery

Route: /forgot-password; /reset-password. The recovery page accepts an email address and starts the reset process. The reset page is usable only with a valid reset token; no password was changed for this documentation capture

Figure 3.2.4. Forgot-password form

##### 3.2.2 HR Manager Workspace

3.2.2.1 Dashboard

Route: /hr/dashboard. Shows the HR recruitment funnel and question-generation activity, with links into Studio, question sets, talent and settings. The captured account has Premium access

Figure 3.2.5. HR dashboard with activity and recruitment funnel

3.2.2.2 Project Studio: Job Description and Knowledge

Route: /hr/generate-question. HR creates a Studio project, enters a job description and may select owned knowledge documents. The captured completed project shows the stored JD and detected skills. HR01 has no owned knowledge documents, as shown in the HR knowledge-library state below

Figure 3.2.6. Stored job description and detected skills

3.2.2.3 Project Studio: Plan and Approval

Route: /hr/generate-question. Studio generates an interview plan from the JD, displays sections and focus areas, and requires approval before generating questions. The captured plan is approved and contains ten question slots and RAG-derived focus areas

Figure 3.2.7. Approved interview plan and skill coverage

3.2.2.4 Project Studio: Generate and Review Questions

Route: /hr/generate-question. After approval, Studio runs question generation asynchronously. HR reviews the generated questions and their RAG references, then edits or regenerates an individual question before publishing

Figure 3.2.8. Generated questions and source references

Figure 3.2.9. Edit a generated question

Figure 3.2.10. Regenerate a question

3.2.2.5 Manual Question Builder

Route: /hr/generate-question/manual. The manual builder creates or selects a draft set, chooses question type and difficulty, and provides content, answer, rubric and optional classification fields. It does not invoke Studio generation

Figure 3.2.11. Manual builder before selecting a draft

Figure 3.2.12. Manual builder with an existing draft selected

3.2.2.6 Publish Practice or Hiring Set

Route: /hr/generate-question. The publish dialog separates practice and hiring use. Hiring publication exposes assessment duration and anti-cheat controls. The capture records the dialogs without publishing a new set

Figure 3.2.13. Practice publication settings

Figure 3.2.14. Hiring publication settings

Figure 3.2.15. Hiring time-limit options

Figure 3.2.16. Hiring anti-cheat options

3.2.2.7 Question Set History and JD Fit

Route: /hr/history; /hr/history/[id]. History lists owned sets and opens their detail. The JD-fit action evaluates question coverage against the stored JD and returns a verdict, missing topics and suggested changes

Figure 3.2.17. HR question-set history

Figure 3.2.18. Question-set detail

Figure 3.2.19. AI JD-fit review

3.2.2.8 Published Sets

Route: /hr/published; /hr/published/[id]. The published-set workspace lists HR-owned sets available to candidates. HR01 currently has no published sets, so the actual empty state is shown; detail and practitioner routes require an owned published set

Figure 3.2.20. Published-set empty state for HR01

3.2.2.9 HR Knowledge Documents

Route: /hr/knowledge. The HR knowledge screen manages the account's document sources for RAG. HR01 currently has no owned documents; this empty state is distinct from the system-wide Admin knowledge library

Figure 3.2.21. HR knowledge-library empty state

3.2.2.10 Candidate Recommendations and Talent

Route: /hr/candidate-recommendations; /hr/talent. Recommendation results depend on matching practice evidence, eligibility and consent. The recommendation view is empty for HR01; the talent view exposes a candidate with prior practice results and drill-down to its profile and session evidence

Figure 3.2.22. Candidate recommendation empty state

Figure 3.2.23. Talent list with practice evidence

Figure 3.2.24. Candidate practice profile

Figure 3.2.25. Candidate session review for HR

3.2.2.11 HR Settings and Subscription

Route: /hr/settings. The HR settings view provides account profile, preferences, security and billing tabs. Password change is a separate protected action; the documentation capture records the form only

Figure 3.2.26. HR profile settings

Figure 3.2.27. HR preferences

Figure 3.2.28. HR security settings

Figure 3.2.29. HR Premium subscription

##### 3.2.3 Candidate Workspace

3.2.3.1 Dashboard and Marketplace

Route: /candidate/dashboard; /candidate/practice. The dashboard summarizes practice and progress. The marketplace lists published sets with search and filters; it is the entry point for practice

Figure 3.2.30. Candidate dashboard

Figure 3.2.31. Question-set marketplace

3.2.3.2 Question-Set Detail

Route: /candidate/sets/[id]. The detail page shows company, difficulty, question mix, skills, estimated duration and practice action before an attempt begins

Figure 3.2.32. Published question-set detail

3.2.3.3 Timed Practice and Submission

Route: /candidate/practice/[id]. A candidate answers text and code questions in a timed session. Answers save during the attempt; completion requires all available questions and a confirmation before AI scoring

Figure 3.2.33. Text-answer question in an active session

Figure 3.2.34. Code-answer question in an active session

Figure 3.2.35. Submit-session confirmation

3.2.3.4 AI Result and Practice History

Route: /candidate/practice/[id]/result; /candidate/history. The completed result shows overall score, AI insight, skill dimensions, improvement plan and per-question review. History lists completed and unfinished sessions with links back to results

Figure 3.2.36. AI result for a completed live practice session

Figure 3.2.37. Per-question AI feedback and improvement advice

Figure 3.2.38. Practice history with two completed sessions

3.2.3.5 Recruitment Listings and Detail

Route: /candidate/jobs; /candidate/jobs/[id]. The recruitment view lists live openings and shows a selected role beside the list. The full detail page shows the JD, skills, company information and assessment entry

Figure 3.2.39. Recruitment list with selected role

Figure 3.2.40. Full role detail

3.2.3.6 AI Coach: Skill Profile and Diagnostic

Route: /candidate/coach; /candidate/practice/[id]?mode=coach. AI Coach builds a skill profile from CV or entered technologies, confirms the role and level target, then generates a framework-based diagnostic set. The captured test account used C#, SQL and .NET skills; the UI noted that the diagnostic inferred questions from blueprint/CV because the account's test-candidate system folder had no knowledge documents. The diagnostic has 15 timed questions and does not award XP. The legacy /candidate/roadmap route redirects to Coach

Figure 3.2.41. AI Coach CV entry

Figure 3.2.42. Analyzed skill profile

Figure 3.2.43. Role and level confirmation

Figure 3.2.44. Diagnostic question generation

Figure 3.2.45. Framework diagnostic ready

Figure 3.2.46. Coach diagnostic in progress

Figure 3.2.47. Diagnostic submission confirmation

3.2.3.7 AI Coach: Result and Roadmap

Route: /candidate/practice/[id]/result?mode=coach; /candidate/coach?step=6; /candidate/coach/roadmaps/[id]. The completed 15-question diagnostic produced an AI-scored result with per-question feedback. Coach subsequently calculated readiness and suggested a 5-skill, 20-topic roadmap for the selected .NET Backend Developer Junior target. The test account accepted the roadmap, revealing ordered topic drills and a reassessment gate. The application warned that roadmap topics were inferred from the framework because no matching system knowledge was retrieved. Once a roadmap exists, the current frontend locks earlier Coach steps, including its report tab; readiness remains visible in the Coach context panel and the scored diagnostic result remains accessible from practice history

Figure 3.2.48. AI Coach diagnostic score and feedback

Figure 3.2.49. Suggested skill roadmap before acceptance

Figure 3.2.50. Accepted skill roadmap and topic progress

Figure 3.2.51. Skill roadmap detail and reassessment gate

3.2.3.8 Saved Sets and Invitations

Route: /candidate/saved; /candidate/invitations. Candidates bookmark published sets for later practice and review interview invitations. The saved-set view was captured after saving a live set; this account has no current invitations

Figure 3.2.52. Saved question set

Figure 3.2.53. Invitation empty state

3.2.3.9 Leaderboard and Profile

Route: /candidate/leaderboard; /candidate/profile. The leaderboard ranks candidate XP and streaks. Profile displays practice statistics, XP progress, achievements and editable personal details

Figure 3.2.54. Candidate leaderboard

Figure 3.2.55. Candidate profile and progress

3.2.3.10 Candidate Settings

Route: /candidate/settings. Settings include profile, general preferences, password security, recruiter recommendation consent, XP history and subscription billing. The captured account has Candidate Premium; no payment or cancellation was made

Figure 3.2.56. Profile tab

Figure 3.2.57. General preferences

Figure 3.2.58. Security tab

Figure 3.2.59. Privacy and recruiter-consent tab

Figure 3.2.60. XP transaction history

Figure 3.2.61. Candidate Premium billing view

##### 3.2.4 Administrator Workspace

3.2.4.1 Operations Dashboard and Analytics

Route: /admin/dashboard; /admin/analytics. The operations dashboard shows account and content summaries and current service status. The analytics page is present in the frontend; its displayed charts are static frontend data in the current code and should not be read as live metrics

Figure 3.2.62. Admin operations dashboard

Figure 3.2.63. Admin analytics page

3.2.4.2 User Management

Route: /admin/users. Administrators filter accounts, inspect a user and manage approval and subscription entitlements. HR01 and Candidate01 already had Premium when inspected

Figure 3.2.64. User-management list

Figure 3.2.65. HR account detail and Premium entitlement

3.2.4.3 Company Management

Route: /admin/companies. The company workspace lists organizations and provides create and edit forms. The captures show those forms without submitting a new company or changing an existing one

Figure 3.2.66. Company list

Figure 3.2.67. Create-company form

Figure 3.2.68. Edit-company form

3.2.4.4 System Knowledge Library

Route: /admin/knowledge. Admin manages system-wide knowledge documents, folders and RAG ingestion states. File detail exposes chunks and metadata; the move dialog changes folder placement only when confirmed

Figure 3.2.69. System knowledge library

Figure 3.2.70. Folder view

Figure 3.2.71. Knowledge document and chunks

Figure 3.2.72. Move-document dialog

3.2.4.5 Marketplace Management

Route: /admin/marketplace. Administrators inspect published question sets and their marketplace visibility. The detail view provides moderation and listing controls

Figure 3.2.73. Marketplace management list

Figure 3.2.74. Marketplace set detail

3.2.4.6 AI and RAG Status

Route: /admin/ai-config. The current AI configuration page displays live RAG status and configuration information. It is a status view in this frontend, rather than an editable model-parameter form

Figure 3.2.75. AI and RAG status

3.2.4.7 Subscription Plans and Feedback

Route: /admin/plans; /admin/feedbacks. The plan page lists HR and Candidate subscriptions and payment statistics. Feedback management lists submitted feedback and exposes an edit form

Figure 3.2.76. Subscription plan management

Figure 3.2.77. Feedback list

Figure 3.2.78. Feedback edit form

3.2.4.8 Platform Settings

Route: /admin/settings. General platform settings are read from the API. The permissions and notification tabs are present in the UI, but their save controls are disabled in the current implementation

Figure 3.2.79. General platform settings

Figure 3.2.80. Permissions tab

Figure 3.2.81. Notification tab

Conditional screens: HR01 has no owned knowledge files or published sets, so published-set practitioner detail and recommendation comparison require other eligible records. Admin /admin/audit and /admin/content redirect to the dashboard in the current frontend

## 4. Non-Functional Requirements

### 4.1 External Interfaces

User Interface :

● HR/Admin: role-specific workspaces with navigation, forms, tables and background-job status. Some dashboard, analytics and audit widgets remain frontend placeholders and are identified as such

● Candidate: responsive marketplace and set detail, timed practice and feedback, saved sets, history, CV and privacy settings, jobs and AI Coach. Subscription gates determine feedback and other premium actions

Email Service Interface

The backend sends transactional mail for verification, password recovery, invitations and offers through configured SMTP. Delivery failures are logged; successful delivery depends on the deployed provider configuration

Payment Service Interface

SePay upgrades use an expiring order and an asynchronous webhook. The backend validates the callback and processes payment idempotently; a recurring job expires unpaid orders after their configured deadline. The frontend can observe confirmed payment through SignalR

LLM Service Interface

The private FastAPI RAG service performs JD and CV parsing, retrieval, plan and question generation, answer evaluation and Coach support. Chat uses a configurable OpenAI-compatible endpoint (Ollama by default, or OpenRouter), while embeddings use Ollama's nomic-embed-text model at 768 dimensions by default. The default request timeout is 120 seconds; SYSTEM and selected HR retrieval each default to top 5. Administrators may change supported runtime settings

Vector Database Interface

Knowledge chunks and embeddings are stored in PostgreSQL with pgvector. Retrieval uses cosine distance, owner and scope filters, optional document IDs and optional metadata filters. HR-scoped retrieval is skipped when no HR documents are selected

File Storage Interface

Candidate CVs and HR knowledge files use Azure Blob Storage through backend storage services. The backend validates applicable file types and sizes and issues access URLs according to each workflow

### 4.2 Quality Attributes

4.2.1 Usability

The candidate portal and the HR/Admin workspace follow a consistent, simple layout so users can complete core tasks without training

4.2.2 Reliability

Hangfire handles asynchronous ingestion and generation. Recurring jobs expire practice sessions and unpaid upgrade orders and fail stuck knowledge ingestion. The registered legacy generation watchdog currently skips its check, so Studio run recovery must not be described as implemented. Payment callbacks are designed to be idempotent

The interface uses labeled forms, role-specific navigation and confirmation for sensitive actions. No formal usability study or named accessibility-conformance audit is claimed by this report

4.2.3 Performance

Interactive API requests return a job or status rather than waiting for long-running generation or ingestion. The FE polls job status where applicable. Exact latency, throughput and concurrent-user guarantees require measured deployment tests and are not asserted by this specification

No measured response-time, availability or concurrent-user service-level target is established in the repository; performance and reliability statements above describe implementation mechanisms rather than benchmark results

## 5. Requirement Appendix

### 5.1 Business Rules

| ID | Rule Definition |
| --- | --- |
| 1 | If user.IsActive = false, the system rejects login even if the password is correct |
| 2 | If consecutive failed password attempts reach the threshold, the account is temporarily locked |
| 3 | An account registered with email/password that has not verified its OTP cannot log in |
| 4 | A user linked only to Google cannot log in with a local email/password |
| 5 | Registration only accepts HR or Candidate roles. Admin must be granted within the system |
| 6 | HR must provide a CompanyId or CompanyName. After registration, the system assigns a Free subscription based on the account type |
| 7 | Each protected portal uses a frontend role guard and each protected API endpoint enforces authorization. Current route prefixes are /candidate, /hr and /admin |
| 8 | When a subscription is Active, the quota/feature gate reads the frozen snapshot, not the live Plan |
| 9 | An HR Free-plan user can only create a new set after the cooldown since LastSuccessfulGenerateAt has elapsed |
| 10 | Each draft/progress can regenerate the plan a maximum of N times (for both Free and Premium) |
| 11 | HR Free has AskAiPerMonth=0. Premium uses AskAiPerMonth + ExtraFromPack; once the quota is exhausted, the system returns 403 |
| 12 | Only plans with CanExport=true (HR Premium) can export question sets |
| 13 | Free: CanDetailedAiFeedback=false, only grades/shows FreeTeaserFeedbackCount questions; Premium gets full feedback plus insights |
| 14 | When the period expires, the system downgrades the user to the Free plan and resets usage for a new 1-month period |
| 15 | Cancellation does not take effect immediately; CancelAtPeriodEnd is set, and the user remains Premium until the end of the period |
| 16 | The webhook/confirm process only marks a transaction as Paid when the signature, amount, and currency match; a Paid transaction is not processed again |
| 17 | Publishing requires at least PlatformSettings.MinQuestionsToPublish questions. The current publish service does not enforce CanPublish, so that entitlement is not stated as an active publishing restriction |
| 18 | The legacy FeedbackOnlyOnVisible / CheckFeedbackAsync is currently a no-op; the teaser is only applied when the session completes |
| 19 | Purchasing additional Ask-AI quota must go through a real payment gateway. Currently, it is a sandbox (HR controller) |
| 20 | JD text must meet: min/max character and word counts, printable ratio, no duplicate/trivial bullets, and at least 2 of 4 signal groups (role, requirements, responsibilities, level) |
| 21 | When creating/refining settings, the number of questions and minutes must be within the allowed range; adding more questions is blocked once the maximum is reached |
| 22 | There must be an Approved plan with settings applied; a new run cannot be created while a run is already in progress |
| 23 | Chat messages that deviate from the interview topic are rejected (PLAN_CHAT_OFF_TOPIC) |
| 24 | The Studio JD upload endpoint has a 20 MB request limit. Supported extensions and limits vary by workflow (JD, knowledge document, CV or image); one global whitelist must not be assumed |
| 25 | A share token must grant view/edit permission according to the shared role, not just to the owner. Currently, EnsureProjectAccessAsync only checks the owner |
| 26 | RAG retrieves SYSTEM context and only the explicitly selected HR document IDs. If no HR documents are selected, HR-scoped retrieval is skipped |
| 27 | Publishing is only allowed when the number of questions >= PlatformSettings.MinQuestionsToPublish (configurable at runtime by Admin) |
| 28 | A PUBLISHED set is locked for editing. HR must unpublish it back to DRAFT before making changes |
| 29 | A set must retain at least 1 question. Reordering must be complete and have unique order values |
| 30 | The time limit can only be edited while in DRAFT status, and must be within the allowed minute range |
| 31 | Do not overwrite a set if it is PUBLISHED or already has candidate answers |
| 32 | When HR unpublishes a set, related practice sessions cannot continue (SCRUM-408) |
| 33 | The backend allows a practice session only for an eligible published question set and enforces ownership and session state; the FE also checks the visible set state |
| 34 | The UI should use the platform's current minimum-publish threshold; a hardcoded value of 10 can drift from the backend setting |
| 35 | SYSTEM scope: OwnerId is null (Admin). HR scope: OwnerId is required. RAG ingest rejects an incorrect scope |
| 36 | Upload -> QUEUED -> asynchronous RAG ingest via Hangfire -> callback COMPLETED/FAILED. If PROCESSING exceeds 90 minutes -> FAILED |
| 37 | RAG embeds the JD and optional focus text, searches pgvector by cosine distance, scope and owner, and applies separate top-k limits for SYSTEM and selected HR documents. The SQL does not apply a minimum similarity score |
| 38 | All /internal/rag/* endpoints and /internal/* callbacks on the BE require the X-Internal-Api-Key header. /health does not require the key |
| 39 | RAG parses PDF/DOCX/images; skill deduplication is case-insensitive; on AI error -> 502, BE keeps the existing TechStack |
| 40 | A minimum cosine-similarity threshold is a future quality improvement. Current retrieval is ranked by distance and top-k without a score cutoff |
| 41 | A soft cap on the number of KB files per company/HR is needed to prevent unlimited ingestion |
| 42 | The registered V1 generation watchdog currently skips execution. Studio QuestionGenerationRun recovery needs a separate implemented watchdog before it can be claimed as automatic |
| 43 | Uploading a new CV replaces the old one; RAG parsing updates TechStack; profile auto-sync excludes fields the user has manually edited |
| 44 | On start: resume a still-valid session or create a new one. When TimeLimitMinutes expires, AutoSubmit occurs. Only 1 IN_PROGRESS session per set is allowed |
| 45 | AllowRecruiterRecommendation defaults to true. If consent is turned off, HR recommendations are not pushed (together with CanPersistHrRecommendation) |
| 46 | The backend validates CV size and extension. Some FE subscription figures and feedback previews are hardcoded or derived differently from the backend entitlement model; the backend is authoritative |
| 47 | A recommendation is created when the score >= 70, the session is COMPLETED, Premium persistence is enabled, consent is ON, and the set is published. A retake only updates the record if the new score is higher. An Invited recommendation cannot be shortlisted/dismissed; a Dismissed one must be shortlisted before inviting; each recommendation can be invited only once |
| 48 | The offer token defaults to a 7-day expiry; no further email is sent if the offer is Sent and still valid, or already Accepted. The public GET endpoint only shows a preview; only POST accepts the offer (to prevent prefetch bots from accepting it) |
| 49 | Admin can only pin PUBLISHED sets, up to MaxPinnedSets. The Trending badge is shown when AttemptCount >= MinAttemptsForTrending |
| 50 | XP is awarded per question/set/score/streak; the daily goal must be one of the allowed values; achievements unlock by code |
| 51 | Admin analytics and audit screens include frontend placeholder data. They must not be represented as fully backed by persisted analytics or audit events |
| 52 | A monthly Candidate Free practice-session limit is a future proposal, not an enforced rule in the current backend |

### 5.2 Common Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| 1 | Pagination | List endpoints use the pagination contract of each controller; a single global default of 20 and maximum of 100 is not enforced across every endpoint |
| 2 | Date / Time | Backend timestamps are handled as UTC where modeled; the FE formats local display values. Exact response serialization and local display rules are defined per endpoint and UI component rather than by one global ICT-only rule |
| 3 | Soft Delete | Deletion behavior is entity-specific. Some records use inactive/status transitions and others use explicit delete operations; no blanket soft-delete guarantee applies to every entity |
| 4 | Audit Logging | There is no dedicated audit-log table today; user actions are only captured through standard application logging (ILogger), not a queryable audit trail. Adding a structured audit log (actor, action, target entity, timestamp) is a gap to close |
| 5 | Error Response Format | Error responses are not yet standardized: the global exception handler currently returns three different JSON shapes depending on the exception type { code, error } for most exceptions, RFC 7807 ProblemDetails for Studio/subscription errors, and a structured { code, error, detail, stage, source, errors } for Studio pipeline errors. None of them include a timestamp or path field |
| 6 | Language Support | Per LI-03 (Report 1), the system supports Vietnamese and English for JD input, question generation, and AI evaluation. JDs submitted in Vietnamese must be processed correctly through the RAG pipeline |
| 7 | File Upload Validation | File validation is workflow-specific. Backend upload paths validate supported extensions and size; MIME checks and accepted formats differ among JD, knowledge and CV endpoints |
| 8 | Data Export Format | Question sets exported by HR Managers are available as an Excel (.xlsx) file, including order, question text, type, difficulty, skill, focus area, rationale, sample answer, evaluation criteria, and citations |
| 9 | API Versioning | The API does not currently use path-based versioning; all endpoints are unversioned under /api/... (e.g. /api/auth, /api/admin/...). Introducing /api/v1/ versioning is a future consideration, not the current implementation |
| 10 | Subscription Quota Reset | There is no scheduled reset job. Each subscription's billing period instead rolls forward lazily: the next time the subscription is accessed, if the current period has ended, the system resets usage and, for Premium, downgrades it to the Free plan for that audience |

### 5.3 System Messages List

The following message list contains proposed UX copy. The message codes are specification identifiers, not a claim that every literal code exists in the FE or BE

| # | Message Code | Message Type | Context (Trigger Condition) | Content (Display Text) |
| --- | --- | --- | --- | --- |
| I Authentication |  |  |  |  |
| 1 | MSG_AUTH_01 | Toast Message | User successfully logs in with valid credentials | "Login successful. Welcome back!" |
| 2 | MSG_AUTH_02 | Inline (Red) | User submits incorrect email or password | "Invalid email or password. Please try again." |
| 3 | MSG_AUTH_03 | Toast Message | JWT signature expires during an active session | "Session expired. Please log in again to continue." |
| 4 | MSG_AUTH_04 | Toast Message | User successfully logs out of the platform | "You have been successfully logged out." |
| II Validation |  |  |  |  |
| 5 | MSG_VAL_01 | Inline (Red) | A required input field is left empty upon submission | "This field is required and cannot be left blank." |
| 6 | MSG_VAL_02 | Inline (Red) | Input string exceeds the database character limit | "Input exceeds the maximum allowed length." |
| 7 | MSG_VAL_03 | Inline (Red) | Password fails complexity policies (length/characters) | "Password must contain at least 8 characters, including a number and a special character." |
| III AI Generation |  |  |  |  |
| 8 | MSG_GEN_01 | Toast Message | User triggers the AI question generation pipeline | "AI generation started. Processing in the background..." |
| 9 | MSG_GEN_02 | Toast Message | Hangfire async job completes successfully | "Interview questions generated successfully!" |
| 10 | MSG_GEN_03 | Toast Message | LLM API times out or fails to return a valid schema | "AI generation failed or timed out. Please try again." |
| 11 | MSG_GEN_04 | Toast Message | The user quota for AI generation has been depleted | "AI generation quota exceeded. Please upgrade your plan." |
| IV Question Set Management |  |  |  |  |
| 12 | MSG_SET_01 | Toast Message | User successfully saves a new question set | "Question set saved successfully." |
| 13 | MSG_SET_02 | Toast Message | User deletes an existing question set | "Question set deleted successfully." |
| 14 | MSG_SET_03 | Toast Message | Set visibility is toggled to 'Published' (Marketplace) | "Question set is now published to the Marketplace." |
| V Payment & Subscription |  |  |  |  |
| 15 | MSG_PAY_01 | Toast Message | Financial gateway confirms successful transaction | "Payment successful. Your subscription has been upgraded!" |
| 16 | MSG_PAY_02 | Toast Message | Payment gateway rejects the transaction | "Payment failed. Please check your billing information." |
| VI File Uploads |  |  |  |  |
| 17 | MSG_FILE_01 | Inline (Red) | User uploads an unsupported file extension | "Unsupported format. Please upload PDF, DOCX, or TXT." |
| 18 | MSG_FILE_02 | Inline (Red) | Uploaded file size exceeds the system payload limit | "File size exceeds the 10MB maximum limit." |
| 19 | MSG_FILE_03 | Toast Message | Document chunking and vectorization succeeds (RAG) | "File processed and indexed successfully." |
| VII Practice Session (Candidate) |  |  |  |  |
| 20 | MSG_PRAC_01 | Inline (Info) | Candidate starts the mock practice environment | "Practice session started. The timer is now active." |
| 21 | MSG_PRAC_02 | Toast Message | Candidate submits answers for AI evaluation | "Answers submitted. Generating AI feedback..." |
| 22 | MSG_PRAC_03 | Toast Message | AI feedback generation completes | "Your AI evaluation report is ready to view!" |
| VIII Admin Actions |  |  |  |  |
| 23 | MSG_ADM_01 | Toast Message | Admin successfully updates a user's role | "User role updated successfully." |
| 24 | MSG_ADM_02 | Toast Message | Admin bans or suspends a user account | "User account has been suspended." |
| 25 | MSG_ADM_03 | Toast Message | Admin removes a violating public question set | "Content flagged and removed from the marketplace." |
| 26 | MSG_ADM_04 | Toast Message | Admin successfully saves new system configurations | "System configurations updated successfully." |

# IV. Software Design Document

## 1. System Design

### 1.1 System Architecture

The system's Software Architecture uses a Client-Server model including a Frontend (React/Next.js SPA deployed on Cloudflare Workers) and a Backend (ASP.NET Core 8 Web API), integrated with a Python RAG microservice (FastAPI), an Azure PostgreSQL database with pgvector, Hangfire background workers, and external services including Google OAuth, Gmail SMTP, Ollama (LLM and embeddings), and Azure Blob Storage

Figure 1.1: Software Architecture (Link)

### 1.2 Package Diagram

### 1.2.1 Front-end Package Diagram

Figure 1.2.1: Front-end Package Diagram (Link)

#### 1.2.2 Back-end Package Diagram

Figure 1.2.2: Back-end Package Diagram (Link)

#### 1.2.3 AI/RAG Service Package Diagram

Figure 1.2.3: AI/RAG Service Package Diagram (Link)

Package Descriptions

| No | Package | Description |
| --- | --- | --- |
| 1 | api | Starts the FastAPI app and sets up the RAG service |
| 2 | routers | Defines internal APIs for the Backend to call |
| 3 | services | Handles core logic: ingest, retrieval, plan, and question generation |
| 4 | models | Defines API request and response data structures |
| 5 | vectorstores | Stores and searches embeddings in PostgreSQL pgvector |
| 6 | config | Manages environment settings such as DB, Ollama, and API key |
| 7 | security | Validates the Internal API Key before processing requests |
| 8 | helpers | Helper functions for JD validation, text chunking, and file parsing |
| 9 | exceptions | Defines common errors used in the ingest flow |
| 10 | data | Sample data for testing (system, hr) |
| 11 | scripts | Scripts for DB checks and manual testing |

## 2. Database Design

The following figure illustrates the database design of the system: 58 tables, re-verified against the Backend's EF Core entities/migrations and the RAG and Frontend repositories Physical table names use the tbl_ prefix

Figure 2: Database Design Diagram (Link)

### 2.1 Identity, Company & Access Control

2.1.1 Roles

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | int | x |  |  | x | Primary key |
| 2 | Name | varchar(50) |  |  | x | x | Role name (unique): Admin ¦ HR ¦ Candidate |

Table 2.1.1: tbl_roles table

2.1.2 Users

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | FullName | varchar(255) |  |  |  | x | Full display name |
| 3 | Email | varchar(255) |  |  | x | x | Login email (unique) |
| 4 | PasswordHash | text |  |  |  |  | BCrypt password hash (NULL for OAuth-only accounts) |
| 5 | PhoneNumber | varchar(20) |  |  |  |  | Contact phone number |
| 6 | AvatarUrl | varchar(500) |  |  |  |  | Avatar image URL |
| 7 | RoleId | int |  | x |  | x | FK → tbl_roles.Id |
| 8 | IsEmailVerified | bool |  |  |  | x | Whether the email address has been verified |
| 9 | RefreshToken | varchar(512) |  |  |  |  | Current JWT refresh token |
| 10 | RefreshTokenExpiresAt | timestamptz |  |  |  |  | Refresh token expiry |
| 11 | FailedLoginAttempts | int |  |  |  | x | Consecutive failed login count (lockout policy) |
| 12 | LockoutUntil | timestamptz |  |  |  |  | Account locked until this time (brute-force protection) |
| 13 | Provider | varchar(20) |  |  |  | x | Auth provider: 'local' ¦ 'google' ¦ 'github' |
| 14 | GoogleId | varchar(255) |  |  | x |  | Google OAuth subject id (unique, filtered) |
| 15 | GithubId | varchar(255) |  |  | x |  | GitHub OAuth id (unique, filtered) |
| 16 | PasswordResetToken | varchar(512) |  |  |  |  | Password reset token |
| 17 | PasswordResetTokenExpiresAt | timestamptz |  |  |  |  | Password reset token expiry |
| 18 | EmailVerificationToken | varchar(512) |  |  |  |  | Email verification token |
| 19 | EmailVerificationTokenExpiresAt | timestamptz |  |  |  |  | Email verification token expiry |
| 20 | IsProfileComplete | bool |  |  |  | x | Whether the user finished onboarding/profile setup |
| 21 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 22 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 23 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.1.2: tbl_users table

2.1.3 Companies

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | Name | varchar(255) |  |  |  | x | Company name |
| 3 | LogoUrl | varchar(500) |  |  |  |  | Company logo URL |
| 4 | WebsiteUrl | varchar(500) |  |  |  |  | Official website URL |
| 5 | Description | text |  |  |  |  | Company description |
| 6 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 7 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 8 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.1.3: tbl_companies table

2.1.4 HR Profiles

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | UserId | uuid |  | x | x | x | FK → tbl_users.Id |
| 3 | CompanyId | uuid |  | x |  | x | FK → tbl_companies.Id |
| 4 | JobTitle | varchar(150) |  |  |  |  | Job title, e.g. Recruiter, HR Manager |
| 5 | PhoneNumber | varchar(20) |  |  |  |  | Phone number |
| 6 | LinkedInUrl | varchar(500) |  |  |  |  | Linked in url |
| 7 | GithubUrl | varchar(500) |  |  |  |  | Github url |
| 8 | Bio | text |  |  |  |  | Short biography |
| 9 | IsCompanyVerified | bool |  |  |  | x | Whether admin verified this HR belongs to the company |
| 10 | InviteMessageTemplate | varchar(4000) |  |  |  |  | Default template text used when inviting a candidate |
| 11 | RecDefaultMinScore | float8 |  |  |  |  | Default minimum match score used by the recommendation filter |
| 12 | RecDefaultSortBy | varchar(16) |  |  |  | x | Default recommendation sort field: 'score' ¦ others |
| 13 | RecDefaultSortDir | varchar(8) |  |  |  | x | Default sort direction: 'asc' ¦ 'desc' |
| 14 | RecHideDismissed | bool |  |  |  | x | Whether dismissed recommendations are hidden by default |
| 15 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 16 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 17 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.1.4: tbl_hr_profiles table

2.1.5 Candidate Profiles

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | UserId | uuid |  | x | x | x | FK → tbl_users.Id |
| 3 | TargetRole | varchar(150) |  |  |  |  | Target job role the candidate is aiming for |
| 4 | SeniorityLevel | varchar(50) |  |  |  |  | Intern¦Fresher¦Junior¦Middle¦Senior |
| 5 | TechStack | text[] |  |  |  | x | Array of technology tags, e.g. ['React','TypeScript'] |
| 6 | SuggestedRole | varchar(200) |  |  |  |  | AI Coach: role suggested for the candidate |
| 7 | SelfAssessedLevel | varchar(30) |  |  |  |  | AI Coach: self-reported seniority |
| 8 | TargetLevel | varchar(30) |  |  |  |  | AI Coach: seniority level the candidate is targeting |
| 9 | YearsOfExperience | float8 |  |  |  |  | Self-reported years of experience |
| 10 | InterviewGoal | varchar(500) |  |  |  |  | Free-text interview preparation goal |
| 11 | CoachContextConfirmed | bool |  |  |  | x | Whether the candidate confirmed their AI Coach context |
| 12 | CoachContextConfirmedAt | timestamptz |  |  |  |  | Timestamp of that confirmation |
| 13 | PhoneNumber | varchar(20) |  |  |  |  | Phone number |
| 14 | LinkedInUrl | varchar(500) |  |  |  |  | Linked in url |
| 15 | GithubUrl | varchar(500) |  |  |  |  | Github url |
| 16 | Bio | text |  |  |  |  | Bio |
| 17 | Address | varchar(500) |  |  |  |  | Mailing address |
| 18 | TimeZoneId | varchar(100) |  |  |  |  | IANA time zone id, e.g. Asia/Ho_Chi_Minh |
| 19 | CvFileName | text |  |  |  |  | Uploaded CV original file name |
| 20 | CvBlobPath | text |  |  |  |  | CV file path on Azure Blob Storage |
| 21 | CvContentType | text |  |  |  |  | CV MIME type |
| 22 | CvUploadedAt | timestamptz |  |  |  |  | CV upload timestamp |
| 23 | CvParsedAt | timestamptz |  |  |  |  | Timestamp when AI finished parsing the CV |
| 24 | CvEvaluationJson | text |  |  |  |  | JSON: AI evaluation/summary extracted from the CV |
| 25 | AllowRecruiterRecommendation | bool |  |  |  | x | Whether the candidate opts in to being recommended to HR |
| 26 | AutoSyncProfileFromCv | bool |  |  |  | x | Whether profile fields auto-sync from the parsed CV |
| 27 | CvSyncLockedFields | text[] |  |  |  | x | Array of profile field names the candidate manually edited (excluded from CV auto-sync) |
| 28 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 29 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 30 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.1.5: tbl_candidate_profiles table

### 2.2 Knowledge Base & RAG Vector Store

2.2.1 Knowledge Documents

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | id | uuid | x |  |  | x | Primary key |
| 2 | scope | varchar(20) |  |  |  | x | Document scope: 'SYSTEM' (global KB) ¦ 'HR' (company-private KB) |
| 3 | owner_id | uuid |  |  |  |  | HR user id that owns the document (NULL if SYSTEM scope) |
| 4 | file_name | varchar(500) |  |  |  | x | Original uploaded file name |
| 5 | blob_path | varchar(1000) |  |  |  | x | Path on Azure Blob Storage |
| 6 | content_hash | varchar(128) |  |  |  |  | SHA-256 content hash, used for de-duplication |
| 7 | source_title | varchar(500) |  |  |  |  | Academic/source document title |
| 8 | source_url | varchar(1000) |  |  |  |  | Source document URL |
| 9 | section | varchar(200) |  |  |  |  | Chapter/section label within the document |
| 10 | year | int |  |  |  |  | Publication year |
| 11 | status | varchar(30) |  |  |  | x | QUEUED ¦ PROCESSING ¦ COMPLETED ¦ FAILED |
| 12 | chunk_count | int |  |  |  |  | Number of chunks produced after ingestion |
| 13 | uploaded_by | uuid |  |  |  | x | User id who uploaded the document |
| 14 | error_message | varchar(2000) |  |  |  |  | Ingestion error detail when status=FAILED |
| 15 | admin_note | varchar(2000) |  |  |  |  | Admin moderation note |
| 16 | folder | varchar(64) |  |  |  |  | Logical KB folder/category grouping |
| 17 | created_at | timestamptz |  |  |  | x | Record creation timestamp |
| 18 | updated_at | timestamptz |  |  |  |  | Last update timestamp |
| 19 | is_active | bool |  |  |  | x | Soft-delete / active flag |

Table 2.2.1: tbl_knowledge_documents table

2.2.2 Knowledge Chunks (pgvector, shared with RAG service)

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | id | uuid | x |  |  | x | Primary key |
| 2 | document_id | uuid |  | x |  | x | Parent document (cascade delete) |
| 3 | owner_id | uuid |  |  |  |  | HR owner id, inherited from the parent document (NULL if SYSTEM) |
| 4 | scope | varchar(20) |  |  |  | x | Inherited from parent document: SYSTEM ¦ HR |
| 5 | chunk_index | int |  |  |  | x | 0-based order of the chunk within the document |
| 6 | content | text |  |  |  | x | Raw chunk text used for RAG retrieval |
| 7 | metadata | jsonb |  |  |  |  | JSON metadata (page, offsets, source refs) |
| 8 | embedding | vector(768) |  |  |  |  | pgvector embedding, 768 dimensions (vector(768)) |
| 9 | created_at | timestamptz |  |  |  | x | Chunk creation timestamp |

Table 2.2.2: tbl_knowledge_chunks table

### 2.3 Question Set, Practice & AI Feedback

2.3.1 Question Sets

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | OwnerId | uuid |  |  |  | x | HR user id who owns/created the set (application-level reference, no DB FK) |
| 3 | SourceJobId | uuid |  |  | x |  | Legacy 1-1 link to the (now removed) V1 generation job - kept as a unique nullable column |
| 4 | SourceProjectId | uuid |  | x | x |  | 1-1 link to the Studio project this set was generated from |
| 5 | SourcePlanId | uuid |  | x |  |  | Studio interview plan this set was generated from |
| 6 | SourceRunId | uuid |  | x |  |  | Studio generation run that produced this set |
| 7 | Status | varchar(20) |  |  |  | x | Draft ¦ Generating ¦ Published ¦ Archived (see QuestionSetStatus constants) |
| 8 | Kind | varchar(20) |  |  |  | x | 'Marketplace' ¦ 'PersonalDiagnostic' ¦ other studio-originated kinds |
| 9 | Title | varchar(500) |  |  |  |  | Display title of the question set |
| 10 | JobDescription | text |  |  |  | x | Full job description text |
| 11 | JdSourceType | varchar(20) |  |  |  | x | 'PastedText' ¦ 'UploadedFile' |
| 12 | JdOriginalFileName | varchar(260) |  |  |  |  | Original JD file name if uploaded |
| 13 | JdBlobPath | varchar(1000) |  |  |  |  | JD file path on Blob Storage |
| 14 | PublicJobDescription | text |  |  |  |  | Public-facing JD text shown on the Jobs Board |
| 15 | JobLocation | varchar(200) |  |  |  |  | Job location text |
| 16 | WorkplaceType | varchar(20) |  |  |  |  | Onsite ¦ Remote ¦ Hybrid |
| 17 | SalaryMin | int |  |  |  |  | Minimum advertised salary |
| 18 | SalaryMax | int |  |  |  |  | Maximum advertised salary |
| 19 | SalaryNegotiable | bool |  |  |  | x | Whether salary is negotiable |
| 20 | JobExpertise | varchar(120) |  |  |  |  | Expertise/domain tag |
| 21 | JobDomain | varchar(120) |  |  |  |  | Business domain tag |
| 22 | HrNote | varchar(2000) |  |  |  |  | Internal HR-only note |
| 23 | PlanJson | jsonb |  |  |  | x | JSON generation plan (sections, focus areas, counts) used to generate the questions |
| 24 | GeneratedAt | timestamptz |  |  |  |  | Timestamp questions finished generating |
| 25 | PublishedAt | timestamptz |  |  |  |  | Timestamp the set was published to the marketplace |
| 26 | TimeLimitMinutes | int |  |  |  |  | Practice time limit in minutes |
| 27 | AutoRecommendEnabled | bool |  |  |  | x | Whether matching candidates are auto-recommended to HR |
| 28 | RecommendationMinScore | float8 |  |  |  | x | Minimum match score threshold for auto-recommendation |
| 29 | IsHiringAssessment | bool |  |  |  | x | Whether this set is used as an official hiring assessment |
| 30 | HrAntiCheatEnabled | bool |  |  |  | x | Whether anti-cheat (tab-leave detection) is enabled for this set |
| 31 | IsPinned | bool |  |  |  | x | Whether HR pinned this set to the top of the marketplace |
| 32 | PinnedAt | timestamptz |  |  |  |  | Timestamp it was pinned |
| 33 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 34 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 35 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.3.1: tbl_question_sets table

2.3.2 Question Set Questions

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | QuestionSetId | uuid |  | x |  | x | FK → tbl_question_sets.Id |
| 3 | Order | int |  |  |  | x | Display order within the set |
| 4 | Question | text |  |  |  | x | Question text |
| 5 | QuestionType | varchar(50) |  |  |  | x | Technical ¦ Behavioral ¦ SystemDesign ¦ ... |
| 6 | Difficulty | varchar(20) |  |  |  | x | Easy ¦ Medium ¦ Hard |
| 7 | Skill | varchar(200) |  |  |  |  | Primary skill tag |
| 8 | FocusArea | varchar(200) |  |  |  |  | Focus-area tag |
| 9 | Rationale | text |  |  |  |  | Why this question was selected |
| 10 | SampleAnswer | text |  |  |  |  | Model/sample answer |
| 11 | AttachedImageBlobPath | varchar(1000) |  |  |  |  | Attached question image path (diagram-style questions) |
| 12 | AnswerMethod | varchar(20) |  |  |  | x | 'Text' ¦ 'Image' answer input mode |
| 13 | EvaluationCriteriaJson | jsonb |  |  |  | x | JSON scoring rubric/criteria used by the AI evaluator |
| 14 | CitationsJson | jsonb |  |  |  | x | JSON list of RAG source citations backing this question |
| 15 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 16 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 17 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.3.2: tbl_question_set_questions table

2.3.3 Practice Sessions

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | CandidateUserId | uuid |  |  |  | x | Candidate taking the session (application-level reference) |
| 3 | QuestionSetId | uuid |  | x |  | x | FK → tbl_question_sets.Id |
| 4 | Status | varchar(20) |  |  |  | x | InProgress ¦ Completed ¦ Abandoned |
| 5 | StartedAt | timestamptz |  |  |  |  | Session start time |
| 6 | CompletedAt | timestamptz |  |  |  |  | Session completion time |
| 7 | OverallScore | float8 |  |  |  |  | Overall AI-computed score (0-100) |
| 8 | AiInsightVi | varchar(2000) |  |  |  |  | AI-generated feedback summary (Vietnamese) |
| 9 | AiInsightEn | varchar(2000) |  |  |  |  | AI-generated feedback summary (English) |
| 10 | SkillsToImproveJson | text |  |  |  |  | JSON list of skills flagged for improvement |
| 11 | AntiCheatEnabled | bool |  |  |  | x | Whether tab-leave anti-cheat monitoring is active |
| 12 | AntiCheatMaxTabLeaves | int |  |  |  | x | Max allowed tab leaves before flag |
| 13 | TabLeaveCount | int |  |  |  | x | Number of tab-leave events recorded |
| 14 | LastTabLeaveAt | timestamptz |  |  |  |  | Timestamp of the last tab-leave event |
| 15 | IsOfficialTest | bool |  |  |  | x | Whether this session counts as an official hiring assessment attempt |
| 16 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 17 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 18 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.3.3: tbl_practice_sessions table

2.3.4 Candidate Answers

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | PracticeSessionId | uuid |  | x | x | x | FK → tbl_practice_sessions.Id |
| 3 | QuestionSetQuestionId | uuid |  | x | x | x | FK → tbl_question_set_questions.Id |
| 4 | AnswerText | text |  |  |  | x | Candidate free-text answer |
| 5 | SubmittedAt | timestamptz |  |  |  | x | Answer submission timestamp |
| 6 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 7 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 8 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.3.4: tbl_candidate_answers table

2.3.5 AI Feedbacks

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | CandidateAnswerId | uuid |  | x | x | x | FK → tbl_candidate_answers.Id |
| 3 | Score | float8 |  |  |  |  | AI-scored answer quality (0-100) |
| 4 | StrengthsJson | jsonb |  |  |  | x | JSON list of identified strengths |
| 5 | ImprovementsJson | jsonb |  |  |  | x | JSON list of suggested improvements |
| 6 | Suggestion | text |  |  |  |  | Free-text improvement suggestion |
| 7 | DimensionScoresJson | jsonb |  |  |  |  | JSON per-dimension score breakdown (correctness, clarity, relevance...) |
| 8 | EvaluationStatus | varchar(20) |  |  |  | x | Pending ¦ Completed ¦ Failed |
| 9 | ErrorMessage | text |  |  |  |  | Error detail when evaluation fails |
| 10 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 11 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 12 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.3.5: tbl_ai_feedbacks table

2.3.6 Question Set JD-Fit Reviews

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | QuestionSetId | uuid |  | x | x | x | FK → tbl_question_sets.Id |
| 3 | ReviewJson | jsonb |  |  |  | x | JSON AI review of how well the generated questions fit the JD |
| 4 | ContentHash | varchar(64) |  |  |  | x | Hash of the JD content the review was computed against (cache-invalidation key) |
| 5 | ReviewedAt | timestamptz |  |  |  | x | Timestamp the review was generated |
| 6 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 7 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 8 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.3.6: tbl_question_set_jd_fit_reviews table

### 2.4 Recommendation, Invitation, Offer & Marketplace Engagement

2.4.1 Candidate Recommendations

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | CandidateUserId | uuid |  |  | x | x | Recommended candidate |
| 3 | QuestionSetId | uuid |  | x | x | x | FK → tbl_question_sets.Id |
| 4 | PracticeSessionId | uuid |  | x |  | x | FK → tbl_practice_sessions.Id |
| 5 | HrOwnerId | uuid |  |  |  | x | HR user the candidate is recommended to |
| 6 | OverallScore | float8 |  |  |  | x | Match score used to trigger the recommendation |
| 7 | Status | varchar(20) |  |  |  | x | New ¦ Viewed ¦ Invited ¦ Dismissed |
| 8 | ViewedAt | timestamptz |  |  |  |  | Timestamp HR viewed the recommendation |
| 9 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 10 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 11 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.4.1: tbl_candidate_recommendations table

2.4.2 Candidate Invitations

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | RecommendationId | uuid |  | x | x | x | Source recommendation (1-1) |
| 3 | HrUserId | uuid |  |  |  | x | Inviting HR user |
| 4 | CandidateUserId | uuid |  |  |  | x | Invited candidate |
| 5 | Message | varchar(2000) |  |  |  |  | Invitation message from HR |
| 6 | Status | varchar(20) |  |  |  | x | Pending ¦ Accepted ¦ Declined ¦ Expired |
| 7 | RespondedAt | timestamptz |  |  |  |  | Candidate response timestamp |
| 8 | ResponseMessage | varchar(2000) |  |  |  |  | Candidate response message |
| 9 | SharedPhoneNumber | varchar(20) |  |  |  |  | Phone number shared for the interview |
| 10 | ScheduledAtUtc | timestamptz |  |  |  |  | Scheduled interview time (UTC) |
| 11 | TimeZoneId | varchar(100) |  |  |  |  | Time zone the schedule is displayed in |
| 12 | MeetingMode | varchar(20) |  |  |  |  | Online ¦ Onsite |
| 13 | MeetingLink | varchar(2000) |  |  |  |  | Video call link |
| 14 | Location | varchar(500) |  |  |  |  | Onsite meeting location |
| 15 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 16 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 17 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.4.2: tbl_candidate_invitations table

2.4.3 Candidate Offers

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | RecommendationId | uuid |  | x |  | x | Source recommendation |
| 3 | HrUserId | uuid |  |  |  | x | Offering HR user |
| 4 | CandidateUserId | uuid |  |  |  | x | Offered candidate |
| 5 | Message | varchar(5000) |  |  |  | x | Offer message |
| 6 | Status | varchar(20) |  |  |  | x | Sent ¦ Accepted ¦ Declined ¦ Expired |
| 7 | TokenHash | varchar(64) |  |  | x | x | Hashed secure token for the public offer link (unique) |
| 8 | TokenExpiresAt | timestamptz |  |  |  | x | Offer link expiry |
| 9 | AcceptedAt | timestamptz |  |  |  |  | Timestamp the candidate accepted |
| 10 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 11 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 12 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.4.3: tbl_candidate_offers table

2.4.4 Question Set Bookmarks (Candidate)

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | CandidateUserId | uuid |  |  | x | x | Candidate who bookmarked the set |
| 3 | QuestionSetId | uuid |  | x | x | x | FK → tbl_question_sets.Id |
| 4 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 5 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 6 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.4.4: tbl_question_set_bookmarks table

2.4.5 Question Set Bookmarks (HR)

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | HrUserId | uuid |  |  | x | x | HR user who bookmarked the set |
| 3 | QuestionSetId | uuid |  | x | x | x | FK → tbl_question_sets.Id |
| 4 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 5 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 6 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.4.5: tbl_hr_question_set_bookmarks table

2.4.6 Question Set Feedbacks

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | QuestionSetId | uuid |  | x | x | x | FK → tbl_question_sets.Id |
| 3 | CandidateUserId | uuid |  | x | x | x | Candidate leaving feedback |
| 4 | Rating | int |  |  |  | x | 1-5 star rating |
| 5 | Comment | varchar(2000) |  |  |  |  | Free-text comment |
| 6 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 7 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 8 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.4.6: tbl_question_set_feedbacks table

### 2.5 Subscription & Payment

2.5.1 Subscription Plans

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | Code | varchar(50) |  |  | x | x | Plan code, unique, e.g. HR_FREE, HR_PREMIUM, CANDIDATE_FREE, CANDIDATE_PREMIUM |
| 3 | Audience | varchar(20) |  |  |  | x | 'HR' ¦ 'Candidate' |
| 4 | Name | varchar(100) |  |  |  | x | Display name |
| 5 | PriceMonthly | numeric(18,2) |  |  |  | x | Monthly price |
| 6 | Currency | varchar(10) |  |  |  | x | Currency code, e.g. VND |
| 7 | LimitsJson | jsonb |  |  |  | x | JSON plan limits (generation quota, marketplace visibility, etc.) |
| 8 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 9 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 10 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.5.1: tbl_subscription_plans table

2.5.2 Subscriptions

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | UserId | uuid |  | x | x | x | FK → tbl_users.Id |
| 3 | PlanId | uuid |  | x |  | x | Subscribed plan |
| 4 | Status | varchar(20) |  |  |  | x | Active ¦ Cancelled ¦ Expired ¦ PastDue |
| 5 | CurrentPeriodStart | timestamptz |  |  |  | x | Current billing period start |
| 6 | CurrentPeriodEnd | timestamptz |  |  |  | x | Current billing period end |
| 7 | LimitsSnapshotJson | jsonb |  |  |  | x | JSON snapshot of the plan limits at subscription time (survives plan changes) |
| 8 | LastSuccessfulGenerateAt | timestamptz |  |  |  |  | Timestamp of the last successful AI generation under this subscription |
| 9 | StartedAt | timestamptz |  |  |  | x | Subscription start date |
| 10 | CancelledAt | timestamptz |  |  |  |  | Cancellation timestamp |
| 11 | CancelAtPeriodEnd | bool |  |  |  | x | Whether the subscription cancels at period end instead of immediately |
| 12 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 13 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 14 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.5.2: tbl_subscriptions table

2.5.3 Subscription Transactions

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | SubscriptionId | uuid |  | x |  | x | FK → tbl_subscriptions.Id |
| 3 | Type | varchar(30) |  |  |  | x | TopUp ¦ Renewal ¦ Upgrade ¦ ... |
| 4 | Amount | numeric(18,2) |  |  |  | x | Transaction amount |
| 5 | Currency | varchar(10) |  |  |  | x | Currency code |
| 6 | Status | varchar(20) |  |  |  | x | Pending ¦ Confirmed ¦ Failed ¦ Expired |
| 7 | Provider | varchar(30) |  |  |  | x | Payment provider, e.g. 'SePay' |
| 8 | OrderCode | varchar(80) |  |  | x |  | Merchant order code (unique) |
| 9 | ExternalTransactionId | varchar(120) |  |  | x |  | Provider's transaction id (unique) |
| 10 | ExpiresAt | timestamptz |  |  |  |  | Payment link expiry |
| 11 | ConfirmedAt | timestamptz |  |  |  |  | Payment confirmation timestamp |
| 12 | RawPayloadJson | jsonb |  |  |  |  | Raw webhook payload from the payment provider (audit trail) |
| 13 | Note | varchar(500) |  |  |  |  | Internal note |
| 14 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 15 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 16 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.5.3: tbl_subscription_transactions table

2.5.4 Usage Counters

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | SubscriptionId | uuid |  | x | x | x | FK → tbl_subscriptions.Id |
| 3 | PeriodStart | timestamptz |  |  | x | x | Start of the counting period (billing cycle) |
| 4 | UsageType | varchar(50) |  |  | x | x | Metered usage type, e.g. 'AiGeneration' |
| 5 | ScopeKey | varchar(100) |  |  | x | x | Optional sub-scope key for the counter (default empty string) |
| 6 | UsedCount | int |  |  |  | x | Units used in the period |
| 7 | ExtraFromPack | int |  |  |  | x | Extra units granted from a purchased top-up pack |
| 8 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 9 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 10 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.5.4: tbl_usage_counters table

### 2.6 Gamification

2.6.1 User Progress

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | UserId | uuid |  | x | x | x | FK → tbl_users.Id |
| 3 | TotalXp | bigint |  |  |  | x | Lifetime XP total |
| 4 | Level | int |  |  |  | x | Gamification level derived from XP |
| 5 | CurrentStreak | int |  |  |  | x | Current daily-practice streak (days) |
| 6 | LongestStreak | int |  |  |  | x | Longest streak ever achieved |
| 7 | LastActiveLocalDate | date |  |  |  |  | Last date the user was active (candidate local time) |
| 8 | DailyGoalXp | int |  |  |  | x | Daily XP goal target |
| 9 | TotalQuestionsCompleted | int |  |  |  | x | Lifetime questions answered |
| 10 | TotalSessionsCompleted | int |  |  |  | x | Lifetime practice sessions completed |
| 11 | TotalTechnicalQuestionsCompleted | int |  |  |  | x | Lifetime technical-type questions answered |
| 12 | TotalSystemDesignQuestionsCompleted | int |  |  |  | x | Lifetime system-design questions answered |
| 13 | DailyGoalCompletedDaysCount | int |  |  |  | x | Number of days the daily XP goal was met |
| 14 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 15 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 16 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.6.1: tbl_user_progress table

2.6.2 Daily Progress

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | UserId | uuid |  | x | x | x | FK → tbl_users.Id |
| 3 | LocalDate | date |  |  | x | x | Calendar date (candidate local time) |
| 4 | XpEarned | int |  |  |  | x | XP earned that day |
| 5 | QuestionsCompleted | int |  |  |  | x | Questions completed that day |
| 6 | SessionsCompleted | int |  |  |  | x | Sessions completed that day |
| 7 | DailyGoalCompleted | bool |  |  |  | x | Whether the daily XP goal was met that day |
| 8 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 9 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 10 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.6.2: tbl_daily_progress table

2.6.3 User Achievements

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | UserId | uuid |  | x | x | x | FK → tbl_users.Id |
| 3 | AchievementCode | varchar(50) |  |  | x | x | Unlocked achievement code |
| 4 | UnlockedAtUtc | timestamptz |  |  |  | x | Unlock timestamp (UTC) |
| 5 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 6 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 7 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.6.3: tbl_user_achievements table

2.6.4 XP Transactions

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | UserId | uuid |  | x |  | x | FK → tbl_users.Id |
| 3 | Amount | int |  |  |  | x | XP amount (can be negative for corrections) |
| 4 | Type | varchar(30) |  |  |  | x | Reason code, e.g. 'PracticeCompleted', 'DailyGoal' |
| 5 | QuestionId | uuid |  |  |  |  | Related question id (legacy, no hard FK) |
| 6 | QuestionAttemptId | uuid |  |  |  |  | Related attempt id (legacy, no hard FK) |
| 7 | QuestionSetId | uuid |  |  |  |  | Related question set (no hard FK) |
| 8 | PracticeSessionId | uuid |  |  |  |  | Related practice session (no hard FK) |
| 9 | Description | varchar(500) |  |  |  | x | Human-readable reason for the XP change |
| 10 | IdempotencyKey | varchar(200) |  |  | x | x | Unique key preventing duplicate XP grants |
| 11 | CreatedAtUtc | timestamptz |  |  |  | x | Event timestamp (UTC) |
| 12 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 13 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 14 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.6.4: tbl_xp_transactions table

### 2.7 Platform Configuration & Feedback

2.7.1 Platform Settings

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | MinQuestionsToPublish | int |  |  |  | x | Minimum number of questions required before a set can be published |
| 3 | MaxPinnedSets | int |  |  |  | x | Maximum number of sets an HR/company can pin at once |
| 4 | MinAttemptsForTrending | int |  |  |  | x | Minimum practice attempts before a set is eligible to trend |
| 5 | AntiCheatEnabled | bool |  |  |  | x | System-wide default for anti-cheat monitoring |
| 6 | AntiCheatMaxTabLeaves | int |  |  |  | x | System-wide default max tab-leave count |
| 7 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 8 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 9 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.7.1: tbl_platform_settings table

2.7.2 Feedbacks

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | UserId | uuid |  | x |  | x | FK → tbl_users.Id |
| 3 | Content | varchar(1000) |  |  |  | x | Free-text platform feedback |
| 4 | Rating | int |  |  |  |  | Optional 1-5 rating |
| 5 | Status | varchar(20) |  |  |  | x | New ¦ Reviewed ¦ Resolved |
| 6 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 7 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 8 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.7.2: tbl_feedbacks table

### 2.8 Interview Studio Module (AI Chat → Plan → Generate)

2.8.1 Studio Interview Projects

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | OwnerId | uuid |  | x |  | x | HR user who owns the project |
| 3 | Name | varchar(250) |  |  |  | x | Project name |
| 4 | Description | text |  |  |  |  | Project description |
| 5 | Status | varchar(30) |  |  |  | x | Draft ¦ InProgress ¦ Completed ¦ Archived |
| 6 | LatestPlanRevision | int |  |  |  | x | Highest plan revision number reached so far |
| 7 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 8 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 9 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.1: tbl_studio_interview_projects table

2.8.2 Studio Job Descriptions

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | ProjectId | uuid |  | x | x | x | FK → tbl_studio_interview_projects.Id |
| 3 | Title | text |  |  |  |  | Detected/derived JD title |
| 4 | Content | text |  |  |  | x | Job description text |
| 5 | SourceType | varchar(30) |  |  |  | x | 'PastedText' ¦ 'UploadedFile' |
| 6 | OriginalFileName | varchar(260) |  |  |  |  | Original uploaded file name |
| 7 | BlobPath | varchar(1000) |  |  |  |  | File path on Blob Storage |
| 8 | DetectedRole | text |  |  |  |  | AI-detected target role |
| 9 | DetectedSeniority | text |  |  |  |  | AI-detected seniority level |
| 10 | DetectedLanguage | text |  |  |  |  | AI-detected JD language |
| 11 | DetectedSkillsJson | jsonb |  |  |  |  | JSON list of AI-detected required skills |
| 12 | ExtractedInformationJson | jsonb |  |  |  |  | JSON structured info extracted from the JD by AI |
| 13 | WordCount | int |  |  |  | x | Word count of the JD |
| 14 | CharacterCount | int |  |  |  | x | Character count of the JD |
| 15 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 16 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 17 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.2: tbl_studio_job_descriptions table

2.8.3 Studio AI Chat Sessions

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | ProjectId | uuid |  | x |  | x | FK → tbl_studio_interview_projects.Id |
| 3 | UserId | uuid |  | x |  | x | HR user chatting with the AI |
| 4 | SelectionMode | varchar(20) |  |  |  | x | How the AI model was selected for this session |
| 5 | SelectedModelDisplayName | text |  |  |  |  | Display name of the selected AI model |
| 6 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 7 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 8 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.3: tbl_studio_ai_chat_sessions table

2.8.4 Studio AI Chat Messages

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | SessionId | uuid |  | x |  | x | FK → tbl_studio_ai_chat_sessions.Id |
| 3 | Role | varchar(20) |  |  |  | x | 'user' ¦ 'assistant' ¦ 'system' |
| 4 | Content | text |  |  |  | x | Message content |
| 5 | Status | varchar(20) |  |  |  | x | Sending ¦ Completed ¦ Failed |
| 6 | RelatedPlanId | uuid |  | x |  |  | Interview plan this message produced/updated, if any |
| 7 | RelatedPlanRevision | int |  |  |  |  | Plan revision referenced by this message |
| 8 | ResolvedModelName | text |  |  |  |  | Actual AI model used to answer |
| 9 | ErrorCode | text |  |  |  |  | Error code if the message failed |
| 10 | CompletedAt | timestamptz |  |  |  |  | Timestamp the assistant reply completed |
| 11 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 12 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 13 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.4: tbl_studio_ai_chat_messages table

2.8.5 Studio Interview Plans

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | ProjectId | uuid |  | x | x | x | Owning Studio project |
| 3 | SessionId | uuid |  | x |  | x | AI chat session this plan revision was produced from |
| 4 | Revision | int |  |  | x | x | Plan revision number (unique per project) |
| 5 | Status | varchar(30) |  |  |  | x | Draft ¦ PendingApproval ¦ Approved ¦ Rejected |
| 6 | Title | text |  |  |  | x | Plan title |
| 7 | TotalQuestions | int |  |  |  | x | Target total question count |
| 8 | InterviewLengthMinutes | int |  |  |  | x | Target interview length |
| 9 | SeniorityLevel | text |  |  |  | x | Target seniority level |
| 10 | Language | text |  |  |  | x | Question language |
| 11 | Difficulty | varchar(20) |  |  |  | x | Overall target difficulty |
| 12 | QuestionTone | text |  |  |  | x | Requested tone for the questions |
| 13 | IncludeSampleAnswers | bool |  |  |  | x | Whether to generate sample answers |
| 14 | IncludeScoringRubric | bool |  |  |  | x | Whether to generate a scoring rubric |
| 15 | OutputFormat | text |  |  |  | x | Requested question output format |
| 16 | GeneratedByModelName | text |  |  |  |  | AI model that generated this plan |
| 17 | SourcePlanJson | text |  |  |  |  | Raw JSON plan payload from the AI |
| 18 | ApprovedAt | timestamptz |  |  |  |  | Approval timestamp |
| 19 | ApprovedBy | uuid |  | x |  |  | HR user who approved the plan |
| 20 | ConcurrencyVersion | uuid |  |  |  | x | Optimistic-concurrency token (prevents concurrent edit conflicts) |
| 21 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 22 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 23 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.5: tbl_studio_interview_plans table

2.8.6 Studio Plan Sections

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | InterviewPlanId | uuid |  | x |  | x | FK → tbl_studio_interview_plans.Id |
| 3 | Name | varchar(200) |  |  |  | x | Section name |
| 4 | Description | text |  |  |  |  | Section description |
| 5 | OrderIndex | int |  |  |  | x | Display order |
| 6 | NumberOfQuestions | int |  |  |  | x | Target question count for this section |
| 7 | Difficulty | varchar(20) |  |  |  | x | Section difficulty |
| 8 | EstimatedMinutes | int |  |  |  | x | Estimated time to complete this section |
| 9 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 10 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 11 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.6: tbl_studio_plan_sections table

2.8.7 Studio Plan Focus Areas

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | InterviewPlanId | uuid |  | x |  | x | FK → tbl_studio_interview_plans.Id |
| 3 | Name | varchar(150) |  |  |  | x | Focus area name |
| 4 | Weight | numeric(5,2) |  |  |  | x | Relative weight in question distribution |
| 5 | OrderIndex | int |  |  |  | x | Display order |
| 6 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 7 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 8 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.7: tbl_studio_plan_focus_areas table

2.8.8 Studio Plan Approval Histories

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | ProjectId | uuid |  | x |  | x | FK → tbl_studio_interview_projects.Id |
| 3 | InterviewPlanId | uuid |  | x |  | x | FK → tbl_studio_interview_plans.Id |
| 4 | Revision | int |  |  |  | x | Plan revision this action applies to |
| 5 | Action | varchar(20) |  |  |  | x | 'Approved' ¦ 'Rejected' ¦ 'Requested changes' |
| 6 | ActorId | uuid |  | x |  | x | HR user who performed the action |
| 7 | Notes | text |  |  |  |  | Reviewer notes |
| 8 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 9 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 10 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.8: tbl_studio_plan_approval_histories table

2.8.9 Studio Interview Questions

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | ProjectId | uuid |  | x |  | x | FK → tbl_studio_interview_projects.Id |
| 3 | InterviewPlanId | uuid |  | x |  | x | FK → tbl_studio_interview_plans.Id |
| 4 | PlanSectionId | uuid |  | x |  | x | FK → tbl_studio_plan_sections.Id |
| 5 | GenerationRunId | uuid |  | x |  | x | FK → tbl_studio_question_generation_runs.Id |
| 6 | Content | text |  |  |  | x | Question text |
| 7 | Type | varchar(30) |  |  |  | x | Question type/category |
| 8 | Difficulty | varchar(20) |  |  |  | x | Easy ¦ Medium ¦ Hard |
| 9 | ExpectedAnswer | text |  |  |  |  | Model/expected answer |
| 10 | ScoringRubric | text |  |  |  |  | Scoring guidance for this question |
| 11 | EstimatedMinutes | int |  |  |  | x | Estimated time to answer |
| 12 | OrderIndex | int |  |  |  | x | Display order |
| 13 | TagsJson | jsonb |  |  |  |  | JSON tags for the question |
| 14 | GeneratedByModelName | text |  |  |  |  | AI model that generated this question |
| 15 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 16 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 17 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.9: tbl_studio_interview_questions table

2.8.10 Studio Question Generation Runs

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | ProjectId | uuid |  | x |  | x | FK → tbl_studio_interview_projects.Id |
| 3 | InterviewPlanId | uuid |  | x |  | x | FK → tbl_studio_interview_plans.Id |
| 4 | RequestedBy | uuid |  | x |  | x | HR user who requested generation |
| 5 | Status | varchar(20) |  |  |  | x | Pending ¦ Running ¦ Completed ¦ Failed |
| 6 | RequestedQuestionCount | int |  |  |  | x | Number of questions requested |
| 7 | GeneratedQuestionCount | int |  |  |  | x | Number of questions actually generated |
| 8 | ReplaceExisting | bool |  |  |  | x | Whether this run replaces previously generated questions |
| 9 | IncludeSampleAnswers | bool |  |  |  | x | Whether sample answers were requested |
| 10 | IncludeScoringRubric | bool |  |  |  | x | Whether a scoring rubric was requested |
| 11 | GeneratorType | varchar(20) |  |  |  | x | 'Mock' ¦ 'AiProvider' ¦ 'Rag' |
| 12 | StartedAt | timestamptz |  |  |  | x | Run start time |
| 13 | CompletedAt | timestamptz |  |  |  |  | Run completion time |
| 14 | FailedAt | timestamptz |  |  |  |  | Run failure time |
| 15 | ErrorCode | text |  |  |  |  | Failure error code |
| 16 | ErrorMessage | text |  |  |  |  | Failure error detail |
| 17 | TargetQuestionId | uuid |  |  |  |  | Question this run was regenerating (single-question retry), if any |
| 18 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 19 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 20 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.10: tbl_studio_question_generation_runs table

2.8.11 Studio Project Shares

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | ProjectId | uuid |  | x |  | x | FK → tbl_studio_interview_projects.Id |
| 3 | Token | varchar(255) |  |  | x | x | Secure share token (unique) |
| 4 | Permission | varchar(20) |  |  |  | x | 'View' ¦ 'Edit' |
| 5 | ExpiresAt | timestamptz |  |  |  |  | Share link expiry |
| 6 | CreatedBy | uuid |  | x |  | x | HR user who created the share link |
| 7 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 8 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 9 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.11: tbl_studio_project_shares table

2.8.12 Studio Knowledge Documents

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | ProjectId | uuid |  | x |  | x | FK → tbl_studio_interview_projects.Id |
| 3 | KnowledgeDocumentId | uuid |  | x |  |  | Linked RAG knowledge-base document, if ingested there |
| 4 | FileName | varchar(500) |  |  |  | x | Uploaded file name |
| 5 | FileType | varchar(120) |  |  |  | x | MIME type |
| 6 | FileSize | bigint |  |  |  | x | File size in bytes |
| 7 | StoragePath | varchar(1000) |  |  |  | x | Path on Blob Storage |
| 8 | ExtractedText | text |  |  |  |  | Extracted plain text from the document |
| 9 | IsSelected | bool |  |  |  | x | Whether the doc is currently used as generation context |
| 10 | ProcessingStatus | varchar(30) |  |  |  | x | Queued ¦ Processing ¦ Completed ¦ Failed |
| 11 | ProcessingError | text |  |  |  |  | Error detail if processing failed |
| 12 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 13 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 14 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.12: tbl_studio_knowledge_documents table

2.8.13 Studio Settings Focus Areas

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | StudioSettingsId | uuid |  | x |  | x | FK → tbl_studio_settings.Id |
| 3 | Name | varchar(150) |  |  |  | x | Focus area name |
| 4 | Weight | numeric(5,2) |  |  |  | x | Relative weight |
| 5 | Description | text |  |  |  |  | Description |
| 6 | SourceReason | text |  |  |  |  | Why this focus area was suggested (AI rationale) |
| 7 | OrderIndex | int |  |  |  | x | Display order |
| 8 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 9 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 10 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.13: tbl_studio_focus_areas table

2.8.14 Studio Settings

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | ProjectId | uuid |  | x | x | x | FK → tbl_studio_interview_projects.Id |
| 3 | AppliedPlanId | uuid |  | x |  |  | Plan currently applied to these settings, if any |
| 4 | InterviewLengthMinutes | int |  |  |  | x | Configured interview length |
| 5 | NumberOfQuestions | int |  |  |  | x | Configured number of questions |
| 6 | SeniorityLevel | text |  |  |  | x | Configured seniority level |
| 7 | Language | text |  |  |  | x | Configured language |
| 8 | Difficulty | varchar(20) |  |  |  | x | Configured difficulty |
| 9 | QuestionTone | text |  |  |  | x | Configured tone |
| 10 | IncludeSampleAnswers | bool |  |  |  | x | Whether sample answers are included |
| 11 | IncludeScoringRubric | bool |  |  |  | x | Whether a scoring rubric is included |
| 12 | OutputFormat | text |  |  |  | x | Configured output format |
| 13 | QuestionTypesJson | varchar(500) |  |  |  |  | JSON allowed question types |
| 14 | ContentMode | varchar(30) |  |  |  | x | 'Mixed' ¦ other content modes |
| 15 | CodeTemplatesJson | varchar(1000) |  |  |  |  | JSON code template snippets for coding questions |
| 16 | QuestionDistributionJson | jsonb |  |  |  |  | JSON distribution of questions by type/difficulty |
| 17 | QuestionStylesJson | jsonb |  |  |  |  | JSON style preferences for generated questions |
| 18 | AiRecommendationJson | jsonb |  |  |  |  | JSON AI-recommended settings |
| 19 | AiRecommendationGeneratedAt | timestamptz |  |  |  |  | Timestamp the AI recommendation was generated |
| 20 | IsHiringAssessment | bool |  |  |  | x | Whether the resulting set is a hiring assessment |
| 21 | HrAntiCheatEnabled | bool |  |  |  | x | Whether anti-cheat is enabled by default |
| 22 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 23 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 24 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.8.14: tbl_studio_settings table

### 2.9 AI Interview Coach - Competency Framework & Roadmap

2.9.1 Competency Scoring Policies

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | CorrectnessWeight | float8 |  |  |  | x | Weight of correctness in the score formula |
| 3 | RelevanceWeight | float8 |  |  |  | x | Weight of relevance |
| 4 | ClarityWeight | float8 |  |  |  | x | Weight of clarity |
| 5 | EasyDifficultyWeight | float8 |  |  |  | x | Weight multiplier for easy questions |
| 6 | MediumDifficultyWeight | float8 |  |  |  | x | Weight multiplier for medium questions |
| 7 | HardDifficultyWeight | float8 |  |  |  | x | Weight multiplier for hard questions |
| 8 | DevelopingMaxExclusive | float8 |  |  |  | x | Upper score bound (exclusive) for the "Developing" readiness band |
| 9 | NearTargetMaxExclusive | float8 |  |  |  | x | Upper score bound (exclusive) for the "NearTarget" band |
| 10 | ReadyMaxExclusive | float8 |  |  |  | x | Upper score bound (exclusive) for the "Ready" band |
| 11 | JuniorReadyCoreSkillRatio | float8 |  |  |  | x | Minimum ratio of core skills that must be ready for Junior level |
| 12 | OverallReadyThreshold | float8 |  |  |  | x | Overall readiness score threshold to be considered ready |
| 13 | TargetScoreByLevelJson | jsonb |  |  |  |  | JSON target score per seniority level |
| 14 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 15 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 16 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.1: tbl_competency_scoring_policies table

2.9.2 Competency Frameworks

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | RoleKey | varchar(100) |  |  | x | x | Normalized role key, e.g. dotnet-backend |
| 3 | DisplayRole | varchar(200) |  |  |  | x | Human-readable role name |
| 4 | TargetLevel | varchar(30) |  |  | x | x | Fresher¦Junior¦Middle¦Senior |
| 5 | Status | varchar(20) |  |  |  | x | Draft ¦ Active ¦ Deprecated |
| 6 | Description | varchar(1000) |  |  |  |  | Framework description |
| 7 | Technology | varchar(200) |  |  |  |  | Primary technology/stack tag |
| 8 | StackJson | jsonb |  |  |  | x | JSON list of technologies in the stack |
| 9 | Provenance | varchar(20) |  |  |  | x | 'Provisional' ¦ 'Verified' source of the framework |
| 10 | SourceRef | varchar(300) |  |  |  |  | Reference to the source material used to build the framework |
| 11 | SourceVersion | varchar(50) |  |  |  |  | Version tag of the source material |
| 12 | RoleFamilyKey | varchar(80) |  |  |  |  | Resolved role family (adaptive resolution) |
| 13 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 14 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 15 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.2: tbl_competency_frameworks table

2.9.3 Competency Framework Skills

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | FrameworkId | uuid |  | x | x | x | FK → tbl_competency_frameworks.Id |
| 3 | Skill | varchar(200) |  |  | x | x | Skill name |
| 4 | ImportanceWeight | float8 |  |  |  | x | Weight of this skill in the framework score |
| 5 | TargetScore | float8 |  |  |  | x | Score required to be considered proficient |
| 6 | RequiredDifficulty | varchar(20) |  |  |  | x | Minimum question difficulty expected to demonstrate this skill |
| 7 | TopicsJson | jsonb |  |  |  | x | JSON list of sub-topics for this skill |
| 8 | SortOrder | int |  |  |  | x | Display order |
| 9 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 10 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 11 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.3: tbl_competency_framework_skills table

2.9.4 Competency Role Aliases

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | RoleKey | varchar(100) |  |  |  | x | Canonical role key this alias resolves to |
| 3 | Alias | varchar(200) |  |  | x | x | Alternative role text (unique) |
| 4 | MatchKind | varchar(20) |  |  |  | x | 'exact' ¦ 'contains' |
| 5 | SortOrder | int |  |  |  | x | Match priority order |
| 6 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 7 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 8 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.4: tbl_competency_role_aliases table

2.9.5 Competency Role Families

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | FamilyKey | varchar(80) |  |  | x | x | Family key, e.g. backend, frontend, devops (unique) |
| 3 | DisplayName | varchar(200) |  |  |  | x | Human-readable family name |
| 4 | Status | varchar(20) |  |  |  | x | Active ¦ Deprecated |
| 5 | SortOrder | int |  |  |  | x | Display order |
| 6 | Description | varchar(1000) |  |  |  |  | Family description |
| 7 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 8 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 9 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.5: tbl_competency_role_families table

2.9.6 Competency Role Family Aliases

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | FamilyKey | varchar(80) |  | x |  | x | FK → tbl_competency_role_families.FamilyKey |
| 3 | Alias | varchar(200) |  |  | x | x | Alternative family text (unique) |
| 4 | MatchKind | varchar(20) |  |  |  | x | 'exact' ¦ 'contains' |
| 5 | SortOrder | int |  |  |  | x | Match priority order |
| 6 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 7 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 8 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.6: tbl_competency_role_family_aliases table

2.9.7 Competency Level Rules

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | Level | varchar(30) |  |  | x | x | Fresher ¦ Junior ¦ Middle ¦ Senior (unique) |
| 3 | OverallThreshold | float8 |  |  |  | x | Overall score threshold to reach this level |
| 4 | TargetMetRatio | float8 |  |  |  | x | Ratio of skills that must meet target score |
| 5 | RequiredDifficultyRatio | float8 |  |  |  | x | Ratio of required-difficulty evidence needed |
| 6 | HardEvidenceRatio | float8 |  |  |  | x | Ratio of hard-difficulty evidence needed |
| 7 | SortOrder | int |  |  |  | x | Level ordering |
| 8 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 9 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 10 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.7: tbl_competency_level_rules table

2.9.8 Candidate Assessments

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | CandidateUserId | uuid |  |  |  | x | Candidate being assessed |
| 3 | FrameworkId | uuid |  | x |  |  | FK → tbl_competency_frameworks.Id |
| 4 | Kind | varchar(30) |  |  |  | x | Assessment kind, e.g. 'Diagnostic' ¦ 'Reassessment' |
| 5 | Status | varchar(30) |  |  |  | x | Pending ¦ Completed ¦ Failed |
| 6 | PersonalSetJobId | uuid |  | x |  |  | FK → tbl_candidate_personal_set_jobs.Id |
| 7 | QuestionSetId | uuid |  | x |  |  | FK → tbl_question_sets.Id |
| 8 | PracticeSessionId | uuid |  | x |  |  | FK → tbl_practice_sessions.Id |
| 9 | PreviousAssessmentId | uuid |  | x |  |  | Prior assessment this one supersedes (self-reference, for reassessment history) |
| 10 | OverallReadiness | float8 |  |  |  |  | Computed overall readiness score |
| 11 | ReadinessStatus | varchar(30) |  |  |  |  | Developing ¦ NearTarget ¦ Ready |
| 12 | ContextSnapshotJson | jsonb |  |  |  | x | JSON snapshot of the candidate context used for this assessment |
| 13 | ScopeSkillsJson | jsonb |  |  |  |  | JSON list of skills in scope for this assessment |
| 14 | ExplanationJson | jsonb |  |  |  |  | JSON AI explanation of the result |
| 15 | ResolutionMode | varchar(20) |  |  |  | x | 'FRAMEWORK' ¦ 'ADAPTIVE' skill-resolution mode |
| 16 | RoleFamilyKey | varchar(80) |  |  |  |  | Resolved role family (adaptive mode) |
| 17 | BlueprintJson | jsonb |  |  |  |  | JSON adaptive skill blueprint used |
| 18 | BlueprintSchemaVersion | int |  |  |  | x | Schema version of the blueprint JSON |
| 19 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 20 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 21 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.8: tbl_candidate_assessments table

2.9.9 Candidate Assessment Skill Results

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | AssessmentId | uuid |  | x | x | x | FK → tbl_candidate_assessments.Id |
| 3 | Skill | varchar(200) |  |  | x | x | Skill name |
| 4 | SkillScore | float8 |  |  |  | x | Measured score for this skill |
| 5 | TargetScore | float8 |  |  |  | x | Target score for this skill |
| 6 | Gap | float8 |  |  |  | x | TargetScore - SkillScore |
| 7 | ImportanceWeight | float8 |  |  |  | x | Weight of this skill in the overall score |
| 8 | DemonstratedDifficulty | varchar(20) |  |  |  |  | Highest difficulty evidenced |
| 9 | EvidenceJson | jsonb |  |  |  | x | JSON evidence (answers/questions) backing this score |
| 10 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 11 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 12 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.9: tbl_candidate_assessment_skill_results table

2.9.10 Candidate Roadmaps

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | CandidateUserId | uuid |  |  |  | x | Owning candidate |
| 3 | SourceAssessmentId | uuid |  | x |  |  | Assessment that generated this roadmap item |
| 4 | FrameworkId | uuid |  | x |  |  | FK → tbl_competency_frameworks.Id |
| 5 | Skill | varchar(200) |  |  |  | x | Skill this roadmap entry targets |
| 6 | CurrentScore | float8 |  |  |  |  | Current measured score |
| 7 | TargetScore | float8 |  |  |  | x | Target score to close the gap |
| 8 | Gap | float8 |  |  |  | x | TargetScore - CurrentScore |
| 9 | PriorityScore | float8 |  |  |  | x | Computed priority ranking score |
| 10 | Kind | varchar(20) |  |  |  | x | 'gap' ¦ other roadmap item kinds |
| 11 | Priority | varchar(20) |  |  |  | x | High ¦ Medium ¦ Low |
| 12 | Status | varchar(30) |  |  |  | x | Pending ¦ InProgress ¦ Completed |
| 13 | ExplanationJson | jsonb |  |  |  |  | JSON AI explanation for this recommendation |
| 14 | SourceMode | varchar(20) |  |  |  | x | 'framework' ¦ 'adaptive' |
| 15 | AcceptedAt | timestamptz |  |  |  |  | Timestamp the candidate accepted this roadmap item |
| 16 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 17 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 18 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.10: tbl_candidate_roadmaps table

2.9.11 Candidate Roadmap Items

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | RoadmapId | uuid |  | x |  | x | FK → tbl_candidate_roadmaps.Id |
| 3 | Topic | varchar(300) |  |  |  | x | Learning topic |
| 4 | Subtopic | varchar(300) |  |  |  |  | Learning sub-topic |
| 5 | SortOrder | int |  |  |  | x | Display order |
| 6 | Status | varchar(30) |  |  |  | x | Pending ¦ InProgress ¦ Done |
| 7 | IsReassessmentGate | bool |  |  |  | x | Whether completing this item triggers a reassessment |
| 8 | IsIncluded | bool |  |  |  | x | Whether this item is included in the active plan |
| 9 | DrillSessionId | uuid |  | x |  |  | Practice session used to drill this topic |
| 10 | DrillQuestionSetId | uuid |  | x |  |  | Question set used to drill this topic |
| 11 | DrillScore | float8 |  |  |  |  | Score achieved in the drill session |
| 12 | SourceUrl | varchar(1000) |  |  |  |  | Learning resource URL |
| 13 | SourceTitle | varchar(500) |  |  |  |  | Learning resource title |
| 14 | RoadmapNodeId | uuid |  | x |  |  | Curated roadmap knowledge node this item is based on |
| 15 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 16 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 17 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.11: tbl_candidate_roadmap_items table

2.9.12 Roadmap Knowledge Nodes

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | RoleKey | varchar(100) |  |  | x | x | Role key this node applies to |
| 3 | Technology | varchar(200) |  |  |  |  | Technology tag |
| 4 | Level | varchar(30) |  |  | x | x | Target seniority level |
| 5 | Skill | varchar(200) |  |  | x | x | Skill name |
| 6 | Topic | varchar(300) |  |  | x | x | Topic name |
| 7 | Subtopic | varchar(300) |  |  |  |  | Sub-topic name |
| 8 | Importance | float8 |  |  |  | x | Importance weight of this node |
| 9 | PrerequisitesJson | jsonb |  |  |  | x | JSON list of prerequisite node references |
| 10 | NextTopicsJson | jsonb |  |  |  | x | JSON list of suggested next topics |
| 11 | SourceTitle | varchar(500) |  |  |  |  | Curated learning resource title |
| 12 | SourceUrl | varchar(1000) |  |  |  |  | Curated learning resource URL |
| 13 | SourceVersion | varchar(50) |  |  |  |  | Content version tag |
| 14 | KnowledgeDocumentId | uuid |  |  |  |  | Related RAG knowledge document (soft reference) |
| 15 | SortOrder | int |  |  |  | x | Display order within the topic tree |
| 16 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 17 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 18 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.12: tbl_roadmap_nodes table

2.9.13 Candidate Personal Set Jobs

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | CandidateUserId | uuid |  |  |  | x | Candidate who requested the personal set |
| 3 | Status | varchar(20) |  |  |  | x | Queued ¦ Processing ¦ Completed ¦ Failed |
| 4 | Purpose | varchar(20) |  |  |  | x | 'JdGap' (JD-gap practice set) or other purposes |
| 5 | JobDescription | text |  |  |  | x | Target JD text pasted by the candidate |
| 6 | CvSkillsJson | jsonb |  |  |  | x | JSON skills extracted from the candidate CV |
| 7 | GapSkillsJson | jsonb |  |  |  | x | JSON skills present in the JD but missing from the CV |
| 8 | FocusSkillsJson | jsonb |  |  |  | x | JSON skills chosen to focus the generated set on |
| 9 | PlanJson | jsonb |  |  |  |  | JSON generation plan used for this personal set |
| 10 | QuestionSetId | uuid |  | x |  |  | Resulting question set once generation completes |
| 11 | ErrorMessage | varchar(4000) |  |  |  |  | Error detail when generation fails |
| 12 | AssessmentId | uuid |  |  |  |  | AI Coach assessment that triggered this job (Coach flow) |
| 13 | RoadmapItemId | uuid |  |  |  |  | Roadmap drill item that triggered this job (Coach flow) |
| 14 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 15 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 16 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.13: tbl_candidate_personal_set_jobs table

2.9.14 Candidate Skill Plans

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | CandidateUserId | uuid |  |  | x | x | Owning candidate (one active plan per candidate) |
| 3 | SourceDiagnosticSetId | uuid |  | x |  |  | Diagnostic question set the plan baseline was computed from |
| 4 | Status | varchar(20) |  |  |  | x | Active ¦ Completed ¦ Archived |
| 5 | FrameworkId | uuid |  |  |  |  | AI Coach competency framework this plan is resolved against |
| 6 | OverallReadiness | float8 |  |  |  |  | Overall readiness score computed by AI Coach |
| 7 | ReadinessStatus | varchar(30) |  |  |  |  | Developing ¦ NearTarget ¦ Ready |
| 8 | AchievedLevel | varchar(30) |  |  |  |  | Highest level the candidate has reached |
| 9 | LastAssessmentId | uuid |  |  |  |  | Most recent assessment used to refresh this plan |
| 10 | ResolutionMode | varchar(20) |  |  |  |  | 'framework' ¦ 'adaptive' skill-resolution strategy |
| 11 | RoleFamilyKey | varchar(80) |  |  |  |  | Resolved role family (adaptive mode) |
| 12 | ActiveBlueprintJson | jsonb |  |  |  |  | JSON active adaptive skill blueprint |
| 13 | TargetLevel | varchar(30) |  |  |  |  | Target seniority level for the plan |
| 14 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 15 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 16 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.14: tbl_candidate_skill_plans table

2.9.15 Candidate Skill Plan Items

| No | Field | Type | PK | FK | UN | NN | Description |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Id | uuid | x |  |  | x | Primary key |
| 2 | PlanId | uuid |  | x | x | x | FK → tbl_candidate_skill_plans.Id |
| 3 | Skill | varchar(200) |  |  | x | x | Skill name |
| 4 | BaselineScore | float8 |  |  |  |  | Score when the plan item was created |
| 5 | CurrentScore | float8 |  |  |  |  | Latest measured score |
| 6 | TargetScore | float8 |  |  |  | x | Score required to consider the skill mastered |
| 7 | Status | varchar(20) |  |  |  | x | Behind ¦ OnTrack ¦ Mastered |
| 8 | LastSessionId | uuid |  | x |  |  | Most recent practice session that updated this score |
| 9 | DemonstratedDifficulty | varchar(20) |  |  |  |  | Highest difficulty demonstrated for this skill |
| 10 | ImportanceWeight | float8 |  |  |  | x | Weight of this skill in the overall readiness calculation |
| 11 | SourceAssessmentId | uuid |  |  |  |  | Assessment this item score was derived from |
| 12 | UpdatedFromKind | varchar(30) |  |  |  |  | What kind of event last updated the score (session ¦ assessment) |
| 13 | SourceMode | varchar(20) |  |  |  |  | 'framework' ¦ 'adaptive' |
| 14 | CreatedAt | timestamptz |  |  |  | x | Record creation timestamp |
| 15 | UpdatedAt | timestamptz |  |  |  |  | Last update timestamp |
| 16 | IsActive | bool |  |  |  | x | Soft-delete / active flag |

Table 2.9.15: tbl_candidate_skill_plan_items table

## 3. Detailed Design

### 3.1 Authentication Management

#### 3.1.1 Authentication Class Diagram

Figure 3.1.1: Authentication Class Diagram (Link)

#### 3.1.2 Register Account

Figure 3.1.2: Register Account Sequence Diagram (Link)

#### 3.1.3 Login

Figure 3.1.3: Login Sequence Diagram (Link)

#### 3.1.4 Logout

Figure 3.1.4: Logout Sequence Diagram (Link)

#### 3.1.5 Forgot Password

Figure 3.1.5: Forgot Password Sequence Diagram (Link)

#### 3.1.6 Reset Password

Figure 3.1.6: Reset Password Sequence Diagram (Link)

#### 3.1.7 Email Verification

Figure 3.1.7: Email Verification Sequence Diagram (Link)

### 3.2 Profile Management

#### 3.2.1 View Profile

Figure 3.2.1: View Profile Sequence Diagram (Link)

#### 3.2.2 Update Profile

Figure 3.2.2: Update Profile Sequence Diagram (Link)

#### 3.2.3 Change Password

Figure 3.2.3: Change Password Sequence Diagram (Link)

### 3.3 User and Role Management

#### 3.3.1 User & Role Management

Figure 3.3.1: User & Role Management Class Diagram (Link)

#### 3.3.2 View List User

Figure 3.3.2: View List User Sequence Diagram (Link)

#### 3.3.4 Suspend/Activate Account

Figure 3.3.4: Suspend/Activate Account Sequence Diagram (Link)

#### 3.3.5 View User Detail

Figure 3.3.5: View User Detail Sequence Diagram (Link)

### 3.4 HR Company Management

#### 3.4.1 HR Company Management

Figure 3.4.1: HR Company Management Class Diagram (Link)

#### 3.4.2 View Company Profile

Figure 3.4.2: View Company Profile Sequence Diagram (Link)

#### 3.4.3 Update Company Information

Figure 3.4.3: Update Company Information Sequence Diagram (Link)

#### 3.4.4 View Company List

Figure 3.4.4: View Company List Sequence Diagram (Link)

### 3.5 Job Description Management

#### 3.5.1 Create JD

Figure 3.5.1: Create JD (Text) Sequence Diagram (Link)

#### 3.5.2 Create JD (Upload File)

Figure 3.5.2: Create JD (Upload File) Sequence Diagram (Link)

#### 3.5.3 Update JD when Failed

Figure 3.5.3: Update JD when Failed Sequence Diagram (Link)

#### 3.5.4 List View JD Session

Figure 3.5.4: List View JD Session Sequence Diagram (Link)

#### 3.5.5 Delete JD Session

Figure 3.5.5: Delete JD Session Sequence Diagram (Link)

### 3.6 Knowledge Base Management

#### 3.6.1 Upload Ingest HR

Figure 3.6.1: Upload Ingest HR Sequence Diagram (Link)

#### 3.6.2 Upload Ingest Admin

Figure 3.6.2: Upload Ingest Admin Sequence Diagram (Link)

#### 3.6.3 Reingest Document

Figure 3.6.3: Reingest Document Sequence Diagram (Link)

#### 3.6.4 List Get Document

Figure 3.6.4: List Get Document Sequence Diagram (Link)

#### 3.6.5 Delete Document

Figure 3.6.5: Delete Document Sequence Diagram (Link)

### 3.7 AI Question Generation Management

#### 3.7.1 Generate Plan

Figure 3.7.1: Generate Plan Sequence Diagram (Link)

#### 3.7.2 Review Edit Plan

Figure 3.7.2: Review Edit Plan Sequence Diagram (Link)

#### 3.7.3 Approve and Generate Questions

Figure 3.7.3: Approve and Generate Questions Sequence Diagram (Link)

#### 3.7.4 Edit Questions

Figure 3.7.4: Edit Questions Sequence Diagram (Link)

#### 3.7.5 Retry Plan or Questions

Figure 3.7.5: Retry Plan or Questions Sequence Diagram (Link)

### 3.8 Question Set Management

#### 3.8.1 Save Draft

Figure 3.8.1: Save Draft Sequence Diagram (Link)

#### 3.8.2 List Question Sets

Figure 3.8.2: List Question Sets Sequence Diagram (Link)

#### 3.8.3 View Question Set Detail

Figure 3.8.3: View Question Set Detail Sequence Diagram (Link)

### 3.9 Marketplace Management

#### 3.9.1 Browse Question Sets

Figure 3.9.1: Browse Question Sets Sequence Diagram (Link)

#### 3.9.2 Search & Filter Question Sets

Figure 3.9.2: Search & Filter Question Sets Sequence Diagram (Link)

#### 3.9.3 View Question Sets

Figure 3.9.3: View Question Sets Sequence Diagram (Link)

#### 3.9.4 Bookmark/Unbookmark Question Sets

Figure 3.9.4: Bookmark/Unbookmark Question Sets Sequence Diagram (Link)

### 3.10 Practice Session Management

#### 3.10.1 Start Practice Sessions

Figure 3.10.1: Start Practice Sessions Sequence Diagram (Link)

#### 3.10.2 Answer Question & Navigate

Figure 3.10.2: Answer Question & Navigate Sequence Diagram (Link)

#### 3.10.3 Submit Answers

Figure 3.10.3: Submit Answers Sequence Diagram (Link)

#### 3.10.4 View Practice History

Figure 3.10.4: View Practice History Sequence Diagram (Link)

### 3.11 AI Answer Evaluation and Feedback Management

#### 3.11.1 Evaluate Candidate Answer

Figure 3.11.1: Evaluate Candidate Answer Sequence Diagram (Link)

#### 3.11.2 View AI Feedback Result

Figure 3.11.2: View AI Feedback Result Sequence Diagram (Link)

#### 3.11.3 View Interview Summary

Figure 3.11.3: View Interview Summary Sequence Diagram (Link)

### 3.13 HR Analytics Management

Figure 3.13: HR Analytics Management Sequence Diagram (Link)

### 3.14 Subscription and Payment Management

Figure 3.15: Subscription and Payment Management Sequence Diagram (Link)

### 3.15 Audit Log and Error Handling Management

#### 3.15.1 HR Manager Audit Logging

Figure 3.15.1: HR Manager Audit Logging Sequence Diagram (Link)

#### 3.15.2 Candidate Audit Log and Error Handling

Figure 3.15.2: Candidate Audit Log and Error Handling Sequence Diagram (Link)

### 3.16 System Configuration Management

#### 3.16.1 Administrator - System Configuration

Figure 3.16.1: Administrator - System Configuration Sequence Diagram (Link)

#### 3.16.2 Gamification - Progress, Daily Goal, XP History, Achievements

Figure 3.16.2: Gamification - Progress, Daily Goal, XP History, Achievements Sequence Diagram (Link)

#### 3.19.1 AI Coach - Upload CV, Analysis, Roadmap

Figure 3.19.1: AI Coach - Upload CV, Analysis, Roadmap Sequence Diagram (Link)

#### 3.20.1 Jobs Board - Browse Public JD, Take Assessment

Figure 3.20.1: Jobs Board - Browse Public JD, Take Assessment Sequence Diagram (Link)

#### 3.20.2 HR Public JD Editor and Hiring Assessment Mode

Figure 3.20.2: HR Public JD Editor and Hiring Assessment Mode Sequence Diagram (Link)

#### 3.21.1 Interview Invitations - List, Accept, Decline

Figure 3.21.1: Interview Invitations - List, Accept, Decline Sequence Diagram (Link)

#### 3.22.1 Export Question Set (Excel)

Figure 3.22.1: Export Question Set (Excel) Sequence Diagram (Link)

#### 3.22.2 Manual Question Builder

Figure 3.22.2: Manual Question Builder Sequence Diagram (Link)

#### 3.23.1 Admin Roadmap Node Import (JSONL)

Figure 3.23.1: Admin Roadmap Node Import (JSONL) Sequence Diagram (Link)

#### 3.24.1 Admin Grant/Revoke User Premium

Figure 3.24.1: Admin Grant/Revoke User Premium Sequence Diagram (Link)

#### 3.24.2 Admin Subscription Plans Management

Figure 3.24.2: Admin Subscription Plans Management Sequence Diagram (Link)

#### 3.25.1 Admin Marketplace Moderation

Figure 3.25.1: Admin Marketplace Moderation Sequence Diagram (Link)

#### 3.26.1 Admin Dashboard

Figure 3.26.1: Admin Dashboard Sequence Diagram (Link)

#### 3.26.2 Admin Feedbacks Management

Figure 3.26.2: Admin Feedbacks Management Sequence Diagram (Link)

#### 3.27.1 AI Configuration (Read-Only RAG Status Panel)

Figure 3.27.1: AI Configuration (Read-Only RAG Status Panel) Sequence Diagram (Link)

#### 3.28.1 HR Published Insights

Figure 3.28.1: HR Published Insights Sequence Diagram (Link)

#### 3.28.2 HR Candidate Recommendations

Figure 3.28.2: HR Candidate Recommendations Sequence Diagram (Link)

#### 3.28.3 HR Question Set Practitioners

Figure 3.28.3: HR Question Set Practitioners Sequence Diagram (Link)

#### 3.29.1 HR Talent Search and Invite

Figure 3.29.1: HR Talent Search and Invite Sequence Diagram (Link)

#### 3.29.2 HR Candidate Overview

Figure 3.29.2: HR Candidate Overview Sequence Diagram (Link)

#### 3.30.1 Candidate Dashboard

Figure 3.30.1: Candidate Dashboard Sequence Diagram (Link)

# V. Testing Documentation

## 1. Scope of Testing

This testing cycle covers the three code bases of the IQGS system that the team develops and can execute locally: the web frontend (Next.js 16, React 19), the main backend API (.NET 8, Clean Architecture) and the RAG service API (Python, FastAPI, repository RAG_IQGS). The frontend suite (464 test cases) and the backend unit tests (431 test cases, commit 5ad979a) were last executed on 23/09/2026, after a merge brought in the AI Coach roadmap accept/reset/context flow, IT-domain classification gates, the Hiring Assessment mode helpers and several other backend business rules, and removed the HR Settings Notifications tab; the RAG service API tests (39 test cases, commit 145f796, run against a live local Ollama) were executed on 15/09/2026 and the backend integration tests on 13/09/2026, after the anti-cheat feature was merged into the main branch on 10/09/2026

### 1.1 In-Scope Items

The table below lists the features of the system under test, whether each one is in scope for this cycle, and the test cases that cover it. Functional test cases are in Report5_Test_Report.xlsx, where the test case ID starts with the feature number (for example F1-01 for FT-01); unit test cases are in SU26SE102-GSU26SE52_QA_TestCases.xlsx

| Feature Code | Feature | What is verified | In Scope | Test cases |
| --- | --- | --- | --- | --- |
| FT-01 | Authentication & Access Control | Login, HR and Job Seeker registration, e-mail OTP verification, forgot/reset and change password, token refresh and error interceptors, role-based page access | Yes | Functional: 51 test cases; unit: 4 frontend functions (30 test cases) |
| FT-02 | HR Interview Plan Studio | Job description input and samples, knowledge sources, plan creation and approval, question generation, editing and regeneration, save/publish/share, Free-plan quota | Yes | Functional: 42 test cases; unit: 4 frontend functions (35 test cases) |
| FT-03 | Question Set Management | Manual question builder, question set history (search, filters, publish, bookmark, export, delete), edit lock on published sets | Yes | Functional: 24 test cases |
| FT-04 | HR Operations | HR dashboard, candidate recommendations, HR knowledge documents, HR profile, preference settings | Yes | Functional: 30 test cases |
| FT-05 | Candidate Experience | Candidate dashboard, marketplace, practice session and score result, interview invitations, profile, settings | Partial - anti-cheat monitors are stubbed | Functional: 51 test cases; unit: 2 frontend functions (17 test cases) |
| FT-06 | Subscription & Payment | HR and candidate billing, upgrade and payment confirmation, user-scoped plan cache, realtime plan updates, premium revocation | Partial - payment gateway and SignalR server are mocked | Functional: 34 test cases; unit: 2 frontend functions (10 test cases) |
| FT-07 | Gamification | Progress card, daily goal, XP history, achievements | Yes | Functional: 20 test cases; unit: 2 frontend functions (24 test cases) |
| FT-08 | Administration | Admin dashboard, users, companies, marketplace moderation, subscription plans, AI configuration (read-only status panel), knowledge base, platform settings | Yes | Functional: 43 test cases; unit: 1 frontend function (13 test cases) |
| FT-09 | Shared UI & Layout | Toasts, dark mode, navigation drawer, brand logo, horizontal overflow, tooltips, shared formatting utilities | Partial - layout is checked through CSS classes, not measured pixels | Functional: 8 test cases; unit: 4 frontend functions (32 test cases) |
| FT-10 | RAG Service API | Health and internal API-key gate, knowledge ingestion validation and real embedding ingestion, chat and question generation request validation, interview plan flow with a live LLM, API contract and platform behaviour | Yes | Functional: 39 test cases (pytest, RAG_IQGS repository) |
| FT-11 | Backend business rules | Gamification engine, Studio plan and question helpers, JD validation and IT-domain gate, HR recommendations and JD fit, knowledge document types and folders, profile validation, subscription gates, AI Coach and candidate roadmap logic, Hiring Assessment mode helpers | Yes | Unit: 74 backend functions (431 test cases, xUnit) |
| FT-12 | Backend integration | Gamification persistence on a real PostgreSQL database; Studio smoke flow and HR funnel endpoints through the hosted API | Partial - 6 of 12 tests executed | Integration: 3 xUnit test classes, 12 tests |
| FT-13 | End-to-end flows in a browser | Complete business flows on the running product | No - covered by manual system testing only | - |
| FT-14 | AI output quality and anti-cheat detection accuracy | Relevance of generated plans, questions and feedback; face, head-pose and phone detection | No | - |
| FT-15 | AI Coach workflow, candidate roadmaps and knowledge-folder import | Seven-phase AI Coach journey (CV upload, context, analysis, insight cards, report, roadmap preview and roadmap list), the candidate roadmap page, and the admin roadmap-node import with folder-based knowledge browsing | Partial - the backend business logic (roadmap accept/reset/context, competency scoring and resolution, IT-domain gates, knowledge-folder resolution) is unit-tested, see FT-11; the frontend UI and end-to-end flow are still covered by manual system testing only | Unit: 29 backend functions (135 test cases, xUnit; part of FT-11's total) |
| FT-16 | Jobs board, public job description and hiring assessment mode | Candidate-facing job browsing at /candidate/jobs (public JD preview, skills and domain tags, "Take/Continue assessment"), the HR public JD editor separate from the internal generation JD, hiring-mode controls that mark a question set as a hiring assessment, and HR platform feature flags | Partial - the backend business logic (hiring posting field/salary/workplace rules, anti-cheat and first-official-completion rules, public JD exposure rules) is unit-tested, see FT-11; the frontend UI and end-to-end flow are still covered by manual system testing only | Unit: 5 backend functions (47 test cases, xUnit; part of FT-11's total) |

### 1.2 Out-of-Scope Items

•	Automated browser end-to-end tests. Playwright was trialled in early August 2026 and is no longer part of the repository, so complete business flows are verified manually (see System Testing in 2.1)

•	Detection accuracy of the anti-cheat monitors (face, head pose, phone). They need a real camera and the MediaPipe/TensorFlow models, which cannot run in the jsdom test environment; only the practice-session flow around them is tested, with the monitors stubbed

•	The live payment gateway and the SignalR server. Payment confirmation and realtime updates are tested against mocked services

•	Quality of AI-generated content (relevance of generated plans, questions and feedback)

•	Load and latency of the RAG service with production-sized knowledge bases; its API tests run against a local Ollama with small test documents

•	Load, stress and high-availability testing, pixel-level visual regression, and formal usability studies

### 1.3 Test Levels and Responsibilities

| Level | In charge | Timing | Focus | Acceptance criteria |
| --- | --- | --- | --- | --- |
| Unit (backend) | Nguyễn Trung Hiền, Nguyễn Minh Nam | When a business rule, helper or mapper is added or changed | Application-layer logic isolated from the database | All tests pass |
| Unit and component (frontend) | Hoàng Đăng Khoa | Before a feature or fix is merged | Pure functions; pages and components rendered in jsdom with service modules mocked | All tests pass, none skipped, stable across repeated runs |
| Integration (backend) | Nguyễn Trung Hiền, Nguyễn Minh Nam | Before release checkpoints | Services and endpoints working together with a real PostgreSQL database | All tests pass |
| System (manual) | All team members | Before each delivery milestone | Complete business flows on the running product with real data | No open P0/P1 defect |

User acceptance testing was not run as a separate formal level in this cycle

### 1.4 Assumptions and Constraints

•	Frontend tests run in jsdom, which has no layout engine. Responsive layout, dark mode and stacking behaviour are therefore asserted through the classes and mechanisms applied, not through measured pixels

•	Service modules are mocked at the module boundary. The tests assume that the typed service functions match the real backend contract; a mismatch outside that boundary, such as a wrong API path in the environment configuration, is not detected by these tests

•	The six gamification integration tests need a PostgreSQL database with the pgvector extension and silently return early when none is reachable, so a green result alone does not prove that they ran. In this cycle they were run against a disposable PostgreSQL 16 container, and the tables and rows they wrote were checked afterwards

•	The six Studio and HR smoke tests host the whole API with its default configuration. That configuration requires SePay settings that are kept outside the repository and points at the team's shared Azure database, where the Studio flow would seed data, create projects and call the RAG service. They were not executed in this cycle to avoid writing test data into the shared database

•	There is no continuous-integration pipeline; developers run the suites locally before committing

## 2. Test Strategy

Automated testing is the main source of evidence: backend business rules are unit-tested with xUnit, backend persistence is integration-tested against a real PostgreSQL database, and frontend logic and pages are tested with Vitest and React Testing Library. Complete flows are checked manually on the running product, and every defect found this way is logged together with the commit that fixed it

### 2.1 Testing Types

Unit Testing (backend)

Objective: Verify Application-layer business rules in isolation

Technique: xUnit tests on helpers, mappers, validators, gamification rules and the subscription gate, without a database

Completion criteria: All test cases pass; each new or changed rule has a corresponding test case

Unit Testing (frontend)

Objective: Verify pure functions and service-level logic

Technique: Vitest tests that call formatting, permission, citation and template-inference functions, the axios authentication/error interceptors, the subscription realtime hook and the plan-cache provider directly (9 test files, 161 test cases, documented per function in the Unit Test workbook)

Completion criteria: All test cases pass

UI Component Testing (frontend)

Objective: Verify that pages and components render the right states and react correctly to user actions

Technique: Vitest with React Testing Library and user-event renders pages and components in jsdom (53 test files, 303 test cases, documented as functional test cases in the Test Report); service modules are replaced with vi.mock so each test controls the loading, success and error responses

Completion criteria: Default, error and successful-interaction states are covered for every tested page; all test cases pass

Integration Testing (backend)

Objective: Verify services and endpoints working together with a real database

Technique: The gamification tests build the gamification services directly against PostgreSQL (connection string from ConnectionStrings__DefaultConnection) and check the rows they write; the Studio and HR smoke tests host the full API with WebApplicationFactory and call its endpoints over HTTP

Completion criteria: All tests pass. In this cycle 6 of 12 were executed and passed; the 6 smoke tests were not executed (see 1.4)

API Testing (RAG service)

Objective: Verify the HTTP API of the RAG service that the backend calls

Technique: pytest with FastAPI TestClient on the RAG_IQGS application: 25 tests check authentication, request validation, error formats and platform behaviour without an LLM; 14 tests ingest real documents and run the interview plan flow against a live local Ollama (gemma3:4b, nomic-embed-text) with an isolated ChromaDB

Completion criteria: All test cases pass; behaviour that differs from the API contract is recorded as a finding

Security Testing (automated, application level)

Objective: Verify authentication and authorisation behaviour in the client

Technique: Tests cover 401 refresh-and-retry, forced logout, 403 handling, role-based page access and per-user isolation of the cached subscription plan

Completion criteria: Behaviour matches the specification, or the gap is reported as a finding. No penetration testing was performed

Regression Testing

Objective: Ensure that merged changes do not break behaviour that previously passed

Technique: The full frontend suite and the backend unit suite are re-run after significant merges. After the 10/09/2026 anti-cheat merge, 17 frontend test cases failed and were updated to the new UI on 12/09/2026 until all 529 passed. On 13/09/2026 the suite was reduced to 470 test cases - tests for code the app no longer uses were removed and parameterized tables were cut to one row per branch - and re-run with every test passing. On 15/09/2026 both the frontend suite (470/470) and the backend unit tests (232/232) were run again to produce the test reports. After the AI Coach, candidate roadmap and knowledge-folder import merge, the frontend suite was re-run on 19/09/2026: 20 test cases in 6 files failed because the code under test had changed (the practice and feedback screens now read a query parameter through next/navigation, the admin knowledge service gained folder and document-type functions, the HR upload callback gained two arguments, the admin knowledge page now opens on a folder browser, and the plan-limit save message was reworded). The six test files were updated to the new behaviour and the suite passed 470/470. After the AI Configuration page was rebuilt as read-only and the Jobs board, public JD and hiring assessment mode feature was merged, the suite was re-run on 21/09/2026: 10 frontend test files needed updating - one test file's import broke because the page it tested had lost the service it used to call (rewritten from 5 to 1 test case), a shared HR subscription fixture was missing a field that let a Free-plan test silently pass with Premium-level export access, two mock factories were missing fields required by their updated types (caught by a separate tsc --noEmit pass, not by Vitest itself), and the rest asserted stale Vietnamese or superseded UI text. All ten were updated to the current behaviour and the suite passed 466/466. After the 23/09/2026 merge (AI Coach roadmap accept/reset/context, IT-domain gates, Hiring Assessment mode helpers, and removal of the HR Settings Notifications tab), the frontend suite failed 18 of 463 test cases: two score-badge test cases still asserted the pre-merge 80/65/50 thresholds instead of the new 90/80/70 thresholds, five test cases asserted stale UI text or values (a score badge shown as a raw percentage instead of the new band label, a publish-readiness tooltip whose minimum question count now comes from an admin setting instead of a hardcoded value, a timeout-recovery toast whose expected text was in the wrong language, a modal backdrop selector that no longer matched its updated layout class), two test cases covered the now-removed Notifications tab and were retired rather than fixed, and the remaining eleven test cases needed each composer step's now-collapsed-by-default accordion section opened before its fields could be reached. Fixing the two stale threshold assertions also surfaced a real production bug: a publish-readiness message template that repeats the same placeholder twice was only substituting its first occurrence, so the tooltip could show the literal placeholder text to users; this was fixed at the six call sites that use that template. The backend unit suite was re-run the same day and rebuilt in the workbook: 431 of 431 test cases passed, adding 36 new function sheets (199 net new test cases) for the newly merged business rules. All frontend and backend unit test cases pass after these fixes

Completion criteria: No previously passing test case is left failing

System Testing (manual)

Objective: Verify complete business flows on the running product

Technique: Team members use the product end to end and cross-check the UI against real database data; each defect is recorded with its location, root cause and fixing commit

Completion criteria: No open P0/P1 defect before a delivery milestone

### 2.2 Test Levels

| Type of Tests | Unit | Integration | System | Acceptance |
| --- | --- | --- | --- | --- |
| Unit Testing (backend, xUnit) | X |  |  |  |
| Unit Testing (frontend, Vitest) | X |  |  |  |
| UI Component Testing (frontend, Vitest + React Testing Library) | X |  |  |  |
| Security Testing (automated authentication and access checks) | X |  |  |  |
| Integration Testing (backend, xUnit with PostgreSQL and WebApplicationFactory) |  | X |  |  |
| API Testing (RAG service, pytest with FastAPI TestClient and a live Ollama) |  | X |  |  |
| Regression Testing (re-run of the unit and integration suites) | X | X |  |  |
| System Testing (manual end-to-end use of the product) |  |  | X |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor | Version |
| --- | --- | --- | --- |
| Frontend test runner | Vitest | Open-source | 4.1.10 |
| Rendering and querying components | React Testing Library, user-event, jest-dom | Open-source | 16.3.2 / 14.6.3 / 7.0.1 |
| Browser-like DOM environment | jsdom | Open-source | 29.1.1 |
| HTTP-layer mocking for interceptor tests | axios-mock-adapter | Open-source | 2.1.0 |
| Code coverage (available, no threshold enforced) | @vitest/coverage-v8 | Open-source | 4.1.10 |
| Backend test framework | xUnit, Microsoft.NET.Test.Sdk | Open-source | 2.9.2 / 17.12.0 |
| Hosting the API in integration tests | Microsoft.AspNetCore.Mvc.Testing | Microsoft | 8.0.8 |
| RAG service API tests | pytest, FastAPI TestClient (httpx) | Open-source | 9.1.1 / FastAPI 0.138.0 |
| Local LLM and embeddings for RAG API tests | Ollama with gemma3:4b and nomic-embed-text | Open-source | - |
| Disposable database for integration tests | Docker with the pgvector/pgvector:pg16 image | Open-source | Docker 29.7.2 / PostgreSQL 16 |
| Test case and test report documentation | Excel workbooks (TestCases, Test Report) | In-house | - |
| Defect log | QA Bug Summary Report | In-house | - |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Hoàng Đăng Khoa | Test lead, frontend test automation | Wrote and maintains the Vitest suite (16 of the 17 commits under tests/), rebuilt the unit test workbook and the functional test report, and ran the 12-15/09/2026, 19/09/2026, 21/09/2026 and 23/09/2026 regression cycles |
| Nguyễn Trung Hiền | Backend test automation | Main author of the backend xUnit unit tests and integration tests (13 commits); designed manual test cases for the RAG/Studio and backend API modules |
| Nguyễn Minh Nam | Backend test automation, manual test design | Co-author of the backend unit and integration tests (6 commits); designed and reviewed manual test cases for the Auth, Admin and UI modules |
| Phan Thanh Tú | Fix verification | Verified fixes and reproduced edge cases during development; implemented the practice anti-cheat feature |

### 3.2 Test Environment

| Item | Configuration |
| --- | --- |
| Test machine | Local Windows 11 Pro workstation |
| Frontend runtime | Node.js 24.13.0; code under test is Next.js 16.2 / React 19.2 |
| Frontend test environment | Vitest 4.1 in jsdom 29 - no browser and no running application; service modules are mocked |
| Backend runtime | .NET 8 (runtime 8.0.26), built with .NET SDK 10.0.303 |
| RAG service test environment | Python 3.14 virtual environment of RAG_IQGS (commit 145f796); local Ollama with gemma3:4b and nomic-embed-text; temporary ChromaDB and data folder created for the run |
| Backend integration database | Disposable PostgreSQL 16 container (pgvector/pgvector:pg16) on Docker 29.7.2, created for the test run and removed afterwards |
| Manual system testing | Running web application connected to the team backend with real data |
| Continuous integration | None - the suites are run locally before committing |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Draft the test plan and the first manual test-case workbook (348 test cases, 97 scenarios) | 02/06/2026 | 05/08/2026 |
| Write backend unit and integration tests alongside the services | 24/07/2026 | 08/09/2026 |
| Automate frontend scenarios with Vitest and React Testing Library (340 test cases, 33 files) | 05/08/2026 | 10/08/2026 |
| Extend frontend coverage to 529 test cases in 63 files; extend the workbook to 208 scenarios and 737 test cases | 11/08/2026 | 17/08/2026 |
| Remove stale test cases and synchronise the QA documents with the code | 10/09/2026 | 10/09/2026 |
| Regression cycle after the anti-cheat merge (frontend 529/529, backend unit 232/232, backend integration 6/6 executed) | 12/09/2026 | 13/09/2026 |
| Reduce the frontend suite from 529 to 470 test cases (tests for unused code removed, parameterized tables cut to one row per branch) and synchronise the QA documents | 13/09/2026 | 13/09/2026 |
| Re-run the frontend and backend unit suites and rebuild the test report and the unit test workbook (393 unit test cases) in the capstone templates | 15/09/2026 | 15/09/2026 |
| Run the RAG service API tests (39 pytest test cases) against a live local Ollama and record them in the test report | 15/09/2026 | 15/09/2026 |
| Regression cycle after the AI Coach, candidate roadmap and knowledge-folder import merge: update 6 frontend test files to the changed code and re-run the suite (470/470) | 19/09/2026 | 19/09/2026 |
| Regression cycle after the AI Configuration page became read-only and the Jobs board, public JD and hiring assessment mode feature merged: update 10 frontend test files to the changed code and re-run the suite (466/466) | 21/09/2026 | 21/09/2026 |
| Regression cycle after the AI Coach roadmap accept/reset/context, IT-domain gates and Hiring Assessment mode merge: fix 18 frontend test cases (466/466 to 464/464 after retiring the removed Notifications tab), fix a real publish-readiness placeholder bug found in the process, and add 36 backend function sheets (199 new test cases) to the unit test workbook (431/431) | 23/09/2026 | 23/09/2026 |

## 4. Test Cases

Test cases are documented in the following artifacts:

•	Functional test cases and test report: Report5_Test_Report.xlsx - 342 test cases in 10 feature modules (303 UI test cases run with Vitest and 39 RAG Service API test cases run with pytest), all Passed - the 303 frontend test cases on 23/09/2026 and the 39 RAG Service API test cases on 15/09/2026 - each with its procedure, expected result, pre-conditions, round results, test date and tester, summarised in the Test Cases and Test Statistics sheets

•	Unit test cases: SU26SE102-GSU26SE52_QA_TestCases.xlsx - 93 function sheets with 592 test cases (295 Normal, 118 Abnormal, 179 Boundary): 19 frontend logic functions (161 test cases) and 74 backend application-layer functions (431 test cases), each with lines of code, conditions, confirmations, result and executed date, summarised in the Functions and Statistics sheets

•	Defect log: QA_Bug_Summary_Report (Markdown, Excel and Word versions) - 28 defects with location, root cause, fixing commit and regression test

•	Automated test sources: tests/unit/ in the frontend repository (62 files: 53 UI component, 9 logic); ApplicationLayer.UnitTests (69 test classes in 65 files) and WebAPI.IntegrationTests (3 test classes) in the backend repository; tests/test_e2e_api.py and tests/test_ollama_integration.py (39 tests) in the RAG_IQGS repository

The functional test cases in Report5_Test_Report.xlsx are grouped by feature and function as follows (the feature codes are those of the scope table in 1.1):

| No | Feature Code | Function | Test cases | Automated test files (tests/unit) |
| --- | --- | --- | --- | --- |
| 1 | FT-01 | Authentication & Access: Function A - Register HR Account | 9 | register-hr.test.tsx |
| 2 | FT-01 | Authentication & Access: Function B - Register Job Seeker Account | 9 | register-jobseeker.test.tsx |
| 3 | FT-01 | Authentication & Access: Function C - Verify Email (OTP) | 5 | verify-email.test.tsx |
| 4 | FT-01 | Authentication & Access: Function D - Login | 8 | login.test.tsx |
| 5 | FT-01 | Authentication & Access: Function E - Forgot / Reset Password | 10 | forgot-reset-password.test.tsx |
| 6 | FT-01 | Authentication & Access: Function F - Change Password | 5 | security-section.test.tsx |
| 7 | FT-01 | Authentication & Access: Function G - Route Access Control | 5 | admin-access-control.test.tsx, hr-no-role-gate.test.tsx |
| 8 | FT-02 | Interview Plan Studio: Function A - Job Description Input & Sources Panel | 10 | studio-sources-panel.test.tsx, ui-studio-interactions.test.tsx |
| 9 | FT-02 | Interview Plan Studio: Function B - Sample JD Modal | 4 | studio-sample-jd.test.tsx |
| 10 | FT-02 | Interview Plan Studio: Function C - Knowledge Base Library Picker | 3 | studio-kb-library.test.tsx |
| 11 | FT-02 | Interview Plan Studio: Function D - Plan Creation & Action Bar States | 6 | studio-cta-states.test.tsx, ui-studio-interactions.test.tsx |
| 12 | FT-02 | Interview Plan Studio: Function E - AI Question Generation | 6 | studio-flow.test.tsx |
| 13 | FT-02 | Interview Plan Studio: Function F - Edit / Delete / Regenerate Question | 3 | studio-flow.test.tsx |
| 14 | FT-02 | Interview Plan Studio: Function G - Save / Publish / Share / New Set | 4 | studio-flow.test.tsx |
| 15 | FT-02 | Interview Plan Studio: Function H - Free Plan Quota Gate | 6 | studio-quota.test.tsx |
| 16 | FT-03 | Question Set Management: Function A - Manual Question Builder | 11 | question-builder.test.tsx |
| 17 | FT-03 | Question Set Management: Function B - Question Set History | 10 | hr-history.test.tsx |
| 18 | FT-03 | Question Set Management: Function C - Published Set Review Lock | 3 | history-published-set.test.tsx |
| 19 | FT-04 | HR Operations: Function A - HR Dashboard | 6 | hr-dashboard.test.tsx |
| 20 | FT-04 | HR Operations: Function B - Candidate Recommendations | 9 | hr-recommendations.test.tsx |
| 21 | FT-04 | HR Operations: Function C - HR Knowledge Documents | 6 | hr-knowledge.test.tsx |
| 22 | FT-04 | HR Operations: Function D - HR Profile | 8 | hr-profile.test.tsx |
| 23 | FT-04 | HR Operations: Function E - HR Settings: Preferences | 1 | hr-settings-preferences.test.tsx |
| 24 | FT-05 | Candidate Experience: Function A - Candidate Dashboard | 6 | candidate-dashboard.test.tsx |
| 25 | FT-05 | Candidate Experience: Function B - Question Set Marketplace | 7 | marketplace.test.tsx |
| 26 | FT-05 | Candidate Experience: Function C - Practice Session | 12 | practice-session.test.tsx, candidate-forbidden.test.tsx |
| 27 | FT-05 | Candidate Experience: Function D - Practice Result Scoring | 4 | feedback-result-client.test.tsx |
| 28 | FT-05 | Candidate Experience: Function E - Interview Invitations | 8 | invitations.test.tsx |
| 29 | FT-05 | Candidate Experience: Function F - Candidate Profile | 7 | candidate-profile.test.tsx |
| 30 | FT-05 | Candidate Experience: Function G - Candidate Settings | 7 | candidate-settings.test.tsx |
| 31 | FT-06 | Subscription & Payment: Function A - HR Billing & Subscription | 9 | hr-billing.test.tsx |
| 32 | FT-06 | Subscription & Payment: Function B - Candidate Billing | 10 | candidate-billing.test.tsx |
| 33 | FT-06 | Subscription & Payment: Function C - Upgrade & Payment Confirmation | 6 | candidate-upgrade-modal.test.tsx, ui-upgrade-modal.test.tsx |
| 34 | FT-06 | Subscription & Payment: Function D - Premium Revoked Dialog | 9 | premium-revoked-dialog.test.tsx |
| 35 | FT-07 | Gamification: Function A - Progress Card | 5 | gamification-progress-card.test.tsx |
| 36 | FT-07 | Gamification: Function B - Daily Goal Settings | 5 | daily-goal-settings.test.tsx |
| 37 | FT-07 | Gamification: Function C - XP History | 5 | xp-history-section.test.tsx |
| 38 | FT-07 | Gamification: Function D - Achievement Grid | 5 | achievement-grid.test.tsx |
| 39 | FT-08 | Administration: Function A - Admin Dashboard | 6 | admin-dashboard.test.tsx |
| 40 | FT-08 | Administration: Function B - User Management | 8 | admin-manage-users.test.tsx |
| 41 | FT-08 | Administration: Function C - Company Management | 7 | admin-companies.test.tsx |
| 42 | FT-08 | Administration: Function D - Marketplace Moderation | 6 | admin-marketplace.test.tsx |
| 43 | FT-08 | Administration: Function E - Subscription Plan Settings | 5 | admin-plans.test.tsx |
| 44 | FT-08 | Administration: Function F - AI / RAG Configuration | 1 | admin-ai-config.test.tsx |
| 45 | FT-08 | Administration: Function G - Admin Knowledge Documents | 2 | admin-knowledge.test.tsx |
| 46 | FT-08 | Administration: Function H - Platform Settings | 8 | admin-platform-settings.test.tsx |
| 47 | FT-09 | Shared UI & Layout: Function A - Toast Notifications | 2 | ui-toast-stacking.test.tsx |
| 48 | FT-09 | Shared UI & Layout: Function B - Theme & Navigation Layout | 3 | ui-dark-mode-toggle.test.tsx, ui-sidebar-drawer-and-logo.test.tsx |
| 49 | FT-09 | Shared UI & Layout: Function C - Responsive Page Frame & Tooltip | 3 | ui-responsive-overflow-shell.test.tsx, info-tooltip.test.tsx |
| 50 | FT-10 | RAG Service API: Function A - Health Check & API Key Gate | 5 | tests/test_e2e_api.py |
| 51 | FT-10 | RAG Service API: Function B - Knowledge Ingestion | 16 | tests/test_e2e_api.py, tests/test_ollama_integration.py |
| 52 | FT-10 | RAG Service API: Function C - Chat & Question Generation | 3 | tests/test_e2e_api.py |
| 53 | FT-10 | RAG Service API: Function D - Interview Plan Flow | 8 | tests/test_e2e_api.py, tests/test_ollama_integration.py |
| 54 | FT-10 | RAG Service API: Function E - API Contract & Platform | 7 | tests/test_e2e_api.py |
| Total |  | 54 functions | 342 |  |

Test design effort was prioritised by business risk, from highest to lowest:

•	Subscription and payment - plan caching across users, payment confirmation and realtime plan updates

•	Authentication - token refresh, forced logout and role-based access

•	HR Interview Studio - plan approval, question generation and the Free-plan quota

•	Question set publishing - editing restrictions after a set is published

•	Candidate practice session - start, answering, finishing and the anti-cheat gate

## 5. Test Reports

Test statistics

| Suite | Test cases | Passed | Failed | Not run | Executed |
| --- | --- | --- | --- | --- | --- |
| Frontend unit and component tests (Vitest) | 464 | 464 | 0 | 0 | 23/09/2026 |
| Backend unit tests (xUnit) | 431 | 431 | 0 | 0 | 23/09/2026 |
| RAG service API tests (pytest, live local Ollama) | 39 | 39 | 0 | 0 | 15/09/2026 |
| Backend integration - gamification persistence (PostgreSQL) | 6 | 6 | 0 | 0 | 13/09/2026 |
| Backend integration - Studio and HR smoke flows (WebApplicationFactory) | 6 | 0 | 0 | 6 | Not run (needs SePay settings; default configuration targets the shared database) |
| Total | 946 | 940 | 0 | 6 |  |

Frontend results by functional area:

| Functional area | Test files | Passed | Failed |
| --- | --- | --- | --- |
| Authentication & Access Control | 8 | 51 | 0 |
| HR Interview Plan Studio | 7 | 42 | 0 |
| Question Set Management | 3 | 24 | 0 |
| HR Operations | 5 | 30 | 0 |
| Candidate Experience | 8 | 51 | 0 |
| Subscription & Payment | 5 | 34 | 0 |
| Gamification | 4 | 20 | 0 |
| Administration | 8 | 43 | 0 |
| Shared UI & Layout | 5 | 8 | 0 |
| Frontend logic (unit tests) | 9 | 161 | 0 |
| Total | 62 | 464 | 0 |

Test analysis

Defects. Twenty-eight real product defects were found and fixed during development and are recorded in the defect log:

•	2 P0 defects: the cached Premium plan leaked between different users on the same browser, and a failed SignalR payment-hub connection crashed the whole page

•	1 P1 defect: the subscription refresh after a successful payment was silently lost on a transient network error

•	10 dead buttons whose backend API did not exist yet; they are now disabled with a "Coming soon" tooltip

•	2 cases of mock data presented as real data (profile statistics and badges, dashboard skill radar)

•	13 other functional defects, for example edits to a published question set being written to a stale copy, marketplace search matching titles only, and backend rejection reasons being swallowed

Regression protection. 16 of the 28 defects are locked by an automated regression test, 10 were verified manually when they were fixed but have no automated test yet, 1 (a deployment-specific routing issue) cannot be reproduced in unit tests, and 1 (the Delete button on the Admin Content page) no longer applies because that page was removed

Open findings. The following behaviours are documented by tests or were found while running them, and have not been changed yet:

•	RGA008-1: HR pages render for a Jobseeker-role session without a client-side redirect

•	RGA017-1: authentication tokens are read from browser storage rather than from an httpOnly cookie

•	PRACTICE-3: when a practice session fails to start, the candidate only sees a generic error with a Retry button

•	RAG027-4: pressing Escape does not close the Sample JD modal

•	RAG service API: FastAPI request-validation errors (422) and the blank owner_id check return a raw {"detail"} body instead of the ApiResponse envelope; no CORS middleware, rate limiting, startup dependency check or LLM request timeout is configured. These behaviours are recorded by the RAG API tests

•	Backend test infrastructure: the gamification integration tests return early instead of failing when no database is reachable, so they report Passed without running; the Studio and HR smoke tests have no isolated test configuration; and the Testcontainers.PostgreSql package is referenced by the integration test project but not used

Defects from the earlier cycle. The three defects reported in the 16/08/2026 cycle were re-checked against the current code:

•	"Use this sample" filled the JD but did not save it: fixed - the handler now triggers the save. Its regression test (RAG027-1) was retired on 10/09/2026 because the old flow is no longer reachable, so this fix is not re-verified automatically

•	A rejected question reorder was silently accepted: fixed - a failed reorder now shows an error toast, and the retired V1 Generate page redirects to the Studio

•	The "Approve Plan" button looked disabled when required fields were missing, yet stayed clickable and did nothing: no longer applicable - the Studio action bar was redesigned and the Approve Plan action is enabled whenever it is shown. Clicking it first saves any pending plan settings; if that save fails, an error toast is shown and the approval stops. The only silent exit left is when the project settings have not been loaded yet

Finding resolved 21/09/2026. Admin AI Configuration could not be saved because the backend has no /api/admin/rag/settings or /api/admin/rag/models endpoint, so the page's Save button always failed: fixed by rebuilding the page as read-only (the RAG service status panel backed by the one endpoint that does exist, /api/admin/rag/status), instead of adding the missing endpoints. Its regression test (AICFG-1..5) was replaced by a single case, AICFG-1

Limitations of the test approach. No automated end-to-end tests exist; jsdom cannot measure layout; mocked services cannot catch contract or configuration mismatches (the refresh-token path defect was caused by a wrong environment value that no unit test can see); no coverage threshold is enforced; six backend integration tests (Studio and HR smoke flows) were not executed in this cycle; and the anti-cheat monitors are stubbed

Conclusion

All automated tests that were executed in this cycle pass: 464 of 464 frontend test cases, 431 of 431 backend unit test cases, 39 of 39 RAG service API test cases and 6 of 6 executed backend integration tests. The defect log contains no open P0 or P1 defect. The main remaining risks are the absence of automated end-to-end tests, the six Studio and HR smoke tests that were not executed, the 10 fixed defects without a regression test, and the open findings listed under Test analysis above

Recommendations for the next cycle, in order of impact:

•	Give the Studio and HR smoke tests an isolated test configuration (a local database and test SePay values) so that they can run without touching the shared Azure database, and make the gamification tests fail instead of returning early when no database is reachable

•	Decide on a client-side role gate for HR routes (RGA008-1)

•	Add manual system-testing coverage for the newly merged Jobs board, public JD and hiring assessment mode feature (FT-16), which has no automated tests yet

•	Add a small automated end-to-end smoke flow: log in, generate a question set, publish it, and complete a practice session

# VI. Release Package and User Guides

## 1. Deliverable Package

| Artifact | Purpose |
| --- | --- |
| FE/AI_Interview_Question_Generation_RAG_LLM_FE | Next.js frontend source and lockfile |
| IQGS-SEP490-Backend | ASP.NET solution, projects, EF configuration/migrations and tests |
| RAG | FastAPI service, requirements, settings and tests |
| Report 1-7 DOCX | Introduction, plan, requirements, design, tests, installation/user guides and consolidated report |
| ReportN/Diagrams | Editable draw.io diagrams corresponding to each report |
| Report4/Schema and Report5/Evidence | Full schema column inventory and verification logs |

## 2. Installation Guides

### 2.1 System Requirements

| Dependency | Requirement |
| --- | --- |
| Node/npm | Use a Node release compatible with the checked-in Next.js version; install dependencies from package-lock.json |
| .NET | SDK/runtime compatible with net8.0; PostgreSQL EF provider and project NuGet dependencies |
| Python | A Python environment able to install RAG/requirements.txt; the recorded tests used Python 3.13 |
| Database | PostgreSQL with pgvector installed and vector dimension consistent with embedding configuration |
| AI | Configured OpenAI-compatible chat endpoint and Ollama embedding endpoint/model. Vision-capable Ollama is needed for image CV parsing |
| Storage/network | Azure Blob configuration; BE-to-RAG and RAG-to-BE callback reachability; required CORS/TLS |
| Optional integrations | OAuth providers, email delivery and SePay are required for their respective workflows |

The checked-in docker-compose.yml starts postgres:16 and the WebAPI only. It does not provision the frontend, RAG, Ollama or pgvector extension installation. It is therefore not a complete one-command production deployment. Provision a pgvector-capable database and all external dependencies deliberately

### 2.2 Installation Instructions

#### 2.2.1 Database

Create a dedicated database and least-privilege application credentials. Install/enable vector. Review AppDbContext, migrations and synchronization code; back up an existing database before applying changes. Confirm the resulting schema matches AppDbContext after applying migrations rather than assuming the command alone establishes parity

#### 2.2.2 Backend restore and build

From IQGS-SEP490-Backend run dotnet restore IQGS-BE.sln, then dotnet build IQGS-BE.sln. Supply server configuration through environment variables or a controlled local development configuration. Run unit tests before connecting external services

#### 2.2.3 Backend schema and startup

Review dotnet ef migrations list --project InfrastructureLayer --startup-project WebAPI, then apply approved migrations to the dedicated database. Start with dotnet run --project WebAPI. Program.cs calls DatabaseSeeder, configures Hangfire and registers recurring jobs; do not point an exploratory startup at an uncontrolled database

#### 2.2.4 RAG installation

From RAG create/activate a Python virtual environment and run python -m pip install -r requirements.txt. Configure OLLAMA_BASE_URL, CHAT_MODEL, EMBEDDING_MODEL and INTERNAL_API_KEY. The service persists its vector index in a local ChromaDB store (CHROMA_PERSIST_DIR and related collection settings), not PostgreSQL; configure chat and embedding models independently. Start python -m uvicorn api.app:app --host 127.0.0.1 --port 8000 for local development

#### 2.2.5 RAG readiness

Check /health and confirm configuration and database status. Test an authenticated internal operation and callback reachability with dedicated data. A model name in configuration must correspond to a provider-available model; do not assume the default model string can always be pulled locally

#### 2.2.6 Frontend installation

From FE/AI_Interview_Question_Generation_RAG_LLM_FE run npm ci. Configure NEXT_PUBLIC_API_BASE_URL for the backend and any supported public OAuth client IDs. Run npm run typecheck and npm run build, then npm run start; npm run dev is the development workflow

#### 2.2.7 End-to-end verification

Register test identities and exercise verification/login, HR Studio generation/publication, Candidate practice/feedback, Coach and authorized Admin operations. Validate Blob and callbacks. Test SePay only with controlled payment-provider configuration and explicit test orders

#### 2.2.8 Release and rollback

Record source state, dependency versions, schema changes, configuration names and known failures. Back up data before deployment. Roll back application and schema changes through a reviewed recovery procedure; never assume a destructive down migration is safe

| Configuration group | Required names or purpose |
| --- | --- |
| BE database | ConnectionStrings__DefaultConnection |
| BE authentication/integrations | JWT/OAuth/email/Blob settings required by the configured services; inject actual secrets outside reports |
| BE RAG/internal | RagService and InternalApi settings; a mutually matching internal key and reachable callback URL |
| RAG required | OLLAMA_BASE_URL; INTERNAL_API_KEY |
| RAG chat | CHAT_MODEL (served through the OLLAMA_BASE_URL endpoint) |
| RAG embeddings | EMBEDDING_MODEL; CHROMA_PERSIST_DIR; CHROMA_SYSTEM_COLLECTION; CHROMA_HR_COLLECTION; DATA_FOLDER |
| RAG retrieval | CHUNK_SIZE; CHUNK_OVERLAP; TOP_K_SYSTEM; TOP_K_HR; MIN_SCORE |
| FE | NEXT_PUBLIC_API_BASE_URL; public OAuth configuration where used. Never place service secrets in NEXT_PUBLIC variables |
| Payment | SePay configuration and webhook verification settings; callback/notification connectivity |

## 3. User Manual

### 3.1 Overview

Sign in with the correct role and complete your profile before entering the role portal. The procedures below follow current routes. Permission, subscription and input errors should be resolved before retrying. A mock or disconnected screen is explicitly identified so it is not confused with a completed feature

### 3.2 Workflow 1 Knowledge ingestion

Actor: HR or Admin

Choose the knowledge scope/folder and upload PDF/DOCX/TXT (HR) or JSONL Q/A (Admin); upload the document and note its document ID; track its status from QUEUED to PROCESSING to COMPLETED (with chunk count); then review failed stages before reingesting, delete it if no longer needed, and attach the documents in Studio

Expected outcome and limits: A completed document can participate in retrieval. HR document ownership and selection remain enforced

Knowledge page

Select jd rolepack

Document list status

Figure 1. Knowledge ingestion

### 3.3 Workflow 2 Studio generation

Actor: HR

Create or open a project and paste or upload the JD; analyze the JD and confirm its role, skills and metadata, attaching relevant HR documents; generate the interview plan and review and approve it; generate the questions and wait for the run to reach Completed; then review the wording, rubric and citations, regenerate as needed, and save the result as a question set

Expected outcome and limits: A reviewed saved set is ready for publication. The old /hr/generate route redirects to this screen

Studio start

Jd input panel

Jd analyzed

Plan generating

Plan review

Plan approved

Questions generating

Questions generated

Answer rubric expanded

Set saved

Figure 2. Studio generation

### 3.4 Workflow 3 Studio chat and refinement

Actor: HR

Open a project with its JD/plan context, enter a plan-change request and inspect the returned changes and explanation, then review the new plan before approving it or regenerating again

Expected outcome and limits: Transcript history persists. The generic SSE chat endpoint is a mock implementation and is not the validated AI-refinement path

Quota limit dialog

Figure 3. Studio chat and refinement

### 3.5 Workflow 4 Manual question builder

Actor: HR

Create a set with a title and role/JD context; add the question content, type, difficulty, skill, answer and rubric; attach an image if needed, order the questions and set a time limit; then save it as a draft or publish it after review

Expected outcome and limits: The manual set uses the same question-set lifecycle as Studio output

Manual builder start

Question content filled

Classification section

Skill focus filled

Answer rubric filled

Image section rationale

Question saved

Set now 11 questions

Figure 4. Manual question builder

### 3.6 Workflow 5 Candidate overview and recruitment

Actor: HR

Open recommendations or talent discovery and filter the list; inspect a candidate's skills, practice evidence and consent-dependent CV data; compare candidates and shortlist, dismiss or restore as appropriate; then send an invitation or offer and monitor the response

Expected outcome and limits: Only eligible information is exposed. Candidate invitations appear in the Candidate portal

Candidate recommendations empty

Talent pool

Candidate profile detail

Figure 5. Candidate overview and recruitment

### 3.7 Workflow 6 CV upload and profile

Actor: Candidate

Choose a CV in PDF, DOCX, JPG, JPEG or PNG within the size limit (default 5 MB) and upload it; wait for classification and parsing, noting that invalid input may be rejected; review the extracted skills, summary and role and confirm or correct them; then manage profile synchronization and locked fields, deleting the CV if needed

Expected outcome and limits: Profile context supports practice and coaching. Parsing does not establish a demonstrated competency level

Figure 6. CV upload and profile

### 3.8 Workflow 7 Marketplace practice

Actor: Candidate

Browse or filter published sets or open a bookmark (hiring postings are at /candidate/jobs); read the set's description, publisher, time limit and conditions; start or resume the session, answer the questions and save as required; then complete the session, or let it expire, and review the result once available

Expected outcome and limits: Session state and access are enforced by the backend. Personal sets remain private to their intended owner

Marketplace browse

Set detail page

Set detail structure

Practice question 1

Question1 answered

Code question

Progress midway

Question11 nearcomplete

All answered ready submit

Submit confirmation

Ai evaluating

Result score 95

Figure 7. Marketplace practice

### 3.9 Workflow 8 AI feedback

Actor: Candidate

Open a completed session result and read the overall score and subscription-level feedback; review strengths, gaps and suggested skills against the rubric; then use further practice or a coaching diagnostic to address weaknesses

Expected outcome and limits: Feedback is advisory and model-dependent. Premium visibility and quotas are controlled by current plan limits

Result overview

Premium locked feedback

Per question review

Figure 8. AI feedback

### 3.10 Workflow 9 Dashboard and history

Actor: Candidate

Open the dashboard to review current activity, streak and achievements; review the practice history and reopen a completed result; then set a daily goal and confirm the profile timezone

Expected outcome and limits: Activity and learning evidence are distinct from a formal hiring decision

Dashboard initial

Practice history

Dashboard after practice

Figure 9. Dashboard and history

### 3.11 Workflow 10 Admin knowledge and RAG operations

Actor: Admin

Inspect SYSTEM documents, ingestion status and folder classification; add, move, rename, reingest or remove documents as needed; check RAG health/status and database/configuration health before diagnosing failures. Editable runtime settings have no matching BE routes, and the current frontend no longer calls them, so no runtime-settings editing capability is exposed here; use server-side configuration instead

Expected outcome and limits: Runtime overrides exist in RAG; a complete Admin editing flow is not established. A healthy /health response is not an LLM quality benchmark

Admin knowledge overview

Folder file list

Rag system status

Figure 10. Admin knowledge and RAG operations

### 3.12 Workflow 11 Subscription upgrade

Actor: HR or Candidate

Review the current plan and usage limits; request an upgrade and use the returned order/QR/payment information; complete payment with the exact order reference and wait for a server-confirmed Paid status; then refresh the entitlement/usage display, creating a new order if the previous one expires

Expected outcome and limits: A QR display or local button press does not activate Premium. Payment is reconciled by the backend webhook path

Billing current plan

Usage quota detail

Plan comparison

Premium plan detail

Plan comparison sidebyside

Sepay qr order

Figure 11. Subscription upgrade

### 3.13 Workflow 12 JD fit review and hiring publication

Actor: HR

Open the saved set and attach or correct its generation JD; request a JD-fit review and check the coverage/skill feedback; select the questions and choose practice or hiring mode, configuring a public JD and posting details for hiring; then review the candidate-facing posting, keeping internal content separate

Expected outcome and limits: The published subset is the candidate-facing assessment. Fit review is advisory

Set detail questions list

Publish dialog practice mode

Publish hiring mode

Publish validation error

Published marketplace

Figure 12. JD fit review and hiring publication

### 3.14 Workflow 13 AI Coach diagnostic

Actor: Candidate

Confirm the target role, level, experience and skills, reviewing the suggested CV-derived context; select the competency framework and start the diagnostic job; complete the generated assessment and wait for the competency report; then review the demonstrated skill scores and evidence, revisiting history or resetting the run as needed

Expected outcome and limits: Self-assessed level and CV experience are not automatically promoted to demonstrated level

Coach goal confirmation

Diagnostic ready

Premium paywall

Figure 13. AI Coach diagnostic

### 3.15 Workflow 14 Roadmap drills and reassessment

Actor: Candidate

Read the suggested roadmap, adjust the draft and accept the plan; start the roadmap and work through the assigned items; generate a drill for an item, practice and review feedback; then request reassessment and compare the new evidence with prior results

Expected outcome and limits: Progress is tied to stored roadmap and assessment records; generation still depends on available SYSTEM knowledge

Roadmap redirects to coach

Figure 14. Roadmap drills and reassessment