CAPSTONE PROJECT REPORT

Report 5 - Software Test Documentation

- HoChiMinh, 09/2026 -

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

1.1 Target-of-Test's Features	4

1.2. Test Strategy	5

1.3 Constraints and Assumptions	6

2. Test Strategy	7

2.1 Testing Types	7

2.2 Test Levels	9

2.3 Supporting Tools	9

3. Test Plan	10

3.1 Human Resources	10

3.2 Test Environment	10

4. Test Cases	10

5. Test Reports	10

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

### 1.1 Target-of-Test's Features

The scope of testing covers both the Backend API (.NET 8, Clean Architecture) and the Frontend Web application (React 19 with Vite). The table below defines the features, functions, and non-functional requirements that are in scope for testing, based on the actual current state of implementation in the source code at the time this test plan was prepared.

| Feature Code | Feature Name | In Scope | Notes / Exclusions |
| --- | --- | --- | --- |
| FE-01 | Space Management | Yes | CRUD operations for Space, Amenity, and Operating Hour |
| FE-02 | Posting Management | Yes | Creation and moderation of Listings (EntireSpace and SharedSpace) |
| FE-03 | Renter Management | Yes | Booking request listing and tenant management |
| FE-04 | Real-time Chat System | Yes | SignalR ChatHub, Conversation, and Message entities |
| FE-05 | E-Contract with OTP Validation | Yes | Excludes true PKI-based digital signatures. The system currently verifies contract integrity via stored pre-/post-sign content hash snapshots rather than a public-key signing infrastructure |
| FE-06 | Smart Search | Partial | Only basic filter-based search (location, category, price range) is tested. Full-text search via Elasticsearch is excluded, as it has not been implemented in the system |
| FE-07 | Smart Space Matching | No | The AI-based matching/embedding recommendation engine has not been implemented and is excluded from the current testing cycle |
| FE-08 | Flexible Schedule Generation | Yes | Testing focuses on the overlap-checking mechanism at the space usage right level; this is also a priority area for early detection of scheduling-conflict risk at the booking level |
| FE-09 | Ticket & Issue Management | No | The ticketing/dispute management feature has not been implemented and is excluded from the current testing cycle |
| FE-10 | Subscription & Membership | No | The membership tier feature has not been fully implemented and is excluded from the current testing cycle |
| FE-11 | Wallet & Payment | Yes | Wallet top-up, checkout via the payOS payment gateway, and transaction history. Excludes escrow fund holding and automated commission split, as these have not been implemented |
| FE-12 | Admin Dashboard & Analytics | Yes | Overview statistics, user/listing/wallet management |

From a technical standpoint, the testing scope is organized into three specific groups, as detailed below.

a) Backend API

- Business logic implemented at the Application Service layer (business rule validation, calculations, and data orchestration).

- API endpoints (Controllers), verified against the agreed data contract - field names, data types, and HTTP status codes.

- Data queries and constraints at the Infrastructure layer (repositories, migrations, entity configuration).

- Out of scope: the underlying physical infrastructure of PostgreSQL/Redis (the responsibility of the hosting provider), and third-party libraries that are already well-tested upstream (the EF Core and SignalR framework internals).

b) Frontend Web

- UI Components: data-entry forms, paginated data tables, modal dialogs, calendar/time-slot pickers, file upload widgets, chat interface components, and statistical charts.

- Pages/Screens: all public-facing pages (homepage, search, listing detail), authentication screens, the user dashboard area (Owner/Renter), the wallet area, the AI image-editing tool, and the admin area.

- Client-side processing flows: client-side input validation prior to submitting requests to the server, role-based protected routing, and UI state management.

- Out of scope for Frontend testing: server-side database query logic, pricing/overlap-checking algorithms (only the UI's correct rendering of the API response is tested, not the algorithm itself), and the underlying password-hashing/OTP-generation logic.

c) Non-Functional Requirements

- In scope: baseline API response performance, protection against SQL Injection (parameterized queries), consistency of the bilingual user interface, and responsive layout support across viewports from 1024px and above.

- In scope, with results reported as-is: role-based authorization enforcement at the API layer (test results will accurately reflect the current level of implementation).

- Out of scope for this cycle: 5,000-concurrent-user load capacity, High Availability, and Disaster Recovery - these fall under infrastructure/operations testing and are outside the responsibility of the application development team.

### 1.2. Test Strategy

The project applies four test levels, organized sequentially from the smallest unit to the full system:

| Level | In-Charge | Input / Timing | Focus | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| Unit Test (Backend) | The developer responsible for the corresponding module, self-testing during development | Upon completion of each new Service/method, prior to opening a Pull Request | Pure business logic at the Application Service layer, isolated from the database and external services through mocking | Every conditional branch (if/else, validation rule) in critical business logic has a corresponding test case; minimum 70% code coverage for the Application layer |
| Unit Test (Frontend) | The developer responsible for the corresponding Frontend feature | Upon completion of a utility function or business-logic hook, prior to opening a Pull Request | Pure functions handling formatting, date/price calculations, and input-validation rules | Every utility function containing conditional logic has a corresponding test case |
| UI Component Testing | The team member assigned as Frontend Test Lead (fixed assignment) | After a UI component is functionally complete, prior to merging into the main branch | Correct rendering based on props/state, correct response to user interaction (input, click, form submission), and baseline accessibility | Every major form, data table, and dialog component has at least one corresponding test file |
| Integration Test | The Integration Test lead, rotating by module | After the corresponding API endpoint and UI are ready, prior to each progress checkpoint | Coordination between multiple components: API combined with a real database on the Backend; UI components combined with real or mocked API calls on the Frontend | Every core functional group (Space, Listing, Booking, Contract, Wallet) has test scenarios covering the happy path and at least one valid business-rule failure |
| System / End-to-End Test | All team members, rotating as testers | Prior to each delivery milestone and prior to the thesis defense | A complete business flow executed on a real browser, connecting the real Frontend to the real Backend, with no mocking involved | All core business flows (registration, listing creation, booking, contract signing, payment) complete successfully without errors |

### 1.3 Constraints and Assumptions

Supported Browsers (Frontend):

- Primary browser under test: Google Chrome (latest version) - the project's primary development browser.

- Secondary browser under test: Microsoft Edge (Chromium-based, behavior closely matching Chrome).

- Selective browser coverage: Mozilla Firefox and Safari - applied to the most critical public-facing pages (homepage, search, login); full admin-area coverage on these browsers is not required.

Screen Resolutions (Responsive Design):

- Per the defined non-functional requirement, the Web application commits to a responsive layout from 1024px (tablet landscape/small laptop) up to 4K.

- Breakpoints under test: 1024px, 1440px (the most common desktop resolution), and 2560px.

- The Web application does not commit to an optimized layout at mobile-phone resolutions (below 768px); the mobile experience is served separately by the mobile application and is outside the scope of this test document.

Other Constraints and Assumptions:

- Frontend integration testing assumes that the corresponding Backend API endpoint is stable and behaves according to the technical specification agreed upon between the two teams.

- Load and concurrent-user performance testing is out of scope for the application development team at this stage, as it depends on the deployment infrastructure.

- The test environment assumes a stable network connection; test scenarios involving connection loss or high network latency are classified as extended testing, to be performed if time permits.

## 2. Test Strategy

### 2.1 Testing Types

Unit Testing

Objective: Verify that the smallest unit of source code (a single method or function) behaves correctly in isolation, independent of the database or any external service.

Technique: Applies mocking of all external dependencies, following the Arrange-Act-Assert pattern. On the Backend, this targets the Service classes at the Application layer, mocking the data-access layer with Moq and asserting outcomes with FluentAssertions. On the Frontend, this targets pure utility functions and custom hooks containing business logic, using Vitest.

Completion Criteria: Every conditional branch in critical business logic has a corresponding test case; the target minimum code-coverage threshold is met for each layer.

UI Component Testing

Objective: Verify that a UI component renders correctly and responds correctly to user interaction, independent of real server data.

Technique: Uses React Testing Library to render the component in an isolated test environment, simulate user actions (input, clicks), and assert the resulting UI output.

Completion Criteria: Every major form, data table, and dialog component has test scenarios covering the default state, the error state, and a successful interaction state.

Integration Testing

Objective: Verify that multiple components function correctly when combined - an API combined with a real database, or a UI component combined with an API call.

Technique: On the Backend, uses the built-in ASP.NET Core integration-testing mechanism to spin up an in-memory test server, call the real API over an HTTP client, and assert both the response and the resulting database state. On the Frontend, uses Mock Service Worker to simulate API responses according to the agreed API specification, combined with React Testing Library to assert that the UI correctly reflects the loading, success, or error state.

Completion Criteria: Every core functional group has test scenarios covering the happy path and at least one valid business-rule failure case.

System / End-to-End Testing

Objective: Verify that the entire system (Frontend, Backend, database) operates correctly through a complete business flow, with no mocked components involved.

Technique: Performed manually following predefined test scenarios for each core business flow, executed on a staging environment that closely resembles the production environment.

Completion Criteria: All core business flows complete without any Critical- or Blocker-severity defects.

Regression Testing

Objective: Ensure that new source-code changes do not introduce defects into features that previously passed testing.

Technique: Re-executes the full existing suite of Unit and Integration tests whenever a significant code change is merged into the main branch.

Completion Criteria: No previously passing test case transitions to a failing state after new code is merged.

Security Testing

Objective: Identify baseline application-level security vulnerabilities prior to deployment or the thesis defense.

Technique: Performed manually by sending requests directly to the API without an authentication token, or with a token belonging to an inappropriate role; also verifies protection against SQL Injection and Cross-Site Scripting by submitting sample malicious input payloads.

Completion Criteria: All test results are reported honestly in the test report, including any cases where an endpoint is found to be insufficiently protected, together with a remediation recommendation.

Performance Testing

Objective: Measure the actual response time of key APIs and compare the results against the performance targets defined in the non-functional requirements.

Technique: Uses a request-looping tool (Postman Runner) against the search and listing endpoints, recording average response time and the 95th-percentile latency.

Completion Criteria: Actual measured results are recorded and compared against the target; any cases falling short of the target are documented as a known limitation with root-cause analysis.

Usability Testing

Objective: Verify the usability target stating that a new user should be able to complete a booking within a short, defined time frame, as specified in the non-functional requirements.

Technique: Invites users unfamiliar with the interface to attempt the booking flow, measures the actual time taken, and records points of confusion in the experience.

Completion Criteria: The actual measured time and a list of identified UX improvement points are recorded; meeting an absolute threshold is not mandatory at this initial testing stage.

### 2.2 Test Levels

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Unit Testing | X |  |  |  |
| Integration Testing |  | X |  |  |
| User Acceptance Testing (UAT) |  |  |  | X |
| System Testing (End-to-End) |  |  | X |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Browser automation / E2E test execution | Playwright (@playwright/test) | Open-source | Latest (per package.json at time of testing) |
| Test project language/runtime | TypeScript on Node.js | Open-source | Node 18+ |
| Local database for isolated testing | PostgreSQL | Open-source | 17 |
| Local cache/OTP store for isolated testing | Redis, via redis-memory-server (portable in-process instance) | Open-source | Latest |
| Backend runtime under test | .NET 8 Web API (FlexiSpace.Web) | In-house | 8 |
| Frontend runtime under test | React 19 + Vite | In-house | Vite (per package.json) |
| Backend configuration override for testing | .NET User Secrets (dotnet user-secrets) | Built into .NET SDK | Latest |
| CAPTCHA bypass for automated testing | Cloudflare Turnstile, disabled via TurnstileSettings.EnableCaptcha=false | Third-party (Cloudflare) | Latest |
| Test email delivery | Resend API, using the resend.dev test domain for generated test accounts | Third-party (Resend) | Latest |
| Network/trace diagnostics | Playwright trace viewer (trace.zip) | Open-source | Bundled with Playwright |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Nguyễn Việt Thành | Frontend | Design and execute System/End-to-End test scenarios for each core business flow, and consolidate and track the defect list |
| Nguyễn Tuấn Kiệt | Backend | Establish the integration-testing infrastructure, author and maintain Unit Tests for the Application Service layer, and monitor code-coverage metrics |

### 3.2 Test Environment

Local Test Environment:

- PostgreSQL 17 and Redis are deployed via dedicated Docker containers, fully isolated from the development environment's data to avoid test-data contamination.

- The Backend runs locally using the standard .NET run command, connecting to the aforementioned test database.

- The Frontend runs locally via the Vite development server, configured to point to the local Backend address through an environment variable.

- A Postman collection and the Swagger UI are used in parallel for manual endpoint testing prior to authoring automated test scenarios.

Staging Test Environment:

- Used for System/End-to-End test cycles prior to each delivery milestone and prior to the thesis defense, to ensure the closest possible representation of the production environment.

### 4. Test Cases

Detailed test scenarios are documented in two separate attached artifacts, following a template that is standardized across both the Backend and the Frontend:

- Unit Test Cases: Report5_Unit Test.xls

- Integration, System, and Acceptance Test Cases (IT, ST, AT): Report5_Integration Test_Report

## 5. Test Reports

A test report is compiled at the conclusion of each testing milestone and includes the following content:

- The total number of test scenarios executed, broken down by test level (Unit, Integration, System).

- The Pass/Fail rate per functional module, presented as a summary table and an aggregate chart.

- The list of defects identified, linked to the project's issue-tracking system and classified by severity.

- Root-cause analysis for failing scenarios, clearly distinguishing between two categories: (a) implementation defects requiring a fix, and (b) known limitations of the current scope of implementation (for example, certain advanced business-rule checks that have not yet been fully implemented at this stage).

- Prioritized recommendations for the next development cycle, ranked by their impact on the correctness and safety of the system.