Capstone Project Report

Report 5 – Software Test Documentation

– Hanoi, August 2019 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	4

2.1 Testing Types	4

2.2 Test Levels	4

2.3 Supporting Tools	4

3. Test Plan	4

3.1 Human Resources	4

3.2 Test Environment	5

3.3 Test Milestones	5

4. Test Cases	5

5. Test Reports	5

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 02/06/2026 | A | SU26SE102-GSU26SE52 | Initial draft — scope, strategy, and plan sections filled in. |
| 05/08/2026 | A | SU26SE102-GSU26SE52 | Test cases (392, 114 scenarios) and automated Playwright/pytest suites completed; test report section filled with real results. |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

This test covers the HireGen AI web application (Next.js frontend, tests/e2e/) and the IQGS RAG backend service (RAG_IQGS, Python/FastAPI). In scope: HR account registration/login/verification, HR profile management, admin user management and access control, manual question creation, the two AI question-generation flows (Quick Generate at /hr/generate and Studio at /hr/generate-v2), session/auth error handling on the frontend, and the RAG_IQGS API's request validation, auth gate, and error-envelope behavior.

A local Ollama instance (gemma3:4b for chat, nomic-embed-text for embeddings) turned out to be reachable in this environment, so the LLM-dependent paths originally scoped out — question generation, plan clarification chat, LLM error mapping — got covered too. What's still out of scope: the .xls (legacy Excel) upload happy path, since there's no lightweight library available here to generate a real legacy .xls file to upload (its rejection on bad content is still covered), plus visual/pixel-level regression and load/performance testing.

System Testing (black-box, end-to-end) is the primary level applied here — the frontend is tested through the rendered UI via Playwright, and the backend through its real HTTP API via pytest's TestClient. No dedicated Unit Testing pass was run against individual React components or Python functions in isolation for this cycle; the mocked-API E2E tests are the main safety net.

## 2. Test Strategy

Two testing types are used in this project: Functional/System Testing on the frontend (black-box, run against the rendered app in a real browser via Playwright, with backend calls intercepted and mocked to known request/response shapes taken from the actual service code) and API Testing on the backend (RAG_IQGS's FastAPI endpoints exercised directly over HTTP via pytest, no mocking — real request validation, auth, and error-handling code paths). Completion criteria for both: the automated suite runs green with no flaky failures across repeated runs.

### 2.1 Testing Types

Functional / System Testing — objective: verify each user-facing flow (register, login, generate questions, manage users, etc.) behaves correctly end-to-end from the UI. Technique: black-box, scripted via Playwright against a locally built & started Next.js app, with network calls intercepted and stubbed using response shapes copied from the real TypeScript service/type definitions. Completion criteria: all scripted scenarios pass consistently (no flakes across 2+ repeated runs).

API Testing — objective: verify the RAG_IQGS backend's request validation, authentication gate, and error responses match the documented contract. Technique: black-box HTTP testing via pytest + FastAPI's TestClient, hitting the real app object directly (no mocking). Completion criteria: all test cases pass, including the Ollama-dependent ones, which run against a local Ollama instance and skip themselves gracefully instead of failing on machines where one isn't available.

### 2.2 Test Levels

System Testing is the level actually executed for both the frontend and the backend in this cycle — see the table below. Unit and Integration levels were not run as separate passes; the mocked-API E2E suite plays a similar role to integration testing for the frontend, since it exercises full component trees together, just with the network boundary stubbed.

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional / System Testing (Playwright, frontend) |  |  | X | X |
| API Testing (pytest, backend) |  |  | X |  |
| Regression Testing (full suite re-run after each change) |  |  | X |  |

### 2.3 Supporting Tools

Below are the tools actually used to write, run, and track the automated tests for this project.

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Frontend E2E test automation | Playwright | In-house (open-source) | 1.62.1 |
| Backend API test automation | pytest + FastAPI TestClient | In-house (open-source) | pytest 9.1.1 |

## 3. Test Plan

### 3.1 Human Resources

Both team members shared testing work across the frontend and backend as features were built; roles below reflect the main focus for this test cycle.

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Hoàng Đăng Khoa | Tester | Wrote and ran the Playwright E2E suite (Studio, GenerateForm, auth, UI) and the pytest backend suite; documented test cases and defects. |
| Phan Thanh Tú | Tester | Reviewed test scenarios against actual feature behavior; verified fixes and reproduced edge cases during development. |
| Nguyễn Minh Nam | Tester | Designed and reviewed manual test cases (Auth, Admin, UI modules) in the QA workbook; cross-checked expected results against requirements. |
| Nguyễn Trung Hiền | Tester | Designed and reviewed manual test cases (RAG/Studio, Backend API modules) in the QA workbook; tracked execution status and logged defects. |

### 3.2 Test Environment

Tests were run locally (Windows) against a production build of the frontend and the backend's own FastAPI app object — no shared/staging server was needed for this cycle.

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Frontend under test | Next.js 16 (Turbopack), production build via next start | Local machine (Windows) | Next 16 |
| Backend under test | RAG_IQGS FastAPI app (Python) | Local machine (Windows) | Python 3.14 / FastAPI |

### 3.3 Test Milestones

Milestones below track when the QA plan and its automated coverage were put together for this release.

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Draft test plan & write 392 test cases (114 scenarios) | 02/06/2026 | 05/08/2026 |
| Automate scenarios as real Playwright/pytest tests, log defects | 05/08/2026 | 05/08/2026 |

## 4. Test Cases

Test cases for this cycle are documented in a single combined workbook rather than two separate Unit/Other files, since the project doesn't have a dedicated unit-test pass — it covers System (E2E) and API test cases together, grouped one function/scenario per sheet in the same decision-table format as the template.

• Test case workbook: SU26SE102-GSU26SE52_QA_TestCases.xlsx (docs/qa/) — 114 scenario sheets, 392 individual test cases (UTCIDs), covering Cover, Functions, and Statistics summary sheets.

• Automated test source: tests/e2e/ (191 Playwright specs, frontend) and RAG_IQGS/tests/ (39 pytest cases, split across test_e2e_api.py and test_ollama_integration.py, backend) — see 00_Automation Summary sheet in the same workbook for the scenario-by-scenario mapping.

## 5. Test Reports

Of the 114 documented test scenarios, 111 are now fully automated and passing. What used to be a long list of partial and skipped scenarios closed out once a local Ollama instance became reachable in this environment — that unblocked the plan clarification chat, LLM error mapping, the full file-extension allow list tested with real files, and a bounded reproduction proving the LLM client has no request timeout configured. 2 scenarios remain skipped for genuine reasons (one is dead code with no live path to exercise, the other is SSR-only behavior that a browser-driven E2E test can't reach), and 1 still doesn't apply to this repository (JD length validation lives in the separate .NET backend). This gives 191 real Playwright tests and 39 real pytest tests, all currently passing and re-verified stable across repeated runs — not just documented as "Passed" on paper.

Three real defects were found while writing these tests (all logged with repro steps in the workbook): (1) the Studio "Use this sample" JD button fills the text box but doesn't actually save it due to a stale-closure bug, so the user has to press Save a second time without any indication why; (2) a rejected (409) question-reorder request in the Generate flow is silently swallowed — the UI shows the new order as if it succeeded, with no error toast, so the client and server end up out of sync; (3) the plan review's "Approve Plan" button looks disabled when required fields are missing, but its disabled attribute is only wired to the loading state, not the validation state, so it's still clickable and just quietly does nothing. All three are documented in the workbook with the exact file/line and the automated test that reproduces them.